POD 2 ENGINEERING HANDOFF

Conversational Job Search (Chat Mode)

| Feature | Chat-Based Job Search with Filter Bidirectional Sync |
| --- | --- |
| Roadmap Card | Search Intelligence / UX Innovation |
| Owner | Pod 1 (Growth/Strategy) → Pod 2 (Engineering) |
| Priority | High — Major UX differentiator |
| Date | March 2, 2026 |
| Reference | VERSION_METHODOLOGY.docx in repo |

# 1. What This Is

A dual-mode job search interface that lets users toggle between the existing saved filter system (structured search) and a conversational chatbot (natural language search). The two modes stay in sync — switching from filters to chat auto-generates a prompt capturing the filter intent, and switching from chat to filters reverse-engineers the conversation into structured filter pills.

Saved prompts are first-class citizens alongside saved filters: they have names, persist across sessions, feed into JD matching, and plug into the auto-apply and notification pipelines.

The chatbot is powered by Claude Haiku (already credentialed via ANTHROPIC_API_KEY in Supabase secrets) with strict guardrails: topic throttling to keep conversations job-related, injection protection, and cost controls via tier-based rate limiting.

KEY ARCHITECTURE INSIGHT Chat prompts do NOT query the database differently. A chat prompt gets translated into the same structured filter format the existing system uses. The chatbot is a natural language interface ON TOP OF the filter system, not a replacement. Every downstream system (matching, notifications, auto-apply, scoring) works identically regardless of how the search was created.

# 2. User Stories

Primary — Natural Language Search: As a job seeker, I want to describe what I’m looking for in plain English instead of building complex filters, so that I can find relevant jobs faster and more intuitively.

Primary — Mode Switching: As a job seeker who built a complex filter, I want to switch to chat mode and see my filter intent expressed as a natural language prompt that I can refine conversationally.

Primary — Reverse Sync: As a job seeker who described a job in chat, I want to switch to filter mode and see my conversational intent captured as structured filter pills.

Primary — Saved Prompts: As a job seeker, I want to save and name my chat prompts just like saved searches, so that they persist across sessions and feed into matching, notifications, and auto-apply.

Secondary — Cost Protection: As the platform operator, I need the chatbot to stay on-topic and reject non-job-related requests, so that API costs remain predictable.

# 3. Implementation Phases

| Phase | Scope | Timeline |
| --- | --- | --- |
| Phase 1 | Mode toggle UI + chat interface + Edge Function + Claude integration + injection protection + rate limiting | Week 1–2 |
| Phase 2 | Bidirectional sync engine (Filter→Prompt + Prompt→Filter) with Claude Haiku translation | Week 2–3 |
| Phase 3 | Saved prompts (DB table, UI, derived_filters) + system integration (matching, notifications, auto-apply) | Week 3–4 |

# 4. Database Schema

## 4.1 New Table: saved_prompts

CREATE TABLE saved_prompts (

id              UUID DEFAULT gen_random_uuid() PRIMARY KEY,

user_id         UUID NOT NULL REFERENCES auth.users(id),

name            TEXT NOT NULL,

color_index     INTEGER NOT NULL DEFAULT 0,

conversation    JSONB NOT NULL,

derived_filters JSONB NOT NULL,

is_active       BOOLEAN DEFAULT false,

created_at      TIMESTAMPTZ DEFAULT now(),

updated_at      TIMESTAMPTZ DEFAULT now()

);

CREATE INDEX idx_saved_prompts_user ON saved_prompts(user_id);

## 4.2 New Table: chat_usage (Rate Limiting)

CREATE TABLE chat_usage (

user_id     UUID NOT NULL REFERENCES auth.users(id),

message_at  TIMESTAMPTZ NOT NULL DEFAULT now()

);

CREATE INDEX idx_chat_usage_user_time ON chat_usage(user_id, message_at DESC);

## 4.3 derived_filters JSONB Structure

This is the bridge that makes prompts work everywhere filters work. Downstream systems read derived_filters — they never see the conversation.

{ "what_pills": ["Senior Product Manager"],

"where_pills": ["San Francisco, CA", "New York, NY"],

"who_pills": [],

"not_pills": ["crypto", "blockchain"],

"type_pills": ["Full-time"],

"salary_min": 150000, "salary_max": 220000 }

## 4.4 RLS Policies

CREATE POLICY "Users manage own prompts" ON saved_prompts FOR ALL USING (auth.uid() = user_id);

CREATE POLICY "Users read own usage" ON chat_usage FOR SELECT USING (auth.uid() = user_id);

CREATE POLICY "Service role writes usage" ON chat_usage FOR INSERT USING (auth.role() = 'service_role');

# 5. UI/UX — Mode Toggle (Blue Theme)

The toggle sits at the top of the Jobs Feed page, immediately above the current filter bar. It is a segmented control, not a separate page. Job results render identically below regardless of mode.

## 5.1 Toggle Design

Segmented control with two options: Filters (default active) and Chat. Active state uses --accent (#3b82f6) background with white text. Inactive uses transparent background with --text-dim color.

## 5.2 Badge Visual Specs

| Element | Active State | Inactive State |
| --- | --- | --- |
| Background | var(--accent) #3b82f6 | transparent |
| Text Color | #FFFFFF | var(--text-dim) #94a3b8 |
| Font | Outfit 13px / 600 weight | Outfit 13px / 500 weight |
| Border Radius | 6px (inner), 8px (outer container) | 6px |
| Hover (inactive) | N/A | rgba(59, 130, 246, 0.08) background |

## 5.3 Toggle Behavior

When switching modes, a sync operation fires (Section 7). The toggle animates the search interface swap with a 200ms crossfade. The job results area does NOT change — it always shows the same results.

# 6. UI/UX — Chat Interface

When Chat mode is active, the filter bar is replaced by a compact chat panel occupying the same vertical space, with an expandable conversation history (max-height 280px, scrollable).

## 6.1 Chat Panel Components

| Component | Description | CSS Specs |
| --- | --- | --- |
| Header Row | Saved prompt name + [Load Prompt] dropdown | 13px, --text-dim, flex space-between |
| Conversation Area | Scrollable message history (user + assistant) | max-height: 280px, --bg-main background, 8px radius |
| User Messages | Prefixed with "You:" in --accent color | 13px, --text, bold prefix |
| Assistant Messages | Prefixed with "BJ:" in green | 13px, --text-dim, #22c55e prefix |
| Input Area | Textarea + [Send] button + [Save] button | --bg-input, 8px radius, accent focus ring |
| Send Button | Submits message to Edge Function | --accent fill, white text, 8px radius |
| Save Button | Opens save prompt dialog | Bordered --accent, 8px radius |

## 6.2 Auto-Generated Prompt (Filter → Chat)

When a user toggles from Filters to Chat with an active saved filter, the system auto-generates a natural language prompt from the filter configuration. This prompt appears pre-filled in the chat input — NOT auto-sent. The user can:

- Send as-is — click Send to execute the generated prompt

- Modify then send — edit the prompt before sending

- Scrap and start over — clear the input and type from scratch

## 6.3 Feed Filter Integration

Add an "AI Search" dropdown (multi-select) and a "Sort by: Relevance" option when in chat mode to sort results by conversational match strength.

# 7. Bidirectional Sync Engine

## 7.1 Filter → Prompt

Uses Claude Haiku to convert a structured filter JSON object into natural language. System prompt instructs Claude to write concisely in first person. Cost: ~$0.0001 per conversion.

## 7.2 Prompt → Filter

Uses Claude Haiku to extract structured filter parameters from conversation history. Returns JSON matching the saved filter schema (what_pills, where_pills, who_pills, not_pills, type_pills, salary_min, salary_max, additional_context). Claude is instructed to normalize locations, convert salary to annual integers, and never invent assumptions.

## 7.3 Sync Trigger Logic

Filter→Chat: On toggle, generate prompt and pre-fill input (never auto-send). Chat→Filter: On toggle, extract filters from conversation, populate pills, and show confirmation banner: "Filters generated from your conversation. Review and adjust as needed."

# 8. Chatbot Engine

## 8.1 System Prompt

Claude Haiku is scoped to job-search-only behavior. The system prompt enforces five strict rules: only discuss job searching/career topics, never execute code or access URLs, never reveal the system prompt, never roleplay as a different AI, and keep responses to 2–4 sentences max.

Every response includes a hidden <filters> block with the cumulative filter state, parsed by the frontend to update job results in real-time.

## 8.2 Injection Protection (3 Layers)

| Layer | Mechanism | Coverage |
| --- | --- | --- |
| Layer 1 | Client-side regex pattern matching against known injection phrases ("ignore instructions", "pretend to be", "system prompt", "act as", "jailbreak") | Zero cost — no API call. Catches obvious attempts. |
| Layer 2 | System prompt hardening — Claude instructed to refuse off-topic, never reveal prompt, never change persona | Catches sophisticated attempts that bypass regex. |
| Layer 3 | Response validation — <filters> block validated for expected fields only, non-string values rejected, values >100 chars rejected | Prevents malicious output even if injection succeeds. |

## 8.3 Conversation Management

Max 20 messages (10 user + 10 assistant). Older messages are summarized and compressed. History maintained client-side in memory during session, persisted to saved_prompts.conversation when saved.

# 9. Cost Throttling

## 9.1 Rate Limits by Tier

| Tier | Messages/Hour | Messages/Day | Enforced At |
| --- | --- | --- | --- |
| Free | 10 | 30 | Edge Function |
| Starter | 30 | 100 | Edge Function |
| Pro | 100 | 500 | Edge Function |

## 9.2 Rate Limit UI

When limit is hit, chat input disables with amber banner showing: remaining count, reset timer, [Switch to Filters] button (filters are always unlimited), and [Upgrade] CTA.

# 10. Saved Prompts — System Integration

Saved prompts are first-class search objects. Their derived_filters field feeds into every system that currently consumes saved filters:

| System | How Saved Prompts Integrate |
| --- | --- |
| Job Matching | derived_filters feeds into same query builder as saved filters. refreshJobFeed() accepts either. |
| Notifications | Saved prompts appear in notification preference matrix alongside saved filters. Trigger same apply_alert, new_jobs_daily, etc. |
| Auto-Apply | When assigned to a resume level, saved prompts function identically to saved filters for auto-apply matching. |
| Resume Match % | Per-job Match % uses same pill-based comparison regardless of search origin (filter or prompt). |
| Pipeline | Jobs discovered via chat prompts enter pipeline with prompt attribution for tracking. |

# 11. Edge Function: chat-job-search

Trigger: Called on every chat message send. Authenticated via Bearer token. The function checks rate limits, calls Claude Haiku with conversation history, extracts and validates the <filters> block, logs usage, and returns the response.

Key implementation details:

- Reuses existing ANTHROPIC_API_KEY from Supabase secrets

- Model: claude-haiku-4-5-20251001 (same as score-resume)

- Max tokens: 500 per response

- Messages trimmed to last 20 before sending

- Filter validation rejects unexpected keys, non-string arrays, values >100 chars

- On Claude API failure: return graceful error, never crash

- Estimated cost: ~$0.0003 per message

# 12. PostHog Events

| Event | Properties | When |
| --- | --- | --- |
| search_mode_toggled | from_mode, to_mode, had_active_filter | User clicks toggle |
| chat_message_sent | message_length, is_first_message, tier | User sends message |
| chat_filter_extracted | filter_dimensions_count | Filters extracted from response |
| chat_prompt_auto_generated | source_filter_name, prompt_length | Filter→Chat auto-prompt |
| chat_prompt_modified | was_auto_generated, edit_distance | User edited auto-prompt |
| chat_prompt_scrapped | was_auto_generated | User cleared auto-prompt |
| chat_to_filter_sync | dimensions_extracted | Chat→Filter reverse sync |
| chat_prompt_saved | prompt_name, derived_filter_dims | User saves prompt |
| chat_prompt_loaded | prompt_id, prompt_name | User loads saved prompt |
| chat_rate_limited | tier, hourly_count, daily_count | Rate limit hit |
| chat_off_topic_blocked | blocked_client_side: boolean | Off-topic caught |

# 13. Acceptance Criteria

- Toggle switches between Filter and Chat mode with 200ms crossfade animation

- Switching Filter→Chat with active filter auto-generates a natural language prompt pre-filled in the input (not auto-sent)

- User can send the auto-generated prompt as-is, modify it, or clear it entirely

- Switching Chat→Filter with conversation history extracts structured filters and populates pills

- Chat→Filter shows confirmation banner: "Filters generated from your conversation. Review and adjust."

- Chat responses include hidden <filters> block that updates the job feed in real-time

- Job results area shows identical results regardless of mode

- Off-topic messages are blocked client-side (pattern matching) and server-side (system prompt)

- Injection attempts (prompt reveal, persona change, instruction override) are rejected at all 3 layers

- Rate limits enforce per-tier hourly and daily caps

- Rate limit UI shows remaining messages, reset timer, and upgrade CTA

- Users can save and name chat prompts with color selection

- Saved prompts appear in the prompt selector dropdown

- Saved prompts’ derived_filters feed into matching system identically to saved filters

- Saved prompts appear in notification preferences alongside saved filters

- Saved prompts can be assigned to resume levels for auto-apply

- All 11 PostHog events fire correctly

- <filters> block validation rejects malformed or suspicious payloads

- Conversation history caps at 20 messages with compression for older messages

- Edge Function returns graceful error on Claude API failure (never crashes)

# 14. Scope Boundaries

## IN for Launch

- Mode toggle (Filters ↔ Chat)

- Filter→Prompt auto-generation (pre-filled, editable, scrappable)

- Prompt→Filter reverse extraction

- Chat interface with conversation history

- Claude Haiku chatbot with job-search-only system prompt

- Injection protection (3 layers)

- Rate limiting by tier (Free/Starter/Pro)

- Saved prompts with name, color, and derived_filters

- Derived filters integration with matching, notifications, auto-apply

- PostHog tracking

- Rate limit UI with upgrade CTA

## OUT for Launch

- Voice input (speak instead of type)

- Chat history persistence across sessions (beyond saved prompts)

- Multi-turn refinement with undo/redo

- Suggested prompt templates

- Chat-initiated direct apply (apply from within chat)

- Admin console chat analytics dashboard

# 15. Risks and Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Users abuse chatbot for general AI | Cost blowout | 3-layer injection protection + rate limits + system prompt hardening |
| Filter↔Prompt sync loses nuance | User frustration | Show derived filters on save for review; additional_context captures overflow; confirmation banner on sync |
| Claude returns invalid <filters> JSON | Feed doesn’t update | Strict validation; fallback to previous filter state; never crash |
| Rate limits frustrate power users | Churn | Generous Pro tier (100/hr); filter mode always unlimited; clear messaging |
| Saved prompts diverge from derived_filters | Matching inconsistency | Re-extract derived_filters on every conversation update; show in save dialog |
| Conversation history grows too large | Degraded responses, cost | Cap at 20 messages; compress older messages into summary |

# 16. Success Metrics

| Metric | Target | Measurement |
| --- | --- | --- |
| Chat mode adoption | >25% of MAU | PostHog search_mode_toggled unique users / MAU within 30 days |
| Chat→Apply rate | Within 20% of Filter→Apply | PostHog funnel: chat_message_sent → job applied |
| Prompt save rate | >15% of sessions | PostHog chat_prompt_saved / chat sessions |
| Filter sync accuracy | >85% acceptance | 1 – (chat_prompt_scrapped / chat_prompt_auto_generated) |
| Off-topic rate | <5% of messages | PostHog chat_off_topic_blocked / chat_message_sent |
| API cost per user/mo | <$0.50 Pro | Anthropic billing / active chat users |

# 17. Version Discipline

Per VERSION_METHODOLOGY.docx:

- Update js/version.js with new version number

- Update dashboard.html comments and cache-bust parameters

- Update index.html comments

- Add CHANGELOG.md entry: "Added Conversational Job Search — Chat mode with bidirectional filter sync, saved prompts, injection protection, and tier-based rate limiting"

- Create git tag on merge to main

# 18. Pod 2 Session Build Plan

This feature is built across 6 Pod 2 sessions. Each session is scoped to be completable in a single Claude conversation. Sessions must be executed in order — each session’s output unblocks the next.

SESSION 1: Schema + Edge Function Foundation Blocking: All subsequent sessions

- Run SQL migration: Create saved_prompts table with indexes and RLS policy (Section 4.1)

- Run SQL migration: Create chat_usage table with indexes and RLS policy (Section 4.2)

- Run SQL migration: Create chat_analytics table (Section 11)

- Build and deploy Edge Function: chat-job-search (Section 11) — Claude Haiku integration, system prompt, rate limit check, filter extraction, response validation

- Test Edge Function: verify auth gate, rate limit enforcement, Claude response parsing, <filters> block extraction and validation, graceful error handling

- Build and deploy Edge Function: filter-to-prompt (Section 7.1) — converts saved filter JSON to natural language via Haiku

- Build and deploy Edge Function: prompt-to-filter (Section 7.2) — extracts structured filter JSON from conversation history via Haiku

Session 1 exit criteria: All 3 tables exist with RLS. chat-job-search returns valid responses with <filters> blocks. filter-to-prompt and prompt-to-filter produce correct round-trip conversions. Rate limiting rejects requests past threshold.

SESSION 2: Mode Toggle + Chat Panel UI Depends on: Session 1 (Edge Functions deployed)

- Build mode toggle segmented control at top of Jobs Feed (Section 5) — Filters / Chat with 200ms crossfade transition

- Build chat panel component (Section 6.1) — header row, scrollable conversation area, input textarea, Send and Save buttons

- Wire chat panel to chat-job-search Edge Function — send message, receive response, render in conversation area, extract <filters> block and update feed

- Implement client-side ChatSession class (Section 7.2) — message history, 20-message cap, off-topic pattern matching (Layer 1 injection protection)

- Build rate limit UI (Section 9.2) — amber banner with remaining count, reset timer, Switch to Filters and Upgrade CTAs

- Add all CSS from Sections 5.2, 6.3 to stylesheet

Session 2 exit criteria: User can toggle between Filters and Chat. Chat messages send to Haiku and render responses. Job feed updates in real-time from extracted filters. Rate limit UI shows when limit is hit. Off-topic messages blocked client-side.

SESSION 3: Bidirectional Sync Depends on: Session 2 (toggle + chat panel working)

- Wire Filter→Chat sync: on toggle to Chat with active filter, call filter-to-prompt Edge Function and pre-fill chat input with generated prompt (Section 6.2) — do NOT auto-send

- Add data-auto-generated attribute to track whether the prompt was auto-generated, modified, or scrapped (for PostHog analytics)

- Wire Chat→Filter sync: on toggle to Filters with conversation history, call prompt-to-filter Edge Function, populate filter pills from returned JSON, show confirmation banner

- Handle edge cases: empty filter (no prompt generated), empty conversation (no filters extracted), partial extraction (some fields null), additional_context field display

- Test round-trip fidelity: create filter → toggle to chat → modify prompt → toggle back to filters → verify pills match. Repeat with various filter configurations.

Session 3 exit criteria: Switching Filter→Chat pre-fills a natural language prompt. Switching Chat→Filter populates pills. Confirmation banner shows on reverse sync. Round-trip preserves intent for standard filter configurations.

SESSION 4: Saved Prompts + Persistence Depends on: Session 3 (sync working, derived_filters extractable)

- Build Save Prompt dialog (Section 9.3) — name input, color selector (same 10-color palette as filters), derived filters preview, Save/Cancel buttons

- Wire Save button to upsert saved_prompts table — store conversation JSONB + derived_filters JSONB + name + color_index

- Build Load Prompt dropdown in chat panel header (Section 9.4) — list user’s saved prompts, load conversation into chat panel on select, set as active

- Implement derived_filters re-extraction — every time conversation is updated (new message), re-extract derived_filters via prompt-to-filter and update the saved_prompt record

- Add saved prompts to the saved filter selector on the Jobs Feed — prompts appear alongside filters, distinguished by a chat icon. Selecting a prompt activates its derived_filters for the feed query.

- Test: save prompt → reload page → load prompt → verify conversation restores → verify feed shows correct results from derived_filters

Session 4 exit criteria: Users can save, name, and reload chat prompts. Saved prompts persist across sessions via Supabase. Prompts appear in the filter selector. Derived filters update on every conversation change.

SESSION 5: System Integration (Matching, Notifications, Auto-Apply) Depends on: Session 4 (saved prompts with derived_filters persisted)

- Modify refreshJobFeed() / query builder to accept either a saved filter OR a saved prompt’s derived_filters as input — both produce identical SQL queries (Section 10)

- Integrate saved prompts into notification preference matrix — prompts appear alongside saved filters in the per-filter override dropdown

- Integrate saved prompts into auto-apply system — prompts can be assigned to resume levels just like filters. When a new job matches a prompt’s derived_filters, the same auto-apply flow triggers.

- Integrate saved prompts into per-job Match % calculation — when a prompt is the active search, match scores use derived_filters pills for comparison

- Test end-to-end: create chat prompt → save → assign to resume level → verify new matching job triggers notification → verify auto-apply fires → verify match % displays correctly

Session 5 exit criteria: Saved prompts are fully interchangeable with saved filters across matching, notifications, and auto-apply. No downstream system can distinguish between a filter-origin and prompt-origin search.

SESSION 6: PostHog Events + Polish + Version Release Depends on: Session 5 (all systems integrated)

- Instrument all 11 PostHog events (Section 12) — search_mode_toggled, chat_message_sent, chat_filter_extracted, chat_prompt_auto_generated, chat_prompt_modified, chat_prompt_scrapped, chat_to_filter_sync, chat_prompt_saved, chat_prompt_loaded, chat_rate_limited, chat_off_topic_blocked

- Injection hardening review — test all 3 layers with adversarial inputs: prompt reveal attempts, persona changes, instruction overrides, SQL injection in filter values, XSS in chat messages

- UI polish pass — loading states (skeleton in conversation area while Haiku responds), error states (Edge Function timeout, API failure), empty states (no conversation yet), animations and transitions

- pg_cron job: chat_usage cleanup — delete records older than 48h, scheduled every 6 hours

- Run full acceptance criteria checklist (Section 13) — all 20 items must pass

- Version release per VERSION_METHODOLOGY.docx — update js/version.js, dashboard.html, index.html, CHANGELOG.md, create git tag

- Merge dev → staging → main. Trigger Vercel deploy.

Session 6 exit criteria: All 11 PostHog events fire. Injection protection passes adversarial testing. All 20 acceptance criteria pass. Version bumped, tagged, and deployed to production.

## Session Dependency Map

| Session | Builds | Unblocks |
| --- | --- | --- |
| 1 | Schema + 3 Edge Functions | Everything — all sessions depend on this |
| 2 | Toggle UI + Chat Panel + Feed Wiring | Sessions 3, 4, 5, 6 |
| 3 | Filter↔Chat bidirectional sync | Sessions 4, 5 |
| 4 | Saved prompts + persistence + selector | Session 5 |
| 5 | Matching + notifications + auto-apply integration | Session 6 |
| 6 | PostHog + security review + polish + release | Production deployment |