FEATURE BRIEF

My Applications: Full UX Overhaul

FB-APPS-002

Supersedes FB-APPS-001 and POD3_HANDOFF_ApplicationsPageRestructure.docx

| Field | Value |
| --- | --- |
| Author | Pod 1 (CPO + Claude) |
| Priority | HIGH — Ship before launch |
| Roadmap Card | P5-Applications |
| Scope | UX restructure, HTML/CSS/JS refactor, filter system wiring |
| Estimated Effort | 3–4 dev days |
| Version Reference | See VERSION_METHODOLOGY.docx in repo root |
| Date | 2026-03-17 |

# 1. What’s Wrong (Current State)

The My Applications page has six distinct UX failures that make it confusing and disconnected from the rest of the product. These were partially identified in FB-APPS-001 but the implementation diverged from the spec.

| ID | Problem | Severity | Description |
| --- | --- | --- | --- |
| P1 | Mode banner is unreadable | HIGH | "Mode: Manual · Resume: none · Prompts: On" renders as unlabeled words on a page. No context, no affordance, no explanation of what these control. The only interactive element is a tiny "Edit →" link. |
| P2 | Stat cards overlap with Pipeline stages | HIGH | Queued / Pending Approval / Submitted / Failed / Total Tracked / Active / Response Rate / Avg Days to Response are auto-apply submission metrics. Pipeline has Saved / Applied / Posting Closed / Responded / Interview / Offer / Rejected. Users cannot distinguish these two sets of numbers or understand why both exist. |
| P3 | Application cards look nothing like Job Feed | HIGH | Pipeline uses a dense data table (columns: Title, Company, Location, Salary, Level, etc). Job Feed uses a two-column card layout with prominent Apply/Pipeline buttons. Same jobs, completely different visual language. No continuity. |
| P4 | Filter dropdown disconnected from Saved Searches | HIGH | The "FILTER: All Filters" dropdown on Applications does not populate from the user’s Saved Searches & Prompts. Even with two active saved searches, the filter dropdown shows nothing. These are separate, unconnected systems. |
| P5 | Tab naming doesn’t match spec | MEDIUM | FB-APPS-001 specified Pipeline / Settings as top-level tabs. What shipped is Pipeline / Review Queue / Settings — a different organization that wasn’t approved. |
| P6 | Saved Searches sidebar not selectable | MEDIUM | The Saved Searches & Prompts sidebar shows saved filters with checkboxes, but checking them does not filter the Applications view. The checkbox state is not consumed by any downstream function on this page. |

# 2. Implementation Authority

POD 2/3 MUST NOT: - Deviate from the tab structure, naming, or layout specified in this document without written Pod 1 approval - Ship a different tab organization than what is specified (this is what happened with FB-APPS-001) - Skip wiring the filter dropdown to saved searches/prompts - Leave the mode banner in its current unreadable state - Introduce new stat cards, metrics, or sections not specified here If any specification in this document is unclear or seems wrong, Pod 2/3 must raise it with Pod 1 BEFORE writing code. Silent deviations discovered post-deploy are a process failure.

# 3. Target Architecture

## 3.1 Page Structure (top to bottom)

1. Page header: "My Applications" + How this works link

2. Settings Summary Card (replaces mode banner) — always visible

3. Top-level tabs: Pipeline | Settings

Pipeline tab (default):

4a. Stat cards row (4 cards: Queued, Submitted, Response Rate, Avg Days)

4b. Filter bar (populated from Saved Searches & Prompts)

4c. Pipeline stages (card-based, visually matching Job Feed)

Settings tab:

5a. Application Mode (6 mode buttons, open by default)

5b. Score Gate (visible only when mode uses scoring)

5c. Auto-Apply Rules

5d. Resume Assignment

5e. Approval Settings

5f. Pipeline Intelligence

## 3.2 Fix P1: Settings Summary Card

Replace the current "Mode: Manual · Resume: none · Prompts: On" text with a structured summary card. This card is always visible at the top of the page regardless of which tab is active.

### Layout

Single card, light theme (white bg, light border). Internal layout is a horizontal row of labeled key-value pairs with a divider between each:

┌─────────────────────────────────────────────────────────────────┐

│  MODE          │  RESUME         │  SCORE GATE   │  PROMPTS    │

│  Manual   [v]  │  None selected  │  Off          │  On    [v]  │

└─────────────────────────────────────────────────────────────────┘

- MODE: Dropdown selector. Values: Manual, Auto-Apply, Apply-on-Notification, Hybrid, Supervised, Scheduled. Changing this updates the card inline — no separate settings page needed for this one control.

- RESUME: Shows currently selected default resume name, or "None selected" in amber. Clicking opens resume picker.

- SCORE GATE: Shows "Off" when mode doesn’t use scoring. Shows threshold (e.g., "75%") when active. Clicking opens threshold slider.

- PROMPTS: Toggle. On/Off.

CSS: White background, 1px border-color: var(--border), border-radius: 12px. Each pair separated by 1px vertical divider. Labels are 10px uppercase var(--text-faint). Values are 14px var(--text). Internal padding: 16px 20px.

## 3.3 Fix P2: Stat Cards Reduction

The current 8 stat cards are too many and overlap with Pipeline stage counts. Reduce to 4 cards that show submission-process metrics only — things Pipeline stages don’t already tell you:

| Card | Metric | Source |
| --- | --- | --- |
| Queued | Jobs waiting in auto-apply queue | notification_actions where status = pending |
| Submitted | Total applications submitted (all time) | Pipeline applied + responded + interview + offer + rejected |
| Response Rate | Percentage that got any response | (responded + interview + offer) / submitted |
| Avg Days to Response | Mean days from applied to first response | Computed from pipeline timestamps |

Removed: Pending Approval (duplicates Pipeline Saved), Failed (edge case — show as toast notification instead), Total Tracked (just the sum of Pipeline), Active (unclear definition).

## 3.4 Fix P3: Card-Based Pipeline

Pipeline stages must render jobs as cards that are visually consistent with the Job Feed. Not a data table.

### Card layout (per job)

┌─────────────────────────────────────────────┐

│  Senior SEO Manager          Manager  │

│  contentful  ·  Remote  ·  $120k-$160k  │

│  Saved 6d ago  ·  organic usa remote 2  │

│                                             │

│  [Optimize]  [Move Stage v]  [Apply →]   │

└─────────────────────────────────────────────┘

Card elements:

- Row 1: Job title (14px semibold) + Level badge (same colored pill as Job Feed)

- Row 2: Company · Location · Salary (12px, var(--text-dim), same format as Job Feed)

- Row 3: Stage timestamp ("Saved 6d ago") · Filter badge (colored pill showing which saved search matched)

- Row 4: Action buttons: Optimize (opens JD optimization), Move Stage (dropdown), Apply (primary CTA)

- Staleness: Yellow dot at 5d in Saved, 7d in Applied/Responded/Interview. Red dot at 7d/14d respectively. Same thresholds as current.

Two-column grid: grid-template-columns: 1fr 1fr on desktop (>900px), single column on mobile. Matches Job Feed card grid exactly.

Stage headers: Each stage is a collapsible section with stage name + count badge. Same chevron toggle pattern as current. Stages: Saved → Applied → Posting Closed → Responded → Interview → Offer → Rejected.

## 3.5 Fix P4 + P6: Filter Dropdown Wired to Saved Searches

The filter bar below stat cards must populate from the user’s Saved Searches & Prompts. This is the same data source as the sidebar in the Job Feed.

### Implementation

- Data source: Read from localStorage key bj_saved_filters (saved searches) and saved_prompts table (prompts). Merge into a single list.

- Default state: "All" selected (shows all pipeline jobs). Each saved search/prompt appears as a selectable pill in the filter bar.

- Selection behavior: Clicking a filter pill highlights it and filters the pipeline view to only show jobs that matched that filter. Multi-select allowed (OR logic). "All" deselects when any specific filter is selected.

- Badge colors: Use the same 10-color palette already assigned to filters. Filter pills in this bar match the filter badge colors on job cards (row 3).

- Empty state: If user has no saved searches, show: "No saved searches yet. Create one in the Jobs Feed to filter your pipeline."

This replaces the current disconnected "FILTER: All Filters" dropdown entirely.

## 3.6 Fix P5: Tab Structure

Two top-level tabs only:

| Tab | Label | Contents | Default |
| --- | --- | --- | --- |
| 1 | Pipeline | Stat cards + filter bar + card-based pipeline stages | Yes (active on page load) |
| 2 | Settings | Application Mode, Score Gate, Auto-Apply Rules, Resume Assignment, Approval Settings, Pipeline Intelligence | No |

Review Queue is eliminated as a separate tab. Queued jobs appear in the Pipeline tab as the first stage (before Saved) if queue count > 0. This stage auto-hides when empty.

History is eliminated. Pipeline stages already contain all historical data. Rejected and Offer are terminal stages that serve as history.

# 4. CSS Specifications

### Settings Summary Card

.app-summary-card {

background: #fff; border: 1px solid var(--border);

border-radius: 12px; padding: 16px 20px;

display: flex; align-items: center; gap: 0;

margin-bottom: 16px;

}

.app-summary-pair {

flex: 1; padding: 0 20px;

border-right: 1px solid var(--border);

}

.app-summary-pair:last-child { border-right: none; }

.app-summary-label {

font-size: 10px; text-transform: uppercase; letter-spacing: 0.5px;

color: var(--text-faint); margin-bottom: 4px;

}

.app-summary-value {

font-size: 14px; color: var(--text); font-weight: 500;

}

### Pipeline Job Cards

.pipeline-card {

background: var(--bg-card); border: 1px solid var(--border);

border-radius: 12px; padding: 14px 16px;

}

.pipeline-cards-grid {

display: grid; grid-template-columns: 1fr 1fr; gap: 12px;

}

@media (max-width: 900px) {

.pipeline-cards-grid { grid-template-columns: 1fr; }

}

### Filter Pill Bar

.pipeline-filter-bar {

display: flex; gap: 8px; flex-wrap: wrap;

margin-bottom: 16px; padding: 8px 0;

}

.pipeline-filter-pill {

font-size: 12px; padding: 4px 12px; border-radius: 16px;

border: 1px solid var(--border); cursor: pointer;

transition: all 0.15s;

}

.pipeline-filter-pill.active {

background: var(--accent); color: #fff; border-color: var(--accent);

}

### Tab System (reuse from FB-APPS-001)

.app-flow-tabs { display: flex; gap: 0; border-bottom: 2px solid var(--border); margin-bottom: 16px; }

.app-flow-tab { padding: 8px 16px; font-size: 12px; font-weight: 600; color: var(--text-faint);

cursor: pointer; border-bottom: 2px solid transparent; margin-bottom: -2px; transition: all 0.15s; }

.app-flow-tab:hover { color: var(--text); }

.app-flow-tab.active { color: var(--accent); border-bottom-color: var(--accent); }

.app-flow-panel { display: none; }

.app-flow-panel.active { display: block; }

# 5. JavaScript Changes

## 5.1 Tab Switcher

Reuse initTabGroup() from FB-APPS-001 spec (Section 4.1). Wire to #page-applications.

## 5.2 Settings Summary Card

On page load, read current mode from localStorage and render the summary card. On mode/resume/gate change, update the card inline:

function updateSummaryCard() {

const mode = localStorage.getItem("bj_app_mode") || "manual";

const resume = getCurrentDefaultResume()?.name || "None selected";

const gate = getScoreGateThreshold();

const prompts = localStorage.getItem("bj_prompts_enabled") !== "false";

document.getElementById("summary-mode").textContent = capitalize(mode);

document.getElementById("summary-resume").textContent = resume;

document.getElementById("summary-gate").textContent = gate ? gate + "%" : "Off";

document.getElementById("summary-prompts").textContent = prompts ? "On" : "Off";

}

## 5.3 Filter Bar Population

On Pipeline tab activation, populate the filter bar from saved searches + prompts:

function populateFilterBar() {

const filters = JSON.parse(localStorage.getItem("bj_saved_filters") || "[]");

// Also fetch saved_prompts from Supabase if prompt system active

const bar = document.getElementById("pipeline-filter-bar");

bar.innerHTML = "";

// "All" pill (default active)

bar.appendChild(createFilterPill("All", null, true));

filters.forEach(f => bar.appendChild(createFilterPill(f.name, f.id, false, f.color)));

}

function createFilterPill(name, id, active, color) {

const pill = document.createElement("button");

pill.className = "pipeline-filter-pill" + (active ? " active" : "");

pill.textContent = name;

if (color) pill.style.setProperty("--pill-color", color);

pill.onclick = () => togglePipelineFilter(id);

return pill;

}

## 5.4 Pipeline Card Rendering

Replace renderPipelineTable() with renderPipelineCards(). Each job renders as a card matching the Job Feed visual pattern:

function renderPipelineCards(stage, jobs) {

const grid = document.createElement("div");

grid.className = "pipeline-cards-grid";

jobs.forEach(job => {

const card = document.createElement("div");

card.className = "pipeline-card";

card.innerHTML = `

<div class="pc-row1">

<span class="pc-title">${job.title}</span>

${job.level ? `<span class="level-badge level-${job.level.toLowerCase()}">${job.level}</span>` : ""}

</div>

<div class="pc-row2">

${job.company} ${job.location ? " \u00b7 " + job.location : ""} ${job.salary ? " \u00b7 " + job.salary : ""}

</div>

<div class="pc-row3">

${job.stageLabel} ${job.daysInStage}d ago

${job.filterName ? `<span class="filter-badge" style="--badge-color:${job.filterColor}">${job.filterName}</span>` : ""}

</div>

<div class="pc-actions">

<button class="btn btn-secondary btn-sm" onclick="optimizeResume('${job.id}')">Optimize</button>

<select class="stage-mover" onchange="moveStage('${job.id}', this.value)">...</select>

<button class="btn btn-primary btn-sm" onclick="applyToJob('${job.id}')">Apply \u2192</button>

</div>

`;

grid.appendChild(card);

});

return grid;

}

# 6. Files Changed

| File | Changes |
| --- | --- |
| dashboard.html | Restructure page-applications: replace mode banner with summary card, replace data table with card-based pipeline, replace filter dropdown with pill bar, reorganize to Pipeline ¦ Settings tabs. Delete Review Queue tab. |
| js/applications.js | Add updateSummaryCard(), populateFilterBar(), createFilterPill(), togglePipelineFilter(), renderPipelineCards(). Remove renderPipelineTable(), switchAppView(). Wire tab system. |
| src/input.css | Add .app-summary-card, .pipeline-card, .pipeline-cards-grid, .pipeline-filter-bar, .pipeline-filter-pill styles. Verify .app-flow-tabs/tab/panel exist. |
| styles.css | Rebuild via npm run css:build. |
| js/version.js | Version bump per VERSION_METHODOLOGY.docx. |
| CHANGELOG.md | Prepend entry for FB-APPS-002. |
| roadmap.html | Update P5-Applications card status. |

# 7. Testing Checklist

### Settings Summary Card

- Card renders on page load with correct mode, resume, gate, prompts values

- Changing mode via Settings tab updates summary card inline

- Resume name updates when default resume is changed

- Score Gate shows threshold when mode uses scoring, "Off" otherwise

- Prompts toggle updates summary card

### Pipeline Tab

- Pipeline is default active tab on page load

- Jobs render as cards in two-column grid on desktop

- Cards show title, level badge, company, location, salary, stage timestamp, filter badge

- Card layout matches Job Feed visual pattern

- Staleness dots appear at correct thresholds

- Stage sections are collapsible with count badges

- Filter pills populate from saved searches and prompts

- Clicking a filter pill filters pipeline to matching jobs only

- "All" pill deselects when specific filter selected, reselects to show all

- Empty state for no saved searches shows helpful message

- Move Stage dropdown works on each card

- Optimize and Apply buttons function correctly

### Settings Tab

- All 6 settings sections render when Settings tab is active

- Application Mode buttons work, update summary card

- Score Gate shows/hides based on active mode

- No Review Queue tab exists

- No History tab exists

### Cross-cutting

- No console errors

- CSS cache busters updated

- Tailwind rebuild produces valid styles.css

- Version bump, CHANGELOG, roadmap update, Vercel deploy all completed

- Single-column layout works below 900px

# 8. Acceptance Criteria

- "Mode: Manual · Resume: none · Prompts: On" text is gone. Replaced by structured summary card with labeled sections.

- Stat cards reduced from 8 to 4. Only submission-process metrics, not Pipeline stage duplicates.

- Pipeline jobs render as cards, not a data table. Two-column grid matching Job Feed visual language.

- Filter bar pulls from Saved Searches & Prompts. Users can filter pipeline by any saved search. Disconnected dropdown is gone.

- Exactly two tabs: Pipeline and Settings. No Review Queue, no History.

- Every job card shows which saved search it matched. Colored filter badge on row 3.