BRILLIANT JOBS

Overlay Pipeline — Session 9 Handoff

overlay_analytics Instrumentation + Analytics Sub-Page

Version: v7.03  |  Date: 2026-03-04  |  Session: 9 of 10  |  Status: COMPLETE — deployed to production

# Full 10-Session Scope

Source of truth for the Overlay Pipeline workstream. Updated each session.

| Ses | Name | Scope | Status | Ver |
| --- | --- | --- | --- | --- |
| S1 | Pipeline Table Migration + Backfill | DB: pipeline table, enums, indexes, RLS, overlay_analytics, backfill | ✅ COMPLETE | v6.95 |
| S2 | Dashboard Pipeline JS Wiring + localStorage Migration | pipeline.js: loadNewPipelineFromSupabase(), saveToNewPipeline(), dual-write | ✅ COMPLETE | v6.96 |
| S3 | AutoTracker → Unified Pipeline Dual-Write | autoTracker.js v3.10.0: _writeToNewPipeline() dual-writes on auto-apply | ✅ COMPLETE | v6.97 |
| S4 | Toolbar Shell | toolbar-overlay.js: persistent bottom toolbar on 7 platforms, job meta parsing, Save button | ✅ COMPLETE | v6.98 |
| S5 | pipeline-write Edge Function | Server-side EF: auth, upsert on (user_id, source_url), stage advancement, activity_log append | ✅ COMPLETE | v6.99 |
| S6 | Match Score Overlay Badge | match-score-overlay EF: Haiku scoring, pipeline cache, async badge | ✅ COMPLETE | v7.00 |
| S7 | Fraud + AI Content Score Display | Fraud label + AI content score in toolbar. Read from pipeline entry. | ✅ COMPLETE | v7.01 |
| S8 | Save/Apply CTA + Stage Picker | Split Save/Stage button. ▾ chevron opens dropdown: Saved/Applied/Interview/Offer. Forward-only. | ✅ COMPLETE | v7.02 |
| S9 | overlay_analytics Instrumentation + Analytics Sub-Page | 3 new events: picker_opened, match_score_viewed, toolbar_dismissed. New overlay-analytics.js module. Overlay Analytics tab in Stats page. | ✅ COMPLETE | v7.03 |
| S10 | Polish + Dashboard Pipeline Tab Integration | Pipeline tab for overlay entries, unified view, deprecate dual-write, final QA. | ⬜ NOT STARTED | — |

# What Was Built (Session 9)

Session 9 delivers full funnel instrumentation for the overlay toolbar and a new Overlay Analytics sub-page in the Stats dashboard.

## toolbar-overlay.js v1.4.0 — 3 New Analytics Events

- picker_opened:  picker_opened — fires when the stage picker dropdown is toggled open (chevron click). Sends source_platform and url_hash.

- match_score_viewed:  match_score_viewed — fires when the match score badge renders with a non-null score. Sends score and label in meta.

- toolbar_dismissed:  toolbar_dismissed — fires during SPA navigation cleanup when the toolbar element is removed from DOM. No additional payload.

## overlay-analytics.js — New Module

- Adds a third "Overlay Analytics" tab to the Stats page tab row. Tab is registered by extending window.switchStatsTab() without modifying resume-metrics.js.

- Reads from overlay_analytics table via PostgREST REST API (anon key, RLS-scoped to current user). Fetches last 30 days of events.

- Renders 5 stat cards: Total Events (30d), Job Pages Viewed, Jobs Saved, View→Save Rate, Stage Advances.

- Renders 3 ECharts visualizations: Event Volume Over Time (stacked bar by action_type), Action Funnel (funnel chart ordered by pipeline stage), Events by Platform (donut chart).

- No new Edge Function required. No DB migration required. overlay_analytics table and all action_type columns already exist.

## Full overlay_analytics Event Registry (Post-S9)

| action_type | When fired | Payload fields | Added in |
| --- | --- | --- | --- |
| picker_opened | User opens stage picker dropdown (chevron click) | source_platform, url_hash | S9 NEW |
| match_score_viewed | Match score badge renders with a score | score, label (in meta) | S9 NEW |
| toolbar_dismissed | Toolbar removed during SPA navigation | — | S9 NEW |
| result_viewed | Toolbar loaded on job page | source_platform, url_hash | Existing S4 |
| save_completed | Job saved via Save Job button | source_platform, url_hash | Existing S5 |
| stage_changed | Stage advanced via picker | source_platform, url_hash, new_stage | Existing S8 |

# Deliverables

| Deliverable | Detail | Status |
| --- | --- | --- |
| extension/toolbar-overlay.js v1.4.0 | picker_opened (chevron click), match_score_viewed (badge render), toolbar_dismissed (SPA nav cleanup) | ✅ |
| js/overlay-analytics.js (new) | New module: Overlay Analytics tab in Stats page. 5 stat cards, 3 ECharts charts (timeline, funnel, platform). Extends switchStatsTab() for overlay tab. | ✅ |
| dashboard.html — Overlay Analytics tab | 3rd tab "Overlay Analytics" added to Stats page tab row. #stats-tab-content-overlay container. Script tag for overlay-analytics.js added. | ✅ |
| build.js — overlay-analytics.js added | overlay-analytics.js added to jsFiles bundle array after resume-metrics.js | ✅ |
| dist/dashboard.min.js rebuilt | 28 files bundled. Acorn syntax validation PASSED. | ✅ |
| js/version.js → v7.03 |  | ✅ |
| js/app.js console → v7.03 |  | ✅ |
| dashboard.html ?v= → v7.03 |  | ✅ |
| index.html → v7.03 |  | ✅ |
| CHANGELOG.md v7.03 entry |  | ✅ |
| roadmap.html updated | S9 marked complete (v7.03), handoff path set | ✅ |
| Git tag v7.03 |  | ✅ |
| Vercel deploy verified live | curl https://brilliantjobs.app/js/version.js → v7.03 ✅ CONFIRMED | ✅ |

# Architecture

## overlay-analytics.js Module Structure

- switchStatsTab() extended: wraps original function to intercept 'overlay' tab, hide market/resume content, show #stats-tab-content-overlay, call initOverlayAnalyticsTab().

- initOverlayAnalyticsTab(): idempotent init guard (_oaInitialized), calls _oaLoadData() on first activation.

- _oaLoadData(): reads SUPABASE_URL + anon key from window globals, fetches overlay_analytics with created_at >= 30d ago, order by created_at ASC, limit 5000.

- _oaRender(rows): aggregates by action_type, source_platform, day. Renders stat cards. Creates chart containers. Calls _oaRenderCharts() after 50ms timeout.

- _oaRenderCharts(): initializes 3 ECharts instances (timeline, funnel, platform). Reuses existing instances if not disposed.

## Files Changed (v7.03)

| File | Change |
| --- | --- |
| extension/toolbar-overlay.js | v1.4.0 — picker_opened, match_score_viewed, toolbar_dismissed analytics events |
| js/overlay-analytics.js | NEW — Overlay Analytics tab module (226 lines). switchStatsTab() extension, data fetch, stat cards, 3 ECharts charts. |
| build.js | overlay-analytics.js added to jsFiles bundle array |
| dist/dashboard.min.js | 28 files rebuilt, acorn validated |
| dashboard.html | 3rd stats tab button + #stats-tab-content-overlay + script tag for overlay-analytics.js, ?v= → v7.03 |
| js/version.js | v7.02 → v7.03 |
| js/app.js | Console log → v7.03 |
| index.html | Version → v7.03 |
| CHANGELOG.md | v7.03 entry added |
| roadmap.html | S9 marked complete; version refs → v7.03 |

# Notes for Session 10 (Polish + Dashboard Pipeline Tab Integration)

- S10 scope: Pipeline tab for overlay entries in the dashboard, unified view of pipeline entries (both legacy saved_jobs and new pipeline table), deprecate dual-write, final QA pass.

- overlay_analytics Analytics sub-page (S9) is now live. S10 should wire a drill-down link from the overlay analytics tab into specific pipeline entries.

- No new Edge Function expected for S10. Primary work is dashboard UI.

- Before S10: verify cross-browser toolbar QA (Chrome, Edge, Arc) — specifically test picker_opened and match_score_viewed events reaching overlay_analytics table.

# Verification

## Live Version

curl -s https://brilliantjobs.app/js/version.js

→ var BJ_VERSION = 'v7.03'; ✅ CONFIRMED

Session 9 of 10 complete. Next: Session 10 — Polish + Dashboard Pipeline Tab Integration

docs/specs/OVERLAY_PIPELINE_SESSION9_HANDOFF.md | github.com/marston-gould/brilliant-jobs