BRILLIANT JOBS

Overlay Pipeline — Session 5 Handoff

pipeline-write Edge Function

Version: v6.99  |  Date: 2026-03-04  |  Session: 5 of 10  |  Status: COMPLETE — deployed to production

# Full 10-Session Scope

Source of truth for the Overlay Pipeline workstream. Updated each session.

| Ses | Name | Scope | Status | Ver |
| --- | --- | --- | --- | --- |
| S1 | Pipeline Table Migration + Backfill | DB: pipeline table, enums, indexes, RLS, overlay_analytics, backfill pending_applications → pipeline, pipeline-migration.js module | ✅ COMPLETE | v6.95 |
| S2 | Dashboard Pipeline JS Wiring + localStorage Migration | pipeline.js: loadNewPipelineFromSupabase(), saveToNewPipeline(), dual-write in savePipelineEntry(). PipelineMigration.run() wired in app.js | ✅ COMPLETE | v6.96 |
| S3 | AutoTracker → Unified Pipeline Dual-Write | autoTracker.js v3.10.0: _writeToNewPipeline() dual-writes to pipeline table on every auto-apply event. entry_source=auto_apply. | ✅ COMPLETE | v6.97 |
| S4 | Toolbar Shell | toolbar-overlay.js: persistent bottom toolbar on LI/GH/Lever/Ashby/Workable/Recruitee/Indeed. Job meta parsing, pipeline state check, Save button, stage badge, SPA nav support. | ✅ COMPLETE | v6.98 |
| S5 | pipeline-write Edge Function | Server-side Edge Function: validates auth, upserts on (user_id, source_url), stage advancement logic, activity_log append. background.js v2.19.0 + autoTracker.js v3.11.0 updated to call EF. | ✅ COMPLETE | v6.99 |
| S6 | Match Score Overlay Badge | Per-job match score badge in toolbar (0–100). Pulls from pipeline.match_score or queries ats_jobs. Requires S4 toolbar shell. | ⬜ NOT STARTED | — |
| S7 | Fraud + AI Content Score Display | Fraud label + AI content score in toolbar. Visual indicators: green/amber/red. Pulls from pipeline.fraud_score, pipeline.ai_content_score. | ⬜ NOT STARTED | — |
| S8 | Save/Apply CTA + Stage Picker | Full Save/Apply button with stage picker dropdown. One-click Apply. Stage picker: saved/applied/phone_screen/interview/offer/rejected. Writes via S5 EF. | ⬜ NOT STARTED | — |
| S9 | overlay_analytics Instrumentation + Toolbar QA | Full funnel instrumentation across all toolbar events. Dashboard Analytics sub-page for overlay funnel stats. Cross-browser QA on all 7 platforms. | ⬜ NOT STARTED | — |
| S10 | Polish + Dashboard Pipeline Tab Integration | Pipeline tab shows overlay-sourced entries (entry_source=overlay). Unified view: all sources. Deprecate user_pipeline dual-write path. Final QA. | ⬜ NOT STARTED | — |

# What Was Built (Session 5)

Session 5 delivers the pipeline-write Edge Function — the canonical server-side write path for all pipeline events originating from the toolbar (S4) and autoTracker (S3). Both callers previously wrote directly to PostgREST REST endpoints; both now call this single Edge Function.

The Edge Function validates the caller's JWT via sb.auth.getUser(), parses the request body, looks up any existing pipeline row for the (user_id, source_url) pair, and either inserts a new row or updates the existing one. Stage advancement follows a strict rank order — a stage is only advanced if the incoming stage ranks strictly higher than the current stage. activity_log is always appended, never overwritten.

# Deliverables

| Deliverable | Detail | Status |
| --- | --- | --- |
| supabase/functions/pipeline-write/index.ts (NEW) | Auth via sb.auth.getUser(). UPSERT on (user_id, source_url). Stage advancement (rank order). activity_log append. Returns { ok, action, id }. | ✅ |
| extension/background.js v2.19.0 | bj:toolbar:save now calls pipeline-write EF. bj:toolbar:getEntry unchanged (read path, no write). | ✅ |
| extension/utils/autoTracker.js v3.11.0 | _writeToNewPipeline() now calls pipeline-write EF. Removed direct PostgREST select+insert/update pattern. | ✅ |
| js/version.js → v6.99 |  | ✅ |
| js/app.js console → v6.99 |  | ✅ |
| dashboard.html ?v= → v6.99 |  | ✅ |
| index.html → v6.99 |  | ✅ |
| CHANGELOG.md v6.99 entry |  | ✅ |
| roadmap.html updated |  | ✅ |
| Git tag v6.99 |  | ✅ |
| Vercel deploy verified live | curl https://brilliantjobs.app/js/version.js → v6.99 ✅ CONFIRMED | ✅ |

# Architecture

## pipeline-write Request Flow

Caller (background.js bj:toolbar:save OR autoTracker._writeToNewPipeline)

└─ POST /functions/v1/pipeline-write

├─ auth: sb.auth.getUser(token) → user or 401

├─ validation: source_url required → 400 if missing

├─ lookup: SELECT id, stage, activity_log FROM pipeline WHERE user_id=user.id AND source_url=source_url

├─ if EXISTS:

│   ├─ append activity_log entry

│   ├─ advance stage only if stageRank(new) > stageRank(current)

│   └─ UPDATE pipeline SET ...

└─ if NOT EXISTS:

└─ INSERT pipeline row (full payload)

## Stage Rank Order

0: saved (0)

1: applied (1)

2: phone_screen (2)

3: interview (3)

4: offer (4)

5: rejected (5)

6: withdrawn (6)

7: posting_closed (7)

## Caller Payloads

From background.js (toolbar save):

source_url, source_platform, job_title, company_name,

stage ("saved"), entry_source ("overlay")

From autoTracker._writeToNewPipeline:

source_url, source_platform, job_id_ref, ats_source_ref,

stage ("saved"|"applied"), entry_source ("auto_apply"),

activity_log_entry, applied_at?, confirmation_detected?, confirmation_pattern?

# Files Changed (v6.99)

| File | Change |
| --- | --- |
| supabase/functions/pipeline-write/index.ts | NEW — 110 lines. Canonical pipeline upsert endpoint. |
| extension/background.js | v2.19.0 — bj:toolbar:save routes via pipeline-write EF |
| extension/utils/autoTracker.js | v3.11.0 — _writeToNewPipeline routes via pipeline-write EF |
| js/version.js | v6.98 → v6.99 |
| js/app.js | Console log → v6.99 |
| dashboard.html | ?v= params → v6.99 |
| index.html | Version → v6.99 |
| CHANGELOG.md | v6.99 entry added |
| roadmap.html | Version refs → v6.99 |

# Notes for Session 6 (Match Score Overlay Badge)

- pipeline-write EF is now the canonical write path — S6 should read pipeline.match_score from the getEntry read path (direct PostgREST SELECT unchanged)

- Match score badge reads: pipeline.match_score if present, otherwise query ats_jobs for resume match against user's active resume filter

- Score computation target: 0–100 integer stored in pipeline.match_score, pipeline.match_label

- Visual: colored badge (green ≥75, amber 50–74, red <50) injected into toolbar DOM after getEntry resolves

- Requires S4 toolbar shell (complete) and user having an active resume on file

# Verification

## CORS Preflight

curl -s -X OPTIONS https://qojhagupdnbtomfoxnsf.supabase.co/functions/v1/pipeline-write \

-H "Origin: https://brilliantjobs.app" -D -

→ HTTP/2 200 | access-control-allow-origin: * ✅ CONFIRMED

## Auth Guard

curl -s -X POST .../functions/v1/pipeline-write -d '{"source_url":"..."}'

→ {"error":"Unauthorized"} ✅ CONFIRMED

## Live Version

curl -s https://brilliantjobs.app/js/version.js

→ var BJ_VERSION = 'v6.99'; ✅ CONFIRMED

## Supabase SQL (post-toolbar-save test)

SELECT source_url, stage, entry_source, job_title, company_name, activity_log

FROM pipeline

WHERE entry_source = 'overlay'

ORDER BY updated_at DESC LIMIT 10;

Session 5 of 10 complete. Next: Session 6 — Match Score Overlay Badge

docs/specs/OVERLAY_PIPELINE_SESSION5_HANDOFF.md | github.com/marston-gould/brilliant-jobs