Pod 2 Handoff: Setup Card Parallelism + My Applications Redesign

Version: v4.85  |  Date: February 26, 2026  |  Author: Pod 1 (Growth)

Target: Pod 2 (Engineering)  |  Priority: P1 (visual coherence before product demos)

# 1. Executive Summary

Two design inconsistencies need resolution before product demonstrations: (1) the Setup page integration cards lack visual parallelism, and (2) the My Applications page uses an outdated layout pattern that doesn't match the navy-hero design system established on Jobs Feed, Resumes, Setup, and Tuning.

This document covers both fixes as a single sprint since they share the same goal: every dashboard tab should feel like it belongs to the same product.

# 2. Setup Card Parallelism (Bug Fix)

## 2.1 Problem

The four integration cards (Chrome Extension, Gmail, Google Calendar, Google Drive) each have a different internal layout. When a user scans the grid, nothing lines up:

- Chrome Extension: Status bar at top, download button below, installation guide in a <details> at the bottom. Connected state shows instance ID info.

- Gmail: Green checkmark + email address + Disconnect button when connected. Connect button + 'Read-only access' label when disconnected. Description at bottom.

- Google Calendar: Plain text 'Not connected' status. Connect button + 'Read-only access'. Description at bottom. No connected state styling.

- Google Drive: Plain text 'Not connected'. Connect + Disconnect buttons side by side. Linked Resume Files section conditionally shown. Description at bottom.

The result: buttons jump position between cards, connected/disconnected states look different on every card, and the user's eye can't scan horizontally to compare integration status.

## 2.2 Design Specification

Every card should follow the same 4-zone vertical layout:

## Zone 1: Header (existing, no change)

Icon + Title + Subtitle + Status dot. Already consistent across all four cards. No changes needed.

## Zone 2: Status Row (standardize)

Fixed-height row immediately below the header divider. Two states:

- Connected: Green checkmark badge + context text + secondary Disconnect button, right-aligned. Same treatment on all four cards.

- Not connected: Gray dot + 'Not connected' text. Same treatment on all four cards.

Exact HTML pattern for connected state:

<div class="setup-int-status connected">

<div class="phone-verified-badge"><svg ...check.../> Connected</div>

<span class="setup-int-context">gould.marston@gmail.com</span>

<button class="btn btn-sm btn-secondary setup-int-disconnect">Disconnect</button>

</div>

Exact HTML pattern for disconnected state:

<div class="setup-int-status disconnected">

<span class="setup-dot"></span>

<span>Not connected</span>

</div>

Context text per card when connected:

- Extension: 'Active now · last synced at {time}'

- Gmail: '{email address}'

- Calendar: '{email address}'

- Drive: '{n} files linked'

## Zone 3: Action Row (standardize)

Fixed-height row below the status row. Shows the primary action button + access label:

- When disconnected: Primary button ('Connect Gmail', 'Connect Calendar', 'Connect Drive', 'Download Extension') + 'Read-only access' label to the right.

- When connected: This row hides entirely (the Disconnect button lives in Zone 2). Exception: Extension shows nothing here when connected; Drive shows '+ Link a Google Doc' as a secondary action.

## Zone 4: Description (standardize)

Fixed-position description text at the bottom of every card. Same font size (12px), same color (--text-dim), same line-height (1.6). Currently some cards have this, some don't when connected. It should always be visible regardless of connection state.

## 2.3 CSS Changes

Add to styles.css:

.setup-int-status { display:flex; align-items:center; gap:10px; min-height:36px; margin-bottom:12px; }

.setup-int-status .setup-int-disconnect { margin-left:auto; }

.setup-int-status.disconnected { color:var(--text-dim); font-size:12px; }

.setup-int-status.connected .phone-verified-badge { /* existing green style */ }

.setup-int-context { font-size:12px; color:var(--text-dim); font-family:var(--mono); }

.setup-int-action { display:flex; align-items:center; gap:10px; min-height:36px; margin-bottom:12px; }

.setup-int-desc { font-size:12px; color:var(--text-dim); line-height:1.6; }

## 2.4 Per-Card Changes

Chrome Extension:

- Move status text ('Extension connected / Active now') into Zone 2 using .setup-int-status pattern

- Move download button into Zone 3 (.setup-int-action). Hide when connected.

- Keep <details> installation guide below Zone 4 (only card with this, that's fine)

- Remove .ext-status bar (replaced by Zone 2)

Gmail:

- Move green checkmark + email + Disconnect into Zone 2 (.setup-int-status.connected)

- Move Connect Gmail button into Zone 3. Hide when connected.

- Description already in Zone 4 position. No change needed.

Google Calendar:

- Replace plain 'Not connected' text with .setup-int-status.disconnected pattern

- When connected: show green checkmark + email in Zone 2 (currently has no connected state styling)

- Connect Calendar button already in correct Zone 3 position

- Description already in Zone 4 position

Google Drive:

- Replace plain 'Not connected' text with .setup-int-status.disconnected pattern

- When connected: green checkmark + '{n} files linked' in Zone 2 + Disconnect button right-aligned

- Connect Drive button in Zone 3 (hide when connected). '+ Link a Google Doc' becomes secondary action in Zone 3 when connected.

- Move 'Linked Resume Files' section below Zone 4 description (only shows when connected)

## 2.5 Deliverables

| # | Deliverable | Est. | Files | Risk |
| --- | --- | --- | --- | --- |
| S1 | Add .setup-int-status / .setup-int-action / .setup-int-desc CSS classes | 15min | styles.css | Low |
| S2 | Restructure Chrome Extension card to 4-zone layout | 30min | dashboard.html | Low |
| S3 | Restructure Gmail card to 4-zone layout | 20min | dashboard.html | Low |
| S4 | Restructure Calendar card to 4-zone layout | 20min | dashboard.html | Low |
| S5 | Restructure Drive card to 4-zone layout | 20min | dashboard.html | Low |
| S6 | Verify JS show/hide logic still works for all 4 cards connected/disconnected states | 30min | js/integrations.js | Medium |
| S7 | CSS cache bust + bundle rebuild + deploy | 10min | build.js, styles.css | Low |

Total estimate: ~2.5 hours

# 3. My Applications Redesign

## 3.1 Problem

My Applications is the only content tab that doesn't follow the navy-hero design system. It uses the old pattern: bare page-header, standalone stat-grid cards, and dual navigation layers (List/Board toggle + Queue/Rules/Notifications/History tab bar). Every other tab has been modernized:

- Jobs Feed: Navy hero with stat chips, intel/merch 2-card slot, single content flow

- Resumes: Navy hero with stat chips, Active/Archive tab toggle

- Setup: Navy hero, status bar, integration grid

- Tuning: Navy hero, collapsible cards

- My Applications: No hero, old stat-grid, confusing double-navigation

This matters because first impressions during product demos require visual coherence. A tab that looks like it belongs to a different product undermines confidence.

## 3.2 Design Specification

## 3.2.1 Navy Hero Banner

Add .app-hero matching the existing hero pattern:

.app-hero { background:#1b3e6f; color:#fff; border-radius:14px;

padding:32px 36px; margin-bottom:20px; position:relative;

overflow:hidden; box-shadow:0 4px 24px rgba(0,0,0,.08); }

.app-hero::before { /* same radial gradient overlay as other heroes */ }

Hero content:

- Headline: 'Apply with precision. Track everything.' with amber accent on 'Track everything.'

- Subtitle: 'Queue jobs for submission, set your automation rules, and monitor every application from send to response.'

- Stat chips (4): Queued | Submitted | Response Rate | This Week

Stat chip IDs:

- id='a-hero-queued' (replaces #a-queued)

- id='a-hero-submitted' (replaces #a-submitted, but now counts ALL submitted including history)

- id='a-hero-response' (new: calculated from pipeline data, shows percentage)

- id='a-hero-week' (new: applications sent in last 7 days)

## 3.2.2 Navigation Restructure

Replace the current double-navigation (List/Board toggle + 4 flow tabs) with a single 3-way toggle:

[  Queue  |  Pipeline  |  History  ]

This toggle sits immediately below the hero, using the same pill-toggle pattern as the Resumes Active/Archive toggle.

- Queue: Current list view content (application queue table, manual add, process queue)

- Pipeline: Current board view content (stage sections with collapsible tables, filter dropdown)

- History: Current history tab content (completed/failed applications table)

What moves out of the tab bar:

- Rules & Settings: Moves to a gear icon button in the hero or below the toggle. Opens as either a collapsible card section (Tuning pattern) or slide-out panel.

- Notifications: Merges into Rules & Settings as a sub-section.

## 3.2.3 Remove Old Stat Grid

Delete the 4 standalone stat-cards (Queued, Pending Approval, Submitted, Failed) that sit between the toggle and the content. These are now absorbed into the hero chips with better metrics.

## 3.2.4 Settings Panel

The Rules & Notifications content becomes a collapsible settings section below the main toggle. Trigger: gear icon button. Contains:

- Application mode selector (Manual / Score-Gated / Auto-Apply / etc.)

- Score gate settings (threshold slider, unscored behavior, rewrite toggle)

- Approval settings (require approval toggle, auto-expire dropdown)

- Notification settings (email/SMS toggles, notification matrix, escalation timeline, quiet hours)

This content is identical to what exists today in the Rules and Notifications tabs. It just moves from tab-level navigation to a settings panel that can be opened/closed without leaving the main workflow view.

## 3.2.5 Ghost Monitor Alignment (Optional, Same Sprint)

Ghost Monitor has the same problem: old stat-grid, no hero. If time permits, apply the same hero treatment:

- Hero: 'Silence is data. Track it.' with amber accent

- Stat chips: Active | Avg Wait | Likely Ghosted | Gmail Status

## 3.3 HTML Structure (After)

<!-- ============ MY APPLICATIONS ============ -->

<div class="page" id="page-applications">

<div class="page-header">

<h2>My Applications</h2>

<p>Track and manage ... <a class="page-how-link">How this works</a></p>

</div>

<div class="page-body">

<!-- Hero Banner -->

<div class="app-hero">

<div style="font-size:18px;font-weight:800;">

Apply with precision. <span style="color:#f59e0b;">Track everything.</span>

</div>

<div style="font-size:12px;color:rgba(255,255,255,0.8);">...</div>

<div class="hero-stats">

<div class="hero-stat">...Queued...</div>

<div class="hero-stat">...Submitted...</div>

<div class="hero-stat">...Response Rate...</div>

<div class="hero-stat">...This Week...</div>

</div>

</div>

<!-- 3-Way Toggle + Settings Gear -->

<div style="display:flex;align-items:center;gap:12px;margin-bottom:16px;">

<div class="app-toggle"> [Queue] [Pipeline] [History] </div>

<button class="btn btn-sm" id="app-settings-gear">Settings</button>

</div>

<!-- Settings Panel (collapsible) -->

<div id="app-settings-panel" style="display:none;">

<!-- mode selector, score gate, approval, notifications -->

</div>

<!-- Queue Panel -->

<div id="app-panel-queue">...existing queue table...</div>

<!-- Pipeline Panel -->

<div id="app-panel-pipeline" style="display:none;">

...existing board view stats + filter + stages...

</div>

<!-- History Panel -->

<div id="app-panel-history" style="display:none;">

...existing history table...

</div>

</div>

</div>

## 3.4 JavaScript Changes

- switchAppView(): Update to handle 3 panels (queue/pipeline/history) instead of 2 (list/board)

- renderAppQueue(): Update stat card IDs from #a-queued etc. to #a-hero-queued etc.

- New: updateAppHeroStats(): Compute Response Rate (from pipeline data) and This Week count (filter appHistory by date). Call on tab switch and after queue processing.

- Settings toggle: Simple show/hide on #app-settings-panel with gear button

## 3.5 Deliverables

| # | Deliverable | Est. | Files | Risk |
| --- | --- | --- | --- | --- |
| A1 | Add .app-hero CSS (copy from .feed-hero, adjust padding) | 10min | styles.css | Low |
| A2 | Build hero HTML with 4 stat chips | 20min | dashboard.html | Low |
| A3 | Replace List/Board + flow tabs with 3-way toggle | 30min | dashboard.html | Medium |
| A4 | Move Rules + Notifications into collapsible settings panel | 45min | dashboard.html | Medium |
| A5 | Remove old stat-grid (4 cards) | 5min | dashboard.html | Low |
| A6 | Update switchAppView() for 3 panels | 30min | js/applications.js | Medium |
| A7 | Add updateAppHeroStats() function | 30min | js/applications.js | Low |
| A8 | Wire settings panel toggle (gear button) | 15min | js/applications.js | Low |
| A9 | Ghost Monitor hero (optional, same pattern) | 45min | dashboard.html, js/ghost.js | Low |
| A10 | CSS cache bust + bundle rebuild + deploy | 10min | build.js, styles.css | Low |

Total estimate: ~4 hours (3.25h without Ghost Monitor)

# 4. Acceptance Criteria

## 4.1 Setup Cards

- All 4 cards have identical vertical zone layout (status row, action row, description)

- Green checkmark badge appears in same position on all connected cards

- Disconnect button right-aligned in status row on all connected cards

- Connect buttons appear in same position across all disconnected cards

- Description text visible in both connected and disconnected states

- All existing connect/disconnect/sync functionality still works

## 4.2 My Applications

- Navy hero banner visible with 4 stat chips

- 3-way toggle (Queue/Pipeline/History) replaces old dual navigation

- Old stat-grid removed (no standalone stat cards)

- Settings gear opens/closes Rules + Notifications panel

- Queue table, pipeline stages, and history table all render correctly in their panels

- Hero stat chips update dynamically (queued count, submitted count, response rate, weekly count)

- Mobile responsive (hero stacks, toggle wraps)

# 5. Risks & Mitigations

- Settings panel complexity: The Rules and Notifications tabs contain ~300 lines of HTML with many interactive elements (sliders, toggles, dropdowns, matrices). Moving them into a collapsible panel is a cut-and-paste operation but requires verifying all JS event bindings still work. Mitigation: keep the same element IDs.

- Pipeline view data: The board view currently reads from localStorage (bj_pipeline_meta). If the hero needs Response Rate, this requires cross-referencing pipeline stage timestamps. Mitigation: use existing pipeline data already loaded by renderPipeline(); don't add new data sources.

- Ghost Monitor scope creep: A9 is marked optional. If the Applications redesign takes longer than estimated, skip Ghost Monitor and address in next sprint.

# 6. Combined Timeline

| Phase | Work | Est. | Dependency |
| --- | --- | --- | --- |
| Phase 1 | Setup card CSS + all 4 cards restructured (S1-S7) | 2.5h | None |
| Phase 2 | Applications hero + toggle + stat removal (A1-A3, A5) | 1h | None |
| Phase 3 | Settings panel + JS updates (A4, A6-A8) | 2h | Phase 2 |
| Phase 4 | Ghost Monitor hero (A9, optional) | 45min | Phase 2 |
| Phase 5 | Bundle rebuild + deploy + QA (A10) | 15min | All above |

Total: ~6.5 hours (5.75h without Ghost Monitor)