BRILLIANT JOBS

Content Engine — Remaining Work Handoff v3

Pod 1 → Pod 2  •  February 25, 2026  •  Post Content Engine Phases 1–6 (v4.62–v4.69)

# Context

Content Engine Phases 1–6 are deployed (v4.62–v4.69). Eight roadmap cards flipped to done (commit 5f13bc19). This document covers remaining work, segmented into four infrastructure categories.

## What Changed in v3

Three corrections from CPO review:

- College Major Outcomes page (/college-major-outcomes) properly segmented: the evergreen page is a Permanent Page, the 5 NY Fed crossover story templates (Templates 11–15) are Topical Coverage.

- New Section C (Integration Wiring) added: Content Engine produces stories, but the surfaces that display them to users (dashboard insight cards, email digest, landing page merchandising, blog index) need explicit connection work.

- New Section D (Enrichment Monitoring) added: silent-enrich has no visibility surface. Admin console needs coverage tracking to know when coverage gates are met.

# Four Categories of Remaining Work

| A: PERMANENT PAGES | B: TOPICAL COVERAGE | C: INTEGRATION WIRING | D: ENRICHMENT MONITORING |
| --- | --- | --- | --- |
| Standing SEO pages. Route + template + cache + refresh. | Detection rules + story templates in Content Engine. No pages to maintain. | Connect CE outputs to user-facing surfaces: dashboard, email, landing page. | Admin visibility into silent-enrich coverage progress + gate tracking. |

# Item Segmentation

| Item | Section | Rationale |
| --- | --- | --- |
| Company SEO Pages + Ghost Rate Reports | A | Standing profile per company. Persistent URL for employer brand searches. |
| College Major Outcomes Page | A | NEW in v3. Evergreen page at /college-major-outcomes. Refreshes annually with NY Fed data. |
| Jobs by Location Data Page | A | National overview with choropleth + metro drill-down. Deferred on country parsing. |
| Remote vs Non-Remote Differential Tracker | A | Ongoing comparison page with live data refresh. |
| Content Freshness Rotation | A | Infrastructure: tiered refresh cycles + visible timestamps for all permanent pages. |
| Filter-Driven Trend Indicators | A | Dashboard UI: trend badges on saved filter cards. |
| Metro Comparison Stories | B | metro_crossover detection rule already exists. Publish as stories. |
| Multi-Dimensional Insight Stories | B | Detection rules for 3+ dimension intersections. |
| Public Data Benchmark Overlay Stories | B | Economic correlation stories when BLS data intersects BJ data. |
| Community Benchmark Stories | B | Quarterly benchmark reports from pipeline aggregation. |
| NY Fed Crossover Stories (Templates 11–15) | B | NEW in v3. 5 templates: quarterly update, major spotlight, salary divergence, college premium, underemployment × hiring. |
| Annual State-of-the-Market Report | B | Once-a-year editorial flagship. Q4 2026 earliest. |
| Dashboard Insight Cards Wiring | C | NEW in v3. CE produces stories — dashboard needs to display them above job feed. |
| Email Digest Integration | C | NEW in v3. Weekly email digest needs to pull top stories from content_stories. |
| Landing Page Merchandising Wiring | C | NEW in v3. 3 merch API endpoints exist — landing page needs to consume them. |
| Blog Index + Discovery | C | NEW in v3. /blog route exists but needs link from dashboard nav + landing page. |
| Enrichment Coverage Dashboard | D | NEW in v3. Admin panel showing salary/loc_type/department/country coverage curves. |

SECTION A: Permanent Pages

Build the route, template, cache layer, refresh automation, and sitemap entry. These pages persist indefinitely.

## A1. Company SEO Pages + Ghost Rate Reports

P11   |   5–7 days

Standing profile page per company at /company/:slug. Combines two roadmap cards into one feature.

### Exists

- ats_companies with 10K+ companies + slugs

- SEO page infrastructure: seo-page.js, ISR, seo-charts.js (P27)

- Ghost rate logic in pipeline intelligence (P30)

- Company surge + new entrant detection (CE Phase 2B/4)

### Build

- Route: /company/:slug Vercel rewrite

- Cache: Extend seo_page_cache: company-level rows with total jobs, open jobs, avg days open, ghost rate, salary range, top 5 roles, velocity

- Template: Company header + stats cards + hiring timeline + role breakdown + ghost gauge + salary distribution

- Schema: Schema.org Organization JSON-LD

- Sitemap: Top 500 companies by job volume

- Refresh: seo-cache-refresh daily company aggregation pass

## A2. College Major Outcomes Page (NEW in v3)

P11   |   3 days

Evergreen page at /college-major-outcomes. 73 majors ranked by employment, salary, and career trajectory. Sourced from NY Fed, cross-referenced with live BJ ATS data. Refreshes annually (February) when NY Fed updates.

### Exists

- NY Fed data ingested: 3 series in economic_indicators (CE Phase 5)

- Full page spec in docs/CONTENT_ENGINE_COLLEGE_OUTCOMES.md

- SEO template engine + ECharts (P27)

### Build

- Route: /college-major-outcomes

- Table: major_keyword_mapping (major_category text PK, title_keywords text[]) — maps 15 major categories to ats_jobs ILIKE patterns

- RPC: get_jobs_by_major(major_category) — live counts + median salary from ats_jobs

- Charts: Salary by category (horizontal bar), unemployment vs salary scatter, underemployment bar (top 15), college premium line (35-year)

- Cross-reference section: Top 10 majors with NY Fed data on left, BJ live data on right, delta callout

- FAQ: JSON-LD FAQ schema (5 questions in spec)

Note: The 5 NY Fed crossover story templates (Templates 11–15) are NOT part of this page build. They are in Section B as topical coverage.

## A3. Jobs by Location Data Page

P11   |   4–5 days   |   DEFERRED — blocked on country parsing

/jobs-by-location with state choropleth, top 20 metros, salary by region, remote % by state.

### Build

- Route: /jobs-by-location

- RPCs: get_jobs_by_state(), get_jobs_by_metro()

- Charts: Port choropleth from market-dynamics (P2), top 20 metros bar, remote % heatmap, salary by region

- Blocker: Country parsing: GH 0.8%, Lever 0%, Ashby 0%. Needs parser fix + backfill.

## A4. Remote vs Non-Remote Differential Tracker

P11   |   3–4 days

Standing page at /remote-vs-office. Salary + availability comparison, auto-refreshed.

### Build

- Route: /remote-vs-office

- RPC: get_remote_differential(grouping) — salary by loc_type grouped by role/level/industry

- Charts: Salary comparison bar, availability trend line, industry heatmap

- Snapshot: Weekly stats into content_snapshots

- Gate: Launchable at 36% loc_type coverage. Salary comparisons need 40%+.

## A5. Content Freshness Rotation

P11   |   2–3 days

Infrastructure for all permanent pages: tiered refresh cycles + visible timestamps.

### Build

- Schema: Add to seo_page_cache: last_refreshed_at, refresh_interval_days, data_volatility_score

- Tiers: Salary = 7d, location = 14d, industry = 30d. Configurable.

- Volatility: Compare snapshots — high change rate shortens cycle automatically

- Visible: "Data updated X hours ago" in page header

- HTTP: Last-Modified header set to last_refreshed_at

- Modify seo-cache-refresh: Skip pages not yet due for refresh

## A6. Filter-Driven Trend Indicators

P4   |   2–3 days

Percentage change badges on saved filter cards in dashboard.

### Build

- RPC: get_filter_trend(filter_id) — compare current snapshot to 7 days ago

- Frontend: Trend badge: arrow + percentage on filter cards

- Colors: Green (up), red (down), gray (stable <5%)

- Gate: Needs 14+ days of content_snapshots

SECTION B: Topical Coverage

Content Engine configuration: detection rules, story templates, and distribution settings. No pages to build or maintain.

## B1. Metro Comparison Stories

1 day — template + threshold tuning

- Exists: metro_crossover detection rule (CE Phase 2B)

- Add: "metro_comparison" story template to generate-editorial-content

- Tune: Fire when salary differential changes 10%+ or volume ratio shifts 20%+

## B2. Multi-Dimensional Insight Stories

2–3 days — new detection rules + template   |   Blocked on 60%+ coverage

- Add 3 rules: salary_x_remote (salary record in remote/onsite subset), role_x_industry (role spike in one industry), level_x_location (seniority shift in specific metro)

- Template: "cross_dimension" with multi-facet narrative

- Gate: Only fire when all dimensions have 100+ data points in intersection

## B3. Public Data Benchmark Overlay Stories

3–4 days — correlation cron + rules + template   |   Needs 90+ days econ data

- New cron: compute-correlations (weekly) — populates economic_correlations

- Add 3 rules: econ_divergence, econ_inflection, econ_milestone

- Template: "economic_overlay" with dual-axis chart config

- Citation block: Proper sourcing footer for journalists

## B4. Community Benchmark Stories

2 days — detection rule + template + quarterly cron   |   Needs 50+ pipeline entries/segment

- Rule: benchmark_shift — quarterly comparison of response rates, time-to-hire, salary medians

- Template: "quarterly_benchmark" report card vs previous quarter

- Cron: Quarterly (1st of Jan/Apr/Jul/Oct)

## B5. NY Fed Crossover Stories (NEW in v3)

2–3 days — 5 templates + scoring adjustments

These were originally bundled with the /college-major-outcomes page spec. They are topical stories, not page components. Add all 5 to detect-editorial-insights and generate-editorial-content.

Template 11: NY Fed Quarterly Update

- Trigger: New NY Fed data detected (updated date changed)

- Headline pattern: "Recent Graduate Unemployment {Rises/Falls} to {X}% — Meanwhile, {Y}K Positions Open"

- Chart: Dual-axis: NY Fed unemployment line + BJ job volume bars

Template 12: Major Spotlight (Monthly)

- Trigger: Monthly rotation through top 10 most-searched majors

- Headline pattern: "{Major} Grads: {X}% Unemployment, But {Y} Open Positions Paying ${Z}"

- Chart: Split view — NY Fed metrics left, BJ live metrics right

Template 13: Salary Divergence

- Trigger: BJ median diverges from NY Fed median by >15% for any major

- Headline pattern: "Posted {Role} Salaries {X}% {Above/Below} the NY Fed Reported Median"

Template 14: College Premium (Annual)

- Trigger: New annual wages data in February

- Chart: 35-year line of BA median vs HS median

Template 15: Underemployment × Hiring Reality

- Trigger: Quarterly, paired with NY Fed update

- Headline pattern: "{X}% of {Major} Grads Are Underemployed — But We Found {Y} Matching Jobs"

Scoring adjustments for all NY Fed stories:

- Novelty: +20 (unique cross-reference)

- Shareability: +15 (college major content is viral)

- Breadth: score as platform-wide (100)

- Expected range: 75–95 (auto-qualifies for publication)

## B6. Annual State-of-the-Market Report

3–4 days for template   |   First report Q4 2026

- Template: "annual_report" — 10–15 section long-form

- RPC: compile_annual_stats() — full-year aggregation

- Workflow: Manual trigger, admin preview + approval (not auto-publish)

SECTION C: Integration Wiring (NEW in v3)

The Content Engine produces stories and merchandising content. But the user-facing surfaces that display this content need explicit connection work. Without this, the engine runs but nobody sees the output.

## Why This Was Missing

The original handoff bundled data layer and presentation layer into the same phases. Pod 2 built the data layer (detection, generation, ingestion, blog routes, merchandising APIs). But the last mile — wiring these outputs into surfaces users actually see — was implicit, not explicit. This section makes it explicit.

## C1. Dashboard Insight Cards Wiring

1–2 days

### Exists

- CE Pod 1 spec (v4.67): 2 filter-aware insight cards above jobs feed

- content_stories table has published stories with category, score, tags

- /content-api/merch-dashboard endpoint returns 2 cards

### Build

- Frontend: Add insight card container above jobs feed in dashboard.html

- Fetch: On page load, call /content-api/merch-dashboard with active filter context

- Matching: Cards should match user's active filter — if user is searching "marketing" in "Seattle", show marketing or Seattle stories

- Dismiss: X button with 24-hour localStorage reset (per spec)

- Category pill: Color-coded by story category

- Empty state: No cards if no matching stories. Silent — no placeholder.

## C2. Email Digest Integration

2–3 days

### Exists

- weekly-summary Edge Function sends weekly recap (P30)

- content_stories has published stories with scores

- Brand guide specifies email newsletter format (Tuesday/Wednesday, 8–10 AM)

### Build

- Extend weekly-summary: Add "This Week's Market Insights" section pulling top 3 stories by score from content_stories published in last 7 days

- Story card in email: Headline + lede + chart thumbnail + "Read more" link to /blog/:slug

- Fallback: If fewer than 3 stories published that week, show fewer. If zero, omit section entirely.

- Unsubscribe: Already handled by existing email preferences

## C3. Landing Page Merchandising Wiring

1 day

### Exists

- /content-api/merch-index returns 3 cards for homepage

- merch-client.js IIFE already on landing page (P33 merchandising system)

### Build

- Add placement: New data-merch-placement="content-stories" div in index.html, likely below social proof or above pricing

- Fetch: merch-client.js calls /content-api/merch-index, renders 3 story cards

- Card format: Category pill + headline + lede truncated to 2 lines + "Read →" link

- Section header: "Latest Market Insights" or similar

## C4. Blog Index + Discovery

0.5–1 day

### Exists

- /blog route serves index with load-more pagination (CE Phase 3)

- /blog/:slug serves individual stories with OG tags, share bar, related stories

### Build

- Dashboard nav: Add "Insights" or "Market Intel" link in dashboard left nav pointing to /blog

- Landing page: Add footer link: "Market Insights Blog"

- RSS link: Add RSS icon/link in blog header and dashboard footer

- Blog-to-dashboard: CTA on each blog story: "See live data for [category] →" linking to dashboard

SECTION D: Enrichment Monitoring (NEW in v3)

silent-enrich (CE Phase 6) processes 86,400 jobs/day across salary, loc_type, and department. But there is no admin visibility into coverage progress. We are quoting numbers (10%/36%/44%) with no way to verify they are climbing or to know when coverage gates unlock.

## D1. Enrichment Coverage Dashboard

2–3 days

### Build

- Admin tab: New "Enrichment" section in admin Feed Health tab (or standalone 11th tab)

Coverage cards (4):

- Salary: {X}% of jobs have parsed salary (salary_min IS NOT NULL)

- Location Type: {X}% of jobs have loc_type (remote/hybrid/onsite)

- Department: {X}% of jobs have department

- Country: {X}% of jobs have loc_country (broken down by ATS platform)

Coverage trend chart:

- ECharts line chart: 4 lines (salary, loc_type, department, country) over time

- Data source: daily snapshot into content_snapshots (extend capture_daily_snapshots() RPC to include enrichment counts)

- X-axis: date, Y-axis: percentage

Coverage gate indicators:

- Visual gate markers on chart: horizontal lines at 40% (salary gate) and 60% (loc_type/department gate)

- Badge per field: "Gate met" (green) or "X% to go" (amber)

- Shows which features are unblocked when gate is crossed

Enrichment throughput:

- Jobs enriched today / this week / total

- Processing rate: jobs/hour

- Estimated time to target coverage

Platform breakdown table:

- Rows: Greenhouse, Lever, Ashby, Workable, Recruitee

- Columns: Total jobs, Salary %, Loc Type %, Department %, Country %

- Highlights platforms with lowest coverage for prioritization

### Schema Changes

- Extend capture_daily_snapshots(): Add salary_coverage_pct, loc_type_coverage_pct, department_coverage_pct, country_coverage_pct to daily snapshot

- Query: SELECT COUNT(*) FILTER (WHERE salary_min IS NOT NULL) * 100.0 / COUNT(*) FROM ats_jobs WHERE status = 'open'

# Recommended Build Order

## Wave 1: Foundation (5–8 days)

- D1. Enrichment Coverage Dashboard (2–3 days) — build first so all subsequent work has visibility into data readiness

- A5. Content Freshness Rotation (2–3 days) — benefits all existing and future permanent pages

- A6. Filter-Driven Trend Indicators (2–3 days) — high user-facing value

## Wave 2: Integration (4–7 days)

- C4. Blog Discovery (0.5–1 day) — quick, makes existing content findable

- C3. Landing Page Merchandising (1 day) — content appears on homepage

- C1. Dashboard Insight Cards (1–2 days) — content appears in product

- C2. Email Digest Integration (2–3 days) — content reaches inbox

## Wave 3: Company Pages + College Outcomes (8–12 days)

- A1. Company SEO Pages + Ghost Rate (5–7 days) — biggest new page surface

- A2. College Major Outcomes Page (3 days) — uses template engine + NY Fed data

## Wave 4: Topical Templates (8–12 days)

- B1. Metro Comparison Stories (1 day)

- B4. Community Benchmark Stories (2 days)

- B5. NY Fed Crossover Stories (2–3 days)

- B2. Multi-Dimensional Insight Stories (2–3 days) — after enrichment gates met

- B3. Economic Overlay Stories (3–4 days) — after 90+ days econ data

## Wave 5: Gated Items (7–9 days)

- A4. Remote Differential Tracker (3–4 days) — after salary coverage hits 40%+

- A3. Jobs by Location (4–5 days) — after country parsing backfill

## Deferred

- B6. Annual State-of-the-Market Report (3–4 days) — build template Q3–Q4 2026

# Effort Summary

| Category | Items | Days | New in v3? |
| --- | --- | --- | --- |
| A: Permanent Pages | 6 | 19–25 | +3 days (college) |
| B: Topical Coverage | 6 | 11–17 | +2–3 days (NY Fed) |
| C: Integration Wiring | 4 | 5–7 | ALL NEW |
| D: Enrichment Monitoring | 1 | 2–3 | ALL NEW |
| TOTAL | 17 | 37–52 | +9–13 vs v2 |

v2 estimated 28–40 days across 11 items. v3 adds 6 items (college page, 5 NY Fed templates, 4 integration items, 1 monitoring surface) for a net increase of 9–13 days, but ensures Content Engine output actually reaches users.

# Coverage Gates

| Field | Current | Target | Unblocks |
| --- | --- | --- | --- |
| Salary | 10% | 40%+ | Remote tracker, multi-dim stories |
| Location Type | 36% | 60%+ | Remote tracker, multi-dim stories |
| Department | 44% | 60%+ | Multi-dim stories |
| Country (GH/Lever/Ashby) | 0–0.8% | 80%+ | Jobs by Location page |

Section D (Enrichment Monitoring) gives real-time visibility into these gates. Build it first so you know exactly when gated items can start.