BRILLIANT JOBS

Auto-Submit Extension Update Spec

March 2026  |  v2.0  |  Unified with Application Mode System

Companion: EXTENSION_APPLICATION_MODE_HANDOFF.docx  |  extension-ux-prototype.html

# 1. Document Relationship

This spec unifies three workstreams into a single implementation plan:

- EXTENSION_APPLICATION_MODE_HANDOFF.docx — The consumer UX redesign: 6 application modes, new popup UI, content script injection (save button + apply interception), score gate popup, rewrite flow, auto modes, admin toggle. 8 phases, 24–33 engineering days.

- extension-ux-prototype.html — Interactive UI mockups for all extension screens: popup consumer view, mode selector, score gate popup, rewrite review, progress states, activity feed, settings.

- This spec (EXT-AS) — The server-side submission infrastructure: headless browser worker (already built), submission instrumentation (already built), dashboard-to-worker routing, applicant profile form, and the bridge between the extension’s Apply flow and the existing rules engine.

Key principle: The handoff doc defines WHAT the user sees and HOW modes behave. This spec defines WHERE submissions execute (extension on-page vs headless worker) and HOW the rules engine connects to both paths.

# 2. Three Apply Paths

## 2.1 Path A: Extension On-Site (Handoff Phases 2–6)

User is browsing a job site with the extension active. The content script (job-site-overlay.ts per the handoff) detects the job page and injects two things:

- Save to BJ Pipeline button — Jobscan/Teal pattern. Branded button injected adjacent to native apply button. Saves job metadata to pipeline for later. (Handoff Phase 2)

- Apply button interception — When user clicks the native apply button, the extension intercepts based on the active application mode. (Handoff Phase 3)

The 6 modes from the handoff control what happens next:

- Manual: No interception. Save-only. User applies natively.

- Score-Gated: Intercept → score resume → show popup with score + gaps + rewrite CTA → user decides. (Handoff Phase 4)

- Auto Apply: Intercept → submit current resume immediately → toast confirmation.

- Auto + Score Gate: Score first. If ≥ threshold, auto-submit. If below, show popup for user decision. (Handoff Phase 4)

- Auto Rewrite: Score → if below threshold, auto-rewrite and submit without review. (Handoff Phase 5)

- Full Autopilot: Rewrite EVERY resume regardless of score. Auto-submit all. (Handoff Phase 6)

In all cases, the extension fills the form on the ATS page using the existing 15 ATS handlers (contentScript.ts ats:fill message). The user is physically on the page. No headless browser needed. No obfuscation needed — ATS platforms want applications.

## 2.2 Path B: Website Remote Apply (This Spec)

User is on brilliantjobs.app. Picks jobs from feed or pipeline. Clicks Apply.

- Dashboard apply-workflow.js runs rules engine: check mode, score, threshold, resume selection/rewrite.

- Creates pending_applications row with status=approved.

- Headless worker (AS-1/2/3, already built) polls pending_applications, launches headless Chromium, fills form via ATS handler.

- submission_attempts row logged with method=headless (AS-INSTR, already built).

- Dashboard polls pending_applications and shows result (checkmark or error + retry).

## 2.3 Path C: Auto-Apply Trigger (Existing)

pg_cron every 10 minutes. Matches new jobs against user filters. Scores via Claude Haiku. Queues to pending_applications per user mode. Worker picks up and submits. No user interaction. Already built and running.

# 3. Current State

## 3.1 Already Built

| Component | Status | Details |
| --- | --- | --- |
| toolbar-overlay.ts (847 lines) | BUILT | Job page detection (7 ATS), metadata parsing, match score, fraud/AI indicators, Save + stage picker, Shadow DOM, SPA nav, PostHog. Per handoff: will be extended by job-site-overlay.ts. |
| 15 ATS handlers + contentScript.ts | BUILT | ats:fill message → dynamic handler load → form fill with progress overlay. Human-sim typing. Fill metrics. |
| apply-workflow.js (1,116 lines) | BUILT | 6 apply modes, score gate modal, rewrite trigger, pending_applications state machine, submit-application EF call. |
| auto-apply-trigger EF (403 lines) | BUILT | pg_cron 10min. Filter matching. Haiku scoring. pending_applications insert. |
| submit-application EF (700+ lines) | BUILT | Recruitee API (real). Greenhouse API (when token). Others mock. Now instrumented (v6.50). |
| Headless worker (AS-1/2/3) | BUILT | Docker + Playwright + Chromium. Fly.io. Greenhouse, Lever, Workable, Ashby handlers. 96% ATS coverage. |
| submission_attempts + admin panel | BUILT | Timing, ATS, customer, resume, company, URL, errors. Admin dashboard with failure rates. |
| background.ts toolbar handlers | BUILT | bj:toolbar:save, getEntry, matchScore, analytics. Pipeline-write EF integration. |
| Selector registry (registry.ts) | BUILT | 193 selectors across 15 handlers. Weekly Playwright CI monitoring. |

## 3.2 Needs Building (Mapped to Handoff Phases)

| # | Gap | Handoff Phase | Details |
| --- | --- | --- | --- |
| 1 | Consumer popup UI + mode selector | Phase 1 | New popup.html with 6 mode cards, threshold slider, resume picker, pipeline summary, activity feed, bottom nav. Admin Legacy toggle. See extension-ux-prototype.html for all screens. |
| 2 | Content script: Save button injection | Phase 2 | job-site-overlay.ts. Per-site DOM selectors (LinkedIn, Indeed, Greenhouse, Lever, Glassdoor, Ashby, Workable, Recruitee, Handshake). Branded BJ button. SAVE_TO_PIPELINE message. |
| 3 | Apply button interception | Phase 3 | MutationObserver + click listener on apply buttons. preventDefault based on mode. Selector registry extension (job-site-registry.ts). |
| 4 | Score gate popup + resume scoring | Phase 4 | Shadow DOM popup: score ring, gap analysis, rewrite/submit/cancel actions. background.ts calls score-resume EF via gateway. |
| 5 | AI resume rewrite flow | Phase 5 | Call rewrite EF, progress UI, diff view, submit rewritten resume. Depends on resume-rewrite EF existing. |
| 6 | Auto modes + autopilot | Phase 6 | Wire Auto Apply (bypass popup), Auto+Score Gate (conditional), Auto Rewrite (no review), Full Autopilot (rewrite all). Daily limit enforcement. |
| 7 | Settings + activity feed + pipeline view | Phase 7 | Settings panel, activity feed (chrome.storage.local, 50 items), pipeline summary with Supabase counts. |
| 8 | PostHog + polish + QA | Phase 8 | 14 PostHog events (handoff Section 6). Error handling. Edge cases. Version bump. |
| 9 | Dashboard → worker routing | This spec | apply-workflow.js queues to pending_applications instead of direct EF call. Dashboard polls for status. Bulk apply from pipeline. |
| 10 | Applicant profile form | This spec | Settings tab: name, email, phone, LinkedIn, location, work auth, sponsorship. Supabase + chrome.storage sync. |
| 11 | Apply settings sync | This spec | Dashboard settings → Supabase → chrome.storage. Worker reads from Supabase. Extension reads from chrome.storage. |

# 4. Unified Session Plan

Merges the handoff’s 8 phases with this spec’s server-side work. Sessions are ordered by dependency. The handoff phases map directly to sessions but are restructured to interleave server-side work where it unblocks later sessions.

| Session | Deliverables | Hours | Deps / Notes |
| --- | --- | --- | --- |
| EXT-AS-1 | Applicant Profile Form + Settings Sync. Dashboard settings tab form (name/email/phone/LinkedIn/location/workAuth/sponsorship). Supabase profiles.user_data.applicant_profile. chrome.storage sync on login. Apply settings sync (mode, threshold, channels) to Supabase for worker access. | 3–4h | None. Foundation for all paths. |
| EXT-AS-2 | Consumer Popup UI + Mode Persistence (= Handoff Phase 1). New popup.html consumer layout. 6 mode radio cards with risk badges. Score threshold slider (30–95). Active resume card. Pipeline summary pills. Activity feed (last 5). Bottom nav. Admin Legacy toggle. chrome.storage.sync persistence. | 4–5h | Depends on extension-ux-prototype.html for design. |
| EXT-AS-3 | Content Script: Save Button + Apply Interception (= Handoff Phases 2+3). job-site-overlay.ts: per-site DOM selectors (9 sites from handoff Section 4). Save-to-BJ-Pipeline branded button (Shadow DOM). Apply button detection via MutationObserver + click listener. Mode-based interception: Manual=noop, others=preventDefault. SAVE_TO_PIPELINE + APPLY_INTERCEPTED messages to background. | 4–5h | EXT-AS-2 (mode in chrome.storage). Extends existing selectors/registry.ts. |
| EXT-AS-4 | Score Gate Popup + Resume Scoring (= Handoff Phase 4). Shadow DOM popup on job page: score ring (SVG), gap analysis, threshold comparison. Below-threshold: Rewrite / Submit Anyway / Cancel. Above-threshold: auto-dismiss + submit. background.ts: SCORE_RESUME handler calls score-resume EF via gateway. Score result relayed to content script. | 4–5h | EXT-AS-3 (interception working). score-resume EF (exists). |
| EXT-AS-5 | AI Resume Rewrite Flow (= Handoff Phase 5). Rewrite-in-progress UI (step indicators, spinner). Rewrite review (before/after score, diff view, skills added). background.ts: REWRITE_RESUME handler calls rewrite EF. Submit rewritten resume via ats:fill. | 4–5h | EXT-AS-4. resume-rewrite EF (needs confirmation it exists). |
| EXT-AS-6 | Auto Modes + Autopilot + Limits (= Handoff Phase 6). Auto Apply: bypass popup, immediate ats:fill. Auto+Score Gate: conditional branch. Auto Rewrite: no review, auto-submit. Full Autopilot: rewrite ALL, submit ALL. Daily apply limit (dailyApplyCount in chrome.storage.local). Limit toast. | 3–4h | EXT-AS-4 + EXT-AS-5 (all code paths built). |
| EXT-AS-7 | Dashboard → Worker Routing (this spec). apply-workflow.js queues to pending_applications with status=approved (replaces direct submit-application EF call). Dashboard polls status, shows spinner → checkmark/error. Bulk apply from Pipeline (Process Queue). Recruitee stays on direct API (faster). | 3–4h | Headless worker deployed (AS-1/2/3). EXT-AS-1 (profile populated). |
| EXT-AS-8 | Settings Panel + Activity Feed + Pipeline View (= Handoff Phase 7). Extension settings (threshold, resume picker, rewrite preferences, daily limit). Activity feed in popup (chrome.storage.local, 50 items, color-coded). Pipeline summary from Supabase (Saved/Applied/Interview/Offer counts). View All → dashboard link. | 2–3h | EXT-AS-2 (popup shell). |
| EXT-AS-9 | PostHog Instrumentation + QA (= Handoff Phase 8 + this spec). 14 PostHog events (handoff Section 6). Extension-side submission_attempts logging. Admin panel: extension vs worker vs API method breakdown. Edge case QA. Version bump to 3.0.0. | 2–3h | All prior sessions. |

Total: 29–38 hours across 9 sessions.

Handoff estimate was 24–33 days (at broader scope including more QA/polish time). This plan adds 3 sessions for server-side work (EXT-AS-1, EXT-AS-7, plus instrumentation in EXT-AS-9) while consolidating the handoff’s 8 phases into tighter implementation sessions.

# 5. Data Model (from Handoff, Extended)

## 5.1 chrome.storage.sync (roams across devices)

| Key | Type | Default | Description |
| --- | --- | --- | --- |
| applicationMode | string | score-gated | Active mode: manual, score-gated, auto-apply, auto-score-gate, auto-rewrite, full-autopilot |
| scoreThreshold | number | 75 | Match score threshold (30–95) |
| activeResumeId | string ¦ null | null | UUID of selected resume in Supabase |
| dailyApplyLimit | number | 25 | Max auto-applies per day |

## 5.2 chrome.storage.local (device-specific)

| Key | Type | Default | Description |
| --- | --- | --- | --- |
| adminLegacyMode | boolean | true | Admin toggle: true=legacy UI, false=consumer |
| activityFeed | ActivityItem[] | [] | Last 50 activity entries. Pruned on write. |
| dailyApplyCount | { date, count } | { date: '', count: 0 } | Today's apply count. Resets on date change. |
| rewritePreferences | object | { preserveTone, addKeywords, keepOnePage } | User preferences for AI rewrite behavior. |
| applicantProfile | object | null | Cached from Supabase for offline extension use. |
| applySettings | object | null | Cached mode/threshold/channels from Supabase. |

# 6. Message Protocol (Handoff + Extensions)

| Message Type | From | To | Payload |
| --- | --- | --- | --- |
| SAVE_TO_PIPELINE | job-site-overlay | background | { url, title, company, location, description, platform } |
| APPLY_INTERCEPTED | job-site-overlay | background | { url, title, company, platform, mode, resume_id } |
| SCORE_RESUME | background (internal) | score-resume EF | { resume_id, job_description, job_title, company } |
| REWRITE_RESUME | background (internal) | rewrite EF | { resume_id, job_description, job_title, preferences } |
| bj:toolbar:scoreGate | background | content script | { score, threshold, gaps, recommendation } |
| bj:toolbar:applyStatus | background | content script | { status: scoring¦rewriting¦filling¦success¦error } |
| bj:toolbar:applyConfirm | content script | background | { confirmed, use_rewrite } |
| ats:fill (existing) | background | contentScript | { profile, resume, preferences, fields } |

# 7. DOM Selector Registry (from Handoff Section 4)

Per-site selectors for apply button interception and BJ save button injection. Extends existing selectors/registry.ts. Fallback chains required — sites change frequently.

| Site | Apply Button Selector | BJ Button Target | Job Metadata |
| --- | --- | --- | --- |
| LinkedIn | button.jobs-apply-button, .jobs-s-apply | Adjacent .jobs-save-button | Title: .job-details...job-title ¦ Company: ...company-name |
| Indeed | #indeedApplyButton, button[id*=apply] | After #jobsearch-ViewJobButtons | Title: .jobsearch-JobInfoHeader-title |
| Greenhouse | #submit_app, button[type=submit] | Before #application-form | Title: .app-title ¦ Company: .company-name |
| Lever | .postings-btn-wrapper .postings-btn | Adjacent .postings-btn-wrapper | Title: .posting-headline h2 |
| Glassdoor | button[data-test=apply-button] | After [data-test=location] | Title: [data-test=job-details-header] h1 |
| Ashby | button.ashby-apply-btn | Before .ashby-job-posting-brief | Title: h1.ashby-job-posting-heading |
| Workable | button[data-ui=submit] | Before [data-ui=job-overview] | Title: [data-ui=job-title] |
| Recruitee | .apply-button, button.btn-apply | Adjacent .apply-button | Title: .job-details__title |
| Handshake | button[data-hook=apply-button] | After [data-hook=job-actions] | Title: [data-hook=job-title] |

# 8. Decisions Required Before Build

| # | Decision | Options |
| --- | --- | --- |
| 1 | Resume rewrite EF exists? | Handoff Q1. If it doesn't exist, EXT-AS-5 is blocked and needs its own build. Confirm with Pod 2. |
| 2 | Tier gating on modes? | Handoff Q2. Should Full Autopilot / Auto Rewrite require Pro? Default assumption: all modes for all tiers. |
| 3 | Daily apply limits? | Handoff Q3. Free vs Pro limits. Default: 25 for all (configurable). |
| 4 | Worker vs direct API for Recruitee? | Recruitee has working zero-auth API. Keep direct API (faster, more reliable) or route through worker for uniformity? Recommendation: keep direct API. |
| 5 | Session start priority? | EXT-AS-1 is foundation (no deps). EXT-AS-2 (popup) and EXT-AS-3 (content script) can parallelize after. EXT-AS-7 (dashboard routing) is independent of extension sessions. |

# 9. Risks

| Risk | Sev | Likely | Mitigation |
| --- | --- | --- | --- |
| ATS form changes break handlers | Med | Ongoing | Selector registry + weekly Playwright CI (CS-017). Generic fallback. PostHog alert on failure spike. |
| Resume-rewrite EF doesn't exist | High | Unknown | Confirm with Pod 2 before starting EXT-AS-5. If missing, scope as separate workstream. |
| Custom required questions unanswered | Med | High | Heuristic matcher for common questions. Unknown: mark needs_manual, notify user. |
| CAPTCHA on application forms | Med | Low–Med | Detect, mark needs_manual. Extension: user solves. Worker: screenshot + notify. |
| Daily limit gaming | Low | Low | dailyApplyCount in chrome.storage.local resets on date change. Server-side enforcement via pending_applications count. |

End of Document  —  See EXTENSION_APPLICATION_MODE_HANDOFF.docx for full UX details  —  See extension-ux-prototype.html for interactive mockups