BRILLIANT JOBS

SPA Remediation Handoff Document

v10.92  •  March 18, 2026  •  Confidential

| Product | brilliantjobs.app |
| --- | --- |
| Stack | React SPA + Supabase + Vercel |
| Repo | marston-gould/brilliant-jobs |

# 1. Executive Summary

The SPA remediation converted a 4,378-line monolithic dashboard.html with 12 embedded JS modules (24,684 lines total) into a modular React SPA with 80+ components, 11 dashboard pages, and 10 admin pages. The effort spanned v10.53 through v10.92 (39 versions) in a single session.

Session metrics:

| Metric | Start (v10.53) | End (v10.92) | Delta |
| --- | --- | --- | --- |
| Elements | 85% | 100% | +15% |
| Design | 70% | 100% | +30% |
| Positioning | 80% | 100% | +20% |
| Interaction | 62% | 100% | +38% |
| Functionality | 58% | 100% | +42% |

Important caveat: These scores reflect code-level parity verified by reading both codebases. Visual rendering parity has not been confirmed via browser screenshots. Tailwind utility compilation, cascade order, and sub-pixel rounding may produce differences not detectable from source analysis.

# 2. Architecture Overview

## 2.1 Stack

- Frontend: React 18 + Vite + Tailwind CSS 3.4 + TypeScript

- Backend: Supabase (Postgres + 59 Edge Functions + Auth + Storage)

- Hosting: Vercel (static + rewrites to Supabase)

- Worker: Fly.io (Playwright headless browser for ATS submission)

- Analytics: PostHog (client-side tracking)

- Payments: Stripe (checkout sessions + webhook)

- Email: Resend (transactional + notification delivery)

- SMS: Vonage (escalation alerts)

- Charts: ECharts (lazy-loaded, 15 chart instances across Stats/Billing)

## 2.2 SPA Page Map

| SPA Route | Legacy Tab | Components | Lines |
| --- | --- | --- | --- |
| /app/get-started | brilliant | 1 page + Step fn | 365 |
| /app/feed | jobs | 14 components | ~2200 |
| /app/pipeline | pipeline | 7 components | ~1100 |
| /app/resumes | resumes | 9 components | ~1570 |
| /app/applications | applications | 5 components | ~650 |
| /app/interview-prep | interview-prep | 1 page | 174 |
| /app/stats | stats | 3 components | ~444 |
| /app/tuning | tuning | 3 components | ~286 |
| /app/settings | settings | 4 components | ~379 |
| /app/billing | subscription | 4 components | ~369 |
| /app/notifications | notifications | 1 page | 338 |
| /app/admin/* | admin panel | 10 sub-pages | ~2000 |

# 3. Optimization Debt (Priority Refactor List)

The SPA was built across 39 rapid iterations. This produced feature parity but accumulated significant code-quality debt. The following issues should be addressed before the next feature sprint.

## 3.1 Critical: Component Reuse Failures

| Issue | Count | Severity | Fix |
| --- | --- | --- | --- |
| Raw <button> elements | 81 | HIGH | Replace with <Button variant/size>. 29 are accent/primary pattern. |
| Raw <input> elements | 46 | HIGH | Create <Input> component. 11 share identical className string. |
| Inline style={{}} attrs | 54 | MEDIUM | Convert to Tailwind classes or CSS custom properties. |
| Duplicate card pattern | 46 | MEDIUM | All should use <Card> component or shared constant. |
| cardCls duplication | 2 files | LOW | Extract to shared constant or always use <Card>. |

## 3.2 Font Size Standardization

The codebase mixes Tailwind preset sizes (text-xs, text-sm) with arbitrary values (text-[11px], text-[12px], text-[13px]). The legacy design system had a clear hierarchy that should be formalized:

| Purpose | Legacy | Current SPA | Count | Recommendation |
| --- | --- | --- | --- | --- |
| Micro labels | 9-10px | text-[10px] | 114 | text-2xs (custom) |
| Badges/meta | 11px | text-[11px] | 124 | text-xs (remap to 11px) |
| Body small | 12px | text-xs/text-[12px] | 196+78 | text-xs |
| Body/inputs | 13px | text-[13px] | 95 | text-sm (remap to 13px) |
| Titles | 14px | text-sm/text-[14px] | 71 | text-base (remap to 14px) |

Recommendation: Extend tailwind.config.js fontSize to match legacy scale, then search-replace all arbitrary values.

## 3.3 Missing Shared Components

The following UI patterns repeat across 3+ pages but have no shared component:

- Toggle switch (40x22px) — used in Settings, Notifications, Applications, Tuning

- FilterRow (label + input pair) — used in Feed, Keywords, Tuning

- StatCard (value + label) — used in Feed hero, Stats, Pipeline, Billing

- MenuItem (dropdown item) — used in Pipeline menu, Sort dropdown, Saved search actions

- SectionLabel (uppercase tracking header) — used in Notifications, Applications, Tuning

- HeroGradient wrapper — currently CSS class, should be a component with consistent props

## 3.4 CSS Architecture

input.css is 355 lines mixing concerns:

- Lines 1-140: Design tokens (correct location)

- Lines 141-235: Dark mode tokens (correct location)

- Lines 236-310: Auto dark mode fallback (correct location)

- Lines 311-330: Base reset + body styles (correct)

- Lines 331-355: Component-specific CSS (.hero-gradient, .nav-brand-shimmer, responsive breakpoints)

The component CSS (lines 331-355) should move to component-level CSS modules or be converted to Tailwind @apply directives in a separate file.

4 inline style={{}} patterns use hardcoded #1b3e6f for hero backgrounds. This should be a CSS variable (--hero-bg) or a Tailwind color token.

# 4. Server Infrastructure Status

## 4.1 Vercel Rewrites

| Source | Destination | Status |
| --- | --- | --- |
| /api/auth/gmail/callback | gmail-auth edge function | Active |
| /api/auth/calendar/callback | gmail-auth?scope=calendar | Active (v10.91) |
| /api/auth/drive/callback | gmail-auth?scope=drive | Active (v10.91) |
| /api/webhook/stripe | stripe-webhook edge function | Active (v10.91) |
| /api/extension/download | extension-download edge fn | Active (v10.91) |
| /app/* | SPA entry point | Active |

## 4.2 Supabase Edge Functions

59 edge functions deployed and active. Key functions:

- chat-job-search: AI chat in feed (Anthropic API)

- score-resume / rewrite-resume / resume-rewrite-bullet: AI resume tools

- interview-practice / interview-generate-questions / interview-simulate: Mock interviews

- stripe-webhook / create-checkout / get-user-balance / replenish-credits: Billing

- send-notification / escalation-checker / daily-digest / weekly-summary: Notifications

- gmail-auth / gmail-scan / gmail-disconnect: OAuth + pipeline tracking

- extension-download: Serves extension ZIP from Supabase Storage

## 4.3 Fly.io Worker

Headless Playwright worker for ATS form submission. Running in IAD region.

- App: brilliant-jobs-worker.fly.dev

- Health: /health returns JSON with handler status

- Active handlers: Greenhouse, Lever, Workable, Ashby

- Pending handlers: Workday, Indeed, LinkedIn, Taleo, iCIMS, SmartRecruiters

- Secrets: SUPABASE_URL + SUPABASE_SERVICE_ROLE_KEY set

- Config: 1 machine warm, 2GB RAM, auto-stop on idle

## 4.4 Supabase Secrets

All secrets verified set in Supabase project qojhagupdnbtomfoxnsf:

- ANTHROPIC_API_KEY, STRIPE_SECRET_KEY, STRIPE_PUBLISHABLE_KEY, STRIPE_WEBHOOK_SECRET

- RESEND_API_KEY, VONAGE_API_KEY, VONAGE_API_SECRET, VONAGE_FROM

- GMAIL_CLIENT_ID, GMAIL_CLIENT_SECRET, GMAIL_REDIRECT_URI

# 5. What Was NOT Verified

The following items require manual testing that could not be performed in this session:

- Visual rendering parity: No browser screenshots were compared. Tailwind compilation, font rendering, box-shadow spread, and sub-pixel rounding could produce visible differences.

- OAuth flow end-to-end: Vercel rewrites and edge function code exist, but the full token exchange flow (redirect → Google consent → callback → token storage) was not tested with a real Google account.

- Stripe checkout flow: The create-checkout-session gateway call is wired, but a real Stripe Checkout redirect + webhook callback was not tested.

- Extension download: The extension-download edge function exists and is deployed, but no extension ZIP has been uploaded to the extension-builds Supabase Storage bucket yet.

- Headless worker job processing: The worker is running and healthy, but no actual ATS form submission was triggered during this session.

- Mobile responsive rendering: CSS breakpoints at 768px, 600px, and 900px are defined, but no mobile device or emulator testing was performed.

- Dark mode rendering: Token values are defined in input.css and match legacy, but dark mode was not visually inspected in a browser.

- Cross-browser compatibility: Only Chromium-based rendering was assumed. Safari and Firefox may differ.

# 6. Recommended Refactor Plan

## Phase 1: Component Extraction (4-6 hours)

- Create <Input> component with variants (text, select, textarea, time, range). Replace all 46 raw inputs.

- Replace 29 accent <button> elements with <Button variant="primary">.

- Create <Toggle> component (40x22px). Replace all toggle implementations.

- Create <StatCard> component. Replace 20+ stat card patterns.

- Create <MenuItem> component. Replace 15+ dropdown item patterns.

- Create <SectionLabel> component. Replace 10+ uppercase header patterns.

## Phase 2: Token Standardization (2-3 hours)

- Extend tailwind.config.js fontSize to match legacy scale (10/11/12/13/14/17/18/22/28/32/36px).

- Search-replace all text-[Npx] with named sizes.

- Add --hero-bg: #1b3e6f to :root tokens. Remove 4 inline style={{background}} usages.

- Convert gs-tip hsla() inline styles to CSS variables.

## Phase 3: CSS Cleanup (1-2 hours)

- Split input.css: tokens.css (variables), dark.css (dark mode), components.css (hero-gradient, sparkle, responsive).

- Remove unused CSS classes if any (run PurgeCSS audit).

- Remove unused imports flagged in 10 files.

## Phase 4: Visual Verification (2-3 hours)

- Open legacy dashboard.html and SPA /app/* side-by-side in Chrome.

- Screenshot every page in both light and dark mode.

- Compare at 1440px, 1024px, 768px, and 375px widths.

- Document pixel-level differences and fix.

Estimated total refactor effort: 9-14 hours. No feature changes. Identical visual output. 20-30% code reduction.

# 7. Key File Index

## 7.1 Shell & Routing

| File | Purpose |
| --- | --- |
| src/app/shell/AppShell.tsx | Nav, brand, footer, badges, theme, toast, feedback |
| src/app/routes.tsx | All route definitions (11 dashboard + 10 admin) |
| src/app/components/Toast.tsx | Toast notification system |
| src/app/components/Button.tsx | Design system button (sm/md/lg) |
| src/app/components/Badge.tsx | Design system badge |
| src/app/components/Card.tsx | Design system card |
| src/app/components/Modal.tsx | Shared modal overlay |
| src/app/components/JobDetailModal.tsx | Job detail overlay (feed + pipeline) |
| src/app/components/CompanyBrowseModal.tsx | Company browser with A-Z nav |
| src/app/components/ScoreGateModal.tsx | Resume score check before apply |
| src/app/components/ResumePickerModal.tsx | Resume selection for apply |
| src/input.css | CSS tokens, dark mode, responsive |

## 7.2 Providers & Data

| File | Purpose |
| --- | --- |
| src/app/providers/supabase.ts | All Supabase data providers |
| src/app/lib/supabase.ts | callGateway, GATEWAY_URL, getAccessToken |
| vercel.json | Rewrites, headers, CSP, routes |
| supabase/functions/*/index.ts | 59 edge functions |
| worker/index.js | Fly.io headless worker entry |
| worker/fly.toml | Fly.io deployment config |

## 7.3 Deploy Workflow

Standard deploy sequence:

- npx tsc --noEmit  (TypeScript check, must pass with 0 errors)

- sed version bump in js/version.js, AppShell.tsx, index.html

- npx vite build --config vite.config.js

- git add -A && git commit && git push origin main

- curl -X POST Vercel deploy hook (prj_3KoWh4yEKwZYcs8ddvkmaqO6OBD3)

Edge function deploy: SUPABASE_ACCESS_TOKEN=<token> npx supabase functions deploy <name> --project-ref qojhagupdnbtomfoxnsf --no-verify-jwt

Worker deploy: FLY_API_TOKEN=<token> flyctl deploy --remote-only -a brilliant-jobs-worker

End of document. Generated March 18, 2026.