BRILLIANT JOBS

Content Engine — Remaining Work Handoff

Pod 1 → Pod 2  •  February 25, 2026  •  Post Content Engine Phases 1–6 (v4.62–v4.69)

# Context

Content Engine Phases 1–6 are deployed (v4.62–v4.69). Eight roadmap cards flipped to done (commit 5f13bc19). This document covers the 11 remaining items, segmented into two infrastructure categories:

# Two Categories of Remaining Work

|  | PERMANENT PAGES | TOPICAL COVERAGE |
| --- | --- | --- |
| What | Standing SEO pages with dedicated routes, automated data refresh, and persistent URLs | Editorial stories published by the Content Engine when data warrants it — one-time publish, evergreen link |
| Build | Route + template + cache layer + refresh cron + sitemap entry | Detection rule + story template + distribution config |
| Maintain | Ongoing: data refresh cycles, freshness timestamps, cache compute, monitoring | Near-zero: Content Engine auto-detects, auto-generates, auto-publishes |
| Example | /company/stripe — always-current company profile page | "Remote salaries overtook in-office for marketing directors" — blog story |

# Item Segmentation

| Item | Category | Rationale |
| --- | --- | --- |
| Company SEO Pages + Ghost Rate Reports | PERMANENT | Standing profile per company. Needs persistent URL for employer brand searches. |
| Jobs by Location Data Page | PERMANENT | High-value SEO keyword cluster. National overview page with drill-down. |
| Remote vs Non-Remote Differential Tracker | PERMANENT | Ongoing comparison that users and press return to. Standing page with live data. |
| Content Freshness Rotation | PERMANENT | Infrastructure supporting all permanent pages — tiered refresh cycles and timestamps. |
| Filter-Driven Trend Indicators | PERMANENT | Dashboard UI feature, not a page. Trend badges on saved filter cards. |
| Metro Comparison Pages | TOPICAL | Metro crossover detection rule already exists. Publish as stories when metros diverge. |
| Multi-Dimensional Insight Pages | TOPICAL | Point-in-time intersections. Detection engine spots anomalies, publishes stories. |
| Public Data Benchmark Overlays | TOPICAL | Economic correlation stories. Publish when BLS data creates newsworthy intersection. |
| Community Benchmark Data | TOPICAL | Response rates and time-to-hire change over time. Quarterly benchmark stories. |
| Annual State-of-the-Market Report | TOPICAL | Once-a-year editorial flagship. Content Engine compiles, admin reviews and publishes. |

SECTION A: Permanent Pages

Build the route, template, cache layer, refresh automation, and sitemap entry. These pages persist indefinitely and need ongoing data freshness.

## A1. Company SEO Pages + Ghost Rate Reports

Phase: P11   Estimate: 5–7 days

Standing profile page per company with persistent URL for employer brand searches. Combines the two roadmap cards into a single feature.

### What Already Exists

- ats_companies with 10K+ companies, slugs, metadata

- SEO page infrastructure: seo-page.js serverless, ISR, seo-charts.js with 7 chart types (P27)

- Ghost rate logic in pipeline intelligence system (P30)

- Content Engine detects company surges and new entrants (CE Phase 2B/4)

### What Pod 2 Builds

- Route: /company/:slug — new Vercel rewrite

- Cache: Extend seo_page_cache with company-level rows: total jobs, open jobs, avg days open, ghost rate, salary range, top 5 roles, hiring velocity (7d/30d/90d)

- Template: Company header + stats cards + hiring timeline chart + role breakdown + ghost rate gauge + salary distribution

- Schema markup: Schema.org Organization JSON-LD per page

- Sitemap: Add top 500 companies by job volume. Expand as data grows.

- Refresh: seo-cache-refresh computes company-level aggregations daily

- Cross-linking: Company pages link to role/metro pages. Blog stories mentioning company link to company page.

### Schema Changes

- Extend seo_page_cache: add page_type column (role, metro, combo, company) and company_slug

- Extend seo-cache-refresh Edge Function: new company aggregation pass

### Dependencies

Ghost rate data improves as pipeline usage grows. Launch with posting patterns and job freshness initially — ghost rate fills in as users generate pipeline data.

## A2. Jobs by Location Data Page

Phase: P11   Estimate: 4–5 days   Status: DEFERRED — blocked on country parsing

National overview page at /jobs-by-location with state choropleth, top 20 metros, salary by region, remote % by state.

### What Already Exists

- /jobs-in/:metro routes for 14 metros (P27)

- Location data on 73.8% of jobs (210K/285K)

- State choropleth on Market Dynamics page (P2) — portable

- silent-enrich improving loc_type coverage (CE Phase 6)

### What Pod 2 Builds

- Route: /jobs-by-location

- RPCs: get_jobs_by_state(), get_jobs_by_metro() aggregating from ats_jobs

- Charts: State choropleth (port from market-dynamics), top 20 metros bar (salary + volume dual axis), remote % by state heatmap, salary by region comparison

- Linking: Each metro links to /jobs-in/:metro. Each state drills down to metro list.

### Blocker

Country parsing coverage: Greenhouse 0.8%, Lever 0%, Ashby 0%. The v13 parseCountry() in refresh-jobs is not backfilling these platforms. Needs country parser fix + backfill before this page is meaningful.

## A3. Remote vs Non-Remote Differential Tracker

Phase: P11   Estimate: 3–4 days

Standing page showing ongoing salary and availability comparison between remote, hybrid, and onsite roles. Refreshes automatically.

### What Already Exists

- silent-enrich infers loc_type on every job (CE Phase 6) — 36% coverage, growing at 86K jobs/day

- seo_page_cache stores remote_pct per role/metro (CE Phase 1B)

- Salary data being backfilled — 10% coverage, growing

### What Pod 2 Builds

- Route: /remote-vs-office or /trends/remote-differential

- RPC: get_remote_differential(grouping) — salary stats split by loc_type, grouped by role/level/industry

- Charts: Salary comparison bar (remote vs hybrid vs onsite), availability trend line over time, industry breakdown heatmap

- Snapshot: Weekly remote differential stats into content_snapshots for trend tracking

- Refresh: seo-cache-refresh adds remote differential aggregation pass

### Dependencies

Can launch with current 36% loc_type coverage — page improves as silent-enrich runs. Salary comparisons need 40%+ salary coverage to be meaningful.

## A4. Content Freshness Rotation

Phase: P11   Estimate: 2–3 days

Infrastructure supporting all permanent pages: variable refresh cycles based on data volatility, visible freshness timestamps for users and crawlers.

### What Already Exists

- seo-cache-refresh runs daily at 5 AM UTC — uniform refresh (CE Phase 1B)

- SEO pages have ISR 1-hour revalidation (P27)

- content_snapshots track daily data changes (CE Phase 4)

### What Pod 2 Builds

- Schema: Add to seo_page_cache: last_refreshed_at (timestamptz), refresh_interval_days (int), data_volatility_score (numeric)

- Tiered refresh: Salary pages = 7 days, location pages = 14 days, industry pages = 30 days. Configurable per page type.

- Volatility scoring: Compare latest content_snapshot to previous — high change rate automatically shortens refresh cycle

- Visible timestamp: "Data updated X hours ago" in page header on all SEO pages

- HTTP header: Last-Modified set to last_refreshed_at for search engine crawlers

- Admin: Refresh schedule table in admin console showing next refresh per page

- Modify seo-cache-refresh: Check refresh_interval_days before recomputing — skip pages not yet due

### Dependencies

None. All infrastructure exists. This is the quickest win in the entire handoff.

## A5. Filter-Driven Trend Indicators

Phase: P4   Estimate: 2–3 days

Dashboard UI feature: percentage change badges on saved filter cards showing market movement for each filter.

### What Already Exists

- content_snapshots captures daily counts per role/metro/company (CE Phase 4)

- detect-editorial-insights compares current vs baseline (CE Phase 2B)

- Saved filter cards already render on dashboard

### What Pod 2 Builds

- RPC: get_filter_trend(filter_id) — queries content_snapshots for role/location matching the filter, compares current count to 7-day-ago count, returns percentage change

- Frontend: Trend badge on saved filter cards: directional arrow + percentage

- Color coding: Green (positive), red (negative), gray (stable, under 5% threshold)

- Threshold: Only display badge when change exceeds 5% to avoid noise

- Refresh: Badge updates on page load from cached snapshot data, not real-time

### Dependencies

content_snapshots must have 14+ days of data for meaningful percentage trends.

SECTION B: Topical Coverage

These are not pages to build. They are Content Engine configuration: detection rules, story templates, and distribution settings that enable the editorial pipeline to automatically produce these stories when data warrants.

## B1. Metro Comparison Stories

Roadmap card: Metro comparison pages (P11)

### Existing Coverage

- metro_crossover detection rule already fires when metros diverge in salary or volume (CE Phase 2B)

- generate-editorial-content produces stories from crossover detections

### What Pod 2 Configures

- Story template: Add "metro_comparison" template to generate-editorial-content — structured as side-by-side with differential callouts

- Detection tuning: Adjust metro_crossover thresholds: fire when salary differential changes by 10%+ or volume ratio shifts by 20%+

- Chart config: Comparison bar chart preset in chart_config for metro vs metro stories

Estimate: 1 day — template + threshold tuning only

## B2. Multi-Dimensional Insight Stories

Roadmap card: Multi-dimensional insight pages (P11)

### Existing Coverage

- Detection rules cover role, metro, salary, company dimensions individually

- silent-enrich adding loc_type, department, salary to enable cross-dimension analysis

### What Pod 2 Configures

- New detection rules: Add 3 cross-dimension rules to detect-editorial-insights:

- salary_x_remote: salary record specifically in remote or onsite subset

- role_x_industry: role spike concentrated in a single industry

- level_x_location: seniority distribution shift in a specific metro

- Story templates: Add "cross_dimension" template with multi-facet narrative structure

- Gating: Only fire when all contributing dimensions have 100+ data points in the intersection

Estimate: 2–3 days — new detection rules + template   Blocked on: silent-enrich reaching 60%+ coverage on salary/loc_type/department

## B3. Public Data Benchmark Overlay Stories

Roadmap card: Public data benchmark overlays (P11)

### Existing Coverage

- economic_indicators: 863 records from BLS (7 series), FRED (14 series), NY Fed (3 series) (CE Phase 5)

- economic_context and economic_correlations tables exist

- api/economic.js serves 5 query modes including correlations

- ingest-economic-data runs daily (CE Phase 5)

### What Pod 2 Configures

- New detection rules: Add economic correlation rules to detect-editorial-insights:

- econ_divergence: BJ job volume diverges from BLS employment trend by 15%+

- econ_inflection: Fed rate change coincides with hiring velocity shift

- econ_milestone: unemployment rate crosses threshold (e.g., falls below 4%)

- Correlation computation: New weekly cron: compute-correlations populates economic_correlations with rolling 30/90-day correlations

- Story template: Add "economic_overlay" template with dual-axis chart config (BJ metric + economic indicator)

- Citation block: Story footer with proper sourcing format for journalists and academics

Estimate: 3–4 days — correlation cron + detection rules + template   Needs: 90+ days of economic_indicators data for meaningful correlations

## B4. Community Benchmark Stories

Roadmap card: Community benchmark data (P11)

### Existing Coverage

- Salary benchmarks available via seo_page_cache (CE Phase 1B)

- Pipeline tracks application stages and timestamps (P30)

- pipeline_signals tracks transitions with timestamps

### What Pod 2 Configures

- New detection rule: benchmark_shift: quarterly comparison of aggregate response rates, time-to-hire, salary medians by role/metro

- Story template: Add "quarterly_benchmark" template — structured as report card with comparison to previous quarter

- Privacy threshold: Only generate when segment has 50+ pipeline entries

- Cron trigger: Quarterly detection pass (1st of Jan/Apr/Jul/Oct) specifically for benchmark stories

Estimate: 2 days — detection rule + template + quarterly cron   Needs: 50+ pipeline entries per segment for meaningful benchmarks

## B5. Annual State-of-the-Market Report

Roadmap card: Annual state-of-the-market report (P11)

### Existing Coverage

- All data sources available: economic_indicators, content_snapshots, seo_page_cache, pipeline aggregations

- Blog system handles long-form with inline charts, RSS, JSON-LD, OG tags (CE Phase 3)

### What Pod 2 Configures

- Story template: Add "annual_report" template — 10–15 section long-form with executive summary, methodology, inline charts per section

- Compilation RPC: compile_annual_stats() — aggregates full-year data across all dimensions

- Review workflow: Manual trigger (not auto-publish). Admin preview + approval. Higher editorial bar than daily stories.

- Distribution: Dedicated email campaign template. Social asset generation per brand guide channel specs.

Estimate: 3–4 days for template + compilation RPC   Timeline: First report feasible Q4 2026 (needs 6–12 months of accumulated data)

# Recommended Build Order

## Phase 1: Quick Infrastructure (4–6 days)

- A4. Content Freshness Rotation (2–3 days) — benefits all existing and future permanent pages

- A5. Filter-Driven Trend Indicators (2–3 days) — high user-facing value, uses existing data

## Phase 2: Company Pages (5–7 days)

- A1. Company SEO Pages + Ghost Rate Reports (5–7 days) — biggest new permanent page surface

## Phase 3: Topical Templates (5–7 days)

- B1. Metro Comparison Stories (1 day)

- B4. Community Benchmark Stories (2 days)

- B2. Multi-Dimensional Insight Stories (2–3 days)

## Phase 4: Research Layer (3–4 days)

- B3. Public Data Benchmark Overlay Stories (3–4 days) — needs correlation cron

## Phase 5: Standing Pages (7–9 days)

- A3. Remote vs Non-Remote Differential Tracker (3–4 days) — launch when salary coverage hits 40%+

- A2. Jobs by Location Data Page (4–5 days) — launch when country parsing backfill complete

## Deferred

- B5. Annual State-of-the-Market Report (3–4 days) — build template when data accumulation warrants it (Q3–Q4 2026)

# Effort Summary

| Category | Items | Estimate |
| --- | --- | --- |
| Permanent Pages (routes + templates + cache + refresh) | 5 | 16–22 days |
| Topical Coverage (detection rules + story templates) | 5 | 9–14 days |
| Deferred | 1 | 3–4 days |
| TOTAL | 11 | 28–40 days |

# Coverage Gates

Several items depend on silent-enrich (CE Phase 6) achieving higher data coverage:

| Field | Current | Target | Unblocks |
| --- | --- | --- | --- |
| Salary | 10% | 40%+ | Remote tracker, multi-dim stories |
| Location Type | 36% | 60%+ | Remote tracker, multi-dim stories |
| Department | 44% | 60%+ | Multi-dim stories |
| Country (GH/Lever/Ashby) | 0–0.8% | 80%+ | Jobs by Location page |

silent-enrich processes 86,400 jobs/day (600/run, every 10 min). At ~285K total jobs, full coverage pass takes ~3.3 days. Coverage targets should be reached within 1–2 weeks of CE Phase 6 deployment.