BRILLIANT JOBS

Overlay Pipeline — Session 7 Handoff

match-score-overlay Edge Function + Fraud + AI Content Score Display

Version: v7.01  |  Date: 2026-03-04  |  Session: 7 of 10  |  Status: COMPLETE — deployed to production

# Full 10-Session Scope

Source of truth for the Overlay Pipeline workstream. Updated each session.

| Ses | Name | Scope | Status | Ver |
| --- | --- | --- | --- | --- |
| S1 | Pipeline Table Migration + Backfill | DB: pipeline table, enums, indexes, RLS, overlay_analytics, backfill | ✅ COMPLETE | v6.95 |
| S2 | Dashboard Pipeline JS Wiring + localStorage Migration | pipeline.js: loadNewPipelineFromSupabase(), saveToNewPipeline(), dual-write | ✅ COMPLETE | v6.96 |
| S3 | AutoTracker → Unified Pipeline Dual-Write | autoTracker.js v3.10.0: _writeToNewPipeline() dual-writes on auto-apply | ✅ COMPLETE | v6.97 |
| S4 | Toolbar Shell | toolbar-overlay.js: persistent bottom toolbar on 7 platforms, job meta parsing, Save button | ✅ COMPLETE | v6.98 |
| S5 | pipeline-write Edge Function | Server-side EF: auth, upsert on (user_id, source_url), stage advancement, activity_log append | ✅ COMPLETE | v6.99 |
| S6 | Match Score Overlay Badge | match-score-overlay EF: Haiku scoring, pipeline cache, async badge (green/amber/orange/red) | ✅ COMPLETE | v7.00 |
| S7 | Fraud + AI Content Score Display | Fraud label + AI content score in toolbar. Read from pipeline entry. No new EF. | ✅ COMPLETE | v7.01 |
| S8 | Save/Apply CTA + Stage Picker | Full Save/Apply button with stage picker dropdown. Writes via S5 EF. | ⬜ NOT STARTED | — |
| S9 | overlay_analytics Instrumentation + Toolbar QA | Full funnel instrumentation, Analytics sub-page, cross-browser QA | ⬜ NOT STARTED | — |
| S10 | Polish + Dashboard Pipeline Tab Integration | Pipeline tab for overlay entries, unified view, deprecate dual-write, final QA | ⬜ NOT STARTED | — |

# What Was Built (Session 7)

Session 7 delivers the Fraud + AI Content Score Display in the extension toolbar. This is the second set of AI-powered signals surfaced directly in the toolbar, reading cached values from the pipeline row without triggering any additional Edge Function calls.

Two new visual indicators appear between the stage badge and the match score badge:

- Fraud Risk indicator (red shield 🛡): shown if pipeline.fraud_score >= 60. Tooltip shows fraud_label or raw score. Color: red (#fef2f2 bg, #991b1b text, #fca5a5 border).

- AI Content indicator (orange warning ⚠): shown if pipeline.ai_content_score >= 0.7. Tooltip shows ai_content_label or raw score. Color: orange (#fff7ed bg, #9a3412 text, #fdba74 border).

- Silent/hidden if score is null — no error state shown for unscored jobs.

The background.js getEntry SELECT was expanded to include fraud_score, fraud_label, ai_content_score, and ai_content_label. Previously the SELECT only returned id, stage, entry_source, job_title, company_name. The new columns are now available immediately at toolbar build time (same request that fetches stage).

No new Edge Function was required. The score-job-fraud and score-ai-content Edge Functions already exist and populate the pipeline columns asynchronously. The toolbar reads cached values only.

No DB migration was required. All four columns already existed on the pipeline table.

# Deliverables

| Deliverable | Detail | Status |
| --- | --- | --- |
| extension/toolbar-overlay.js v1.2.0 | Fraud indicator (red shield) if fraud_score >= 60. AI content indicator (orange) if ai_content_score >= 0.7. Both read from getEntry response. Silent if null. | ✅ |
| extension/background.js v2.21.0 | Expanded getEntry SELECT to include fraud_score, fraud_label, ai_content_score, ai_content_label. No new handler — read path only. | ✅ |
| js/version.js → v7.01 |  | ✅ |
| js/app.js console → v7.01 |  | ✅ |
| dashboard.html ?v= → v7.01 |  | ✅ |
| index.html → v7.01 |  | ✅ |
| CHANGELOG.md v7.01 entry |  | ✅ |
| roadmap.html updated |  | ✅ |
| Git tag v7.01 |  | ✅ |
| Vercel deploy verified live | curl https://brilliantjobs.app/js/version.js → v7.01 ✅ CONFIRMED | ✅ |

# Architecture

## S7 Toolbar Indicator Logic

No new Edge Function or message handler. Fraud and AI content scores are read from the pipeline entry returned by the existing bj:toolbar:getEntry call, which fires at toolbar init time.

| Field | Threshold | Indicator | Colors | Hidden when |
| --- | --- | --- | --- | --- |
| fraud_score | >= 60 | 🛡 Fraud Risk (red) | bg #fef2f2 / text #991b1b | null or score < 60 |
| ai_content_score | >= 0.7 | ⚠ AI Content (orange) | bg #fff7ed / text #9a3412 | null or score < 0.7 |

## Toolbar Build Order (post-S7)

- Toolbar renders immediately (blocking on getEntry for stage, fraud_score, ai_content_score)

- Stage badge renders (if saved)

- Fraud indicator renders inline (if fraud_score >= 60)

- AI content indicator renders inline (if ai_content_score >= 0.7)

- Match score badge: "…" placeholder → async loadMatchScore() → fades in (S6)

- Save / Stage button

# Files Changed (v7.01)

| File | Change |
| --- | --- |
| extension/toolbar-overlay.js | v1.2.0 — Fraud + AI content indicator rendering, CSS for both badge types, threshold logic |
| extension/background.js | v2.21.0 — getEntry SELECT expanded with fraud_score, fraud_label, ai_content_score, ai_content_label |
| js/version.js | v7.00 → v7.01 |
| js/app.js | Console log → v7.01 |
| dashboard.html | ?v= params → v7.01 |
| index.html | Version → v7.01 |
| CHANGELOG.md | v7.01 entry added |
| roadmap.html | Version refs → v7.01 |

# Notes for Session 8 (Save/Apply CTA + Stage Picker)

- S8 scope: toolbar-overlay.js only. Full Save/Apply button with stage picker dropdown. Writes via pipeline-write Edge Function (S5).

- Stage picker: saved → applied → interview → offer. Should not allow backward movement (stage rank enforcement is in pipeline-write EF).

- No new Edge Function required — pipeline-write already handles stage advancement.

- The Save button already works (S4/S5). S8 replaces it with a combined Save/Stage picker component.

- TODO placeholder in buildToolbar() saveBtn click handler: "// TODO S8: open stage picker" — implement there.

# Verification

## Live Version

curl -s https://brilliantjobs.app/js/version.js

→ var BJ_VERSION = 'v7.01'; ✅ CONFIRMED

Session 7 of 10 complete. Next: Session 8 — Save/Apply CTA + Stage Picker

docs/specs/OVERLAY_PIPELINE_SESSION7_HANDOFF.md | github.com/marston-gould/brilliant-jobs