BRILLIANT JOBS

Full-Platform Technical Audit

Session Plan & Audit Framework

Product v9.69  |  March 2026  |  Pod 3 + Pod 4

Purpose A comprehensive audit of all integrated systems against the 23 active engineering properties. Output: a gap report with severity-scored findings per surface and a cohesive remediation plan. Fully independent of the 100-item sprint — runs in parallel, feeds forward.

Scope All six surfaces: Dashboard (index.html + js/), Extension (background, contentScript, overlay, interceptor), Admin (admin.html + admin js/), Supabase Edge Functions / API Gateway (141 EFs), Fly.io Worker (brilliant-jobs-worker), CI/CD + Build Pipeline (7 workflows, 18 gates).

Output Per Session Each session produces: (1) a findings log with IDs, severity (P0–P3), surface, property, and description; (2) a gap summary table; (3) remediation tasks with owner, effort estimate, and dependency. All findings accumulate into a single master gap report + remediation plan at the close of the audit.

# Active Engineering Properties

All 23 properties assessed across sessions. i18n excluded (not applicable at current stage).

| # | Property | Category | Priority | Core Question |
| --- | --- | --- | --- | --- |
| #1 | Proficiency | Foundation | Critical | Does the team know the stack, is the stack right for the problem? |
| #2 | Scalability | Foundation | Critical | Can the system handle growth in users, data, and features? |
| #3 | Security | Foundation | Critical | Is the system protected against known threat vectors? |
| #4 | Maintainability | Foundation | Critical | Can the codebase be understood, changed, and extended safely? |
| #5 | Error Transparency | Foundation | Critical | Are errors surfaced, logged, and actionable — never silently swallowed? |
| #6 | Testability | Operational | High | Is the system structured to be tested reliably? |
| #7 | Deployability / CI/CD | Operational | High | Can changes be shipped safely and repeatedly? |
| #8 | Developer Experience (DX) | Operational | Medium | How fast can a developer go from intent to live? |
| #9 | Performance | Quality | High | Is performance measurable and improvable, not just felt? |
| #10 | Reliability / Resilience | Quality | High | What happens when something fails? |
| #11 | Cost Efficiency | Quality | Medium | Is infrastructure spend proportionate to value delivered? |
| #12 | Compliance & Privacy | Governance | High | Does the system handle user data lawfully and safely? |
| #13 | Documentation | Governance | Medium | Can the system be understood without asking the person who built it? |
| #14 | Dependency Management | Governance | Medium | Are dependencies minimal, intentional, and current? |
| #15 | Accessibility (a11y) | Quality | Medium | Can all users interact with the product? |
| #16 | Observability | Operational | High | Can you see what the system is doing — before users tell you? |
| #17 | Modularity | Foundation | Critical | Are boundaries real, enforced, and independent? |
| #18 | Easy Issue Detection | Operational | High | When something breaks, does the system tell you first? |
| #19 | Straightforward Issue Resolution | Operational | High | Alert to root cause to fix — without archaeology? |
| #20 | Sturdy | Foundation | Critical | Holds its shape under pressure without babysitting? |
| #21 | Fault Tolerant | Quality | High | Does one failure stay one failure — or cascade? |
| #22 | Deterministic | Foundation | Critical | Same inputs always produce the same outputs? |
| #23 | Highly Available | Quality | High | Is availability designed in — not lucky? |

# Audit Session Plan — Overview

20 sessions across 6 surface clusters. Each session is 2–4 hours. Properties are distributed so no single session is overloaded, and critical Foundation properties are assessed early on each surface.

| Session ID | Surface | Session Name | Properties | Est. | Pod 4 Reviewer |
| --- | --- | --- | --- | --- | --- |
| CLUSTER 1 — Dashboard (index.html + js/) |  |  |  |  |  |
| AUDIT-D1 | Dashboard | Foundation Health | #1 Proficiency, #4 Maintainability, #17 Modularity, #22 Deterministic | 3h | Chief Architect |
| AUDIT-D2 | Dashboard | Error & Observability | #5 Error Transparency, #16 Observability, #18 Easy Issue Detection, #19 Resolution | 3h | Lead Platform Eng |
| AUDIT-D3 | Dashboard | Performance & Reliability | #9 Performance, #10 Reliability, #20 Sturdy, #23 Highly Available | 3h | System Architect |
| AUDIT-D4 | Dashboard | Security, Testing & Compliance | #3 Security, #6 Testability, #12 Compliance, #15 Accessibility | 2h | Chief Architect |
| CLUSTER 2 — Extension (background, contentScript, overlay, interceptor) |  |  |  |  |  |
| AUDIT-E1 | Extension | Foundation & Architecture | #1 Proficiency, #4 Maintainability, #17 Modularity, #3 Security | 3h | Chief Architect |
| AUDIT-E2 | Extension | Reliability, Fault Tolerance & Determinism | #10 Reliability, #21 Fault Tolerant, #22 Deterministic, #20 Sturdy | 3h | Forward-Looking Dev |
| AUDIT-E3 | Extension | Observability, Error & Testability | #5 Error Transparency, #16 Observability, #18 Detection, #6 Testability | 2h | Lead Platform Eng |
| CLUSTER 3 — Admin (admin.html + admin js/) |  |  |  |  |  |
| AUDIT-A1 | Admin | Foundation, Security & Modularity | #1 Proficiency, #3 Security, #4 Maintainability, #17 Modularity | 2h | Chief Architect |
| AUDIT-A2 | Admin | Observability, Error & Reliability | #5 Error Transparency, #16 Observability, #10 Reliability, #19 Resolution | 2h | Evolvability Strategist |
| CLUSTER 4 — Supabase Edge Functions / API Gateway (141 EFs) |  |  |  |  |  |
| AUDIT-EF1 | EF / Gateway | Gateway Architecture & Modularity | #2 Scalability, #17 Modularity, #7 Deployability, #22 Deterministic | 3h | Chief Architect |
| AUDIT-EF2 | EF / Gateway | Security & Error Transparency | #3 Security, #5 Error Transparency, #12 Compliance, #18 Detection | 3h | Lead Platform Eng |
| AUDIT-EF3 | EF / Gateway | Reliability, Fault Tolerance & Availability | #10 Reliability, #21 Fault Tolerant, #23 Highly Available, #20 Sturdy | 3h | System Architect |
| AUDIT-EF4 | EF / Gateway | Cost, Performance & Observability | #9 Performance, #11 Cost Efficiency, #16 Observability, #19 Resolution | 2h | Evolvability Strategist |
| CLUSTER 5 — Fly.io Worker (brilliant-jobs-worker) |  |  |  |  |  |
| AUDIT-W1 | Fly.io Worker | Architecture, Reliability & Fault Tolerance | #4 Maintainability, #10 Reliability, #21 Fault Tolerant, #20 Sturdy | 3h | System Architect |
| AUDIT-W2 | Fly.io Worker | Observability, Determinism & Availability | #5 Error Transparency, #16 Observability, #22 Deterministic, #23 Highly Available | 2h | Lead Platform Eng |
| CLUSTER 6 — CI/CD + Build Pipeline (7 workflows, 18 gates) |  |  |  |  |  |
| AUDIT-CI1 | CI/CD | Pipeline Completeness & Deployability | #7 Deployability, #6 Testability, #8 Developer Experience, #13 Documentation | 2h | Chief Architect |
| AUDIT-CI2 | CI/CD | Security Gates, Dependencies & Availability | #3 Security, #14 Dependency Mgmt, #23 Highly Available, #11 Cost Efficiency | 2h | Evolvability Strategist |
| CLOSEOUT — Master Gap Report + Remediation Plan |  |  |  |  |  |
| AUDIT-CLOSE | All Surfaces | Synthesis: Gap Report + Remediation Plan | All 23 — cross-surface synthesis | 4h | Full Pod 4 |

Total Estimated Duration 20 audit sessions + 1 closeout session = ~55 hours total audit work. Sessions are independent — each can be opened as a new chat with the session opener below as its starting context. All findings accumulate in docs/audit/system-audit-2026-03/ in the repo.

# Session Detail & Openers

Each section below defines the goals, scope, properties, and entry gate for one audit session. The Session Opener block is the exact text to paste at the start of each chat.

AUDIT-D1 — Dashboard — Foundation Health

| Surface | Dashboard: index.html, js/ (121 files), dist/ bundles |
| --- | --- |
| Duration | 3 hours |
| Primary Pair | Engineering Lead + Frontend Engineer |
| Pod 4 Reviewer | Chief Architect |

Focus

Assess the core structural quality of the dashboard codebase: how well-understood is the stack, how maintainable are the JS modules, are boundaries between modules real and enforced, and does the system behave deterministically for the same inputs.

Properties Assessed

- #1 Proficiency

- #4 Maintainability

- #17 Modularity

- #22 Deterministic

Goals

- Score Proficiency (#1): stack fit, idiom usage, version currency, code quality signals in js/

- Score Maintainability (#4): code organisation, TypeScript coverage, linting, debt inventory, module structure

- Score Modularity (#17): boundary enforcement, dependency direction, coupling, shared state hygiene, API surface discipline

- Score Deterministic (#22): scoring/ranking stability, state transition determinism, idempotency, race conditions

In Scope

- All 121 js/ files and dist/ bundles

- dashboard.html, admin.html structure (as context only — admin surface is AUDIT-A1)

- Feature flag usage patterns across js/ modules

- Import dependency graph and module boundary violations

Out of Scope

- Admin-specific JS (admin-*.js)

- Extension code

- Edge Functions

- Performance profiling (AUDIT-D3)

Outputs

- Findings log: AUDIT-D1-xxx IDs, P0–P3 severity, property tag, file/line reference

- Dependency direction violations list

- Modularity gap map: which modules violate boundary rules

- Determinism risk register: non-deterministic paths identified

Entry Gate

- HANDOFF.md read — current state understood (v9.69)

- git pull — repo at HEAD

- Repo accessible at /home/claude/brilliant-jobs

AUDIT-D2 — Dashboard — Error & Observability

| Surface | Dashboard: js/ error handling patterns, PostHog integration, logging |
| --- | --- |
| Duration | 3 hours |
| Primary Pair | Engineering Lead + Backend Engineer |
| Pod 4 Reviewer | Lead Platform Engineer |

Focus

Every error path in the dashboard must be surfaced — to the user, to PostHog, to logs. This session counts silent failures, maps PostHog event coverage, and assesses whether the dashboard tells Marston about problems before users do.

Properties Assessed

- #5 Error Transparency

- #16 Observability

- #18 Easy Issue Detection

- #19 Straightforward Issue Resolution

Goals

- Score Error Transparency (#5): empty catches, console-only handlers, fire-and-forget async, swallowed rejections

- Score Observability (#16): PostHog event coverage, named events with rich properties, dashboard visibility

- Score Easy Issue Detection (#18): alert coverage, health check visibility, business metric tracking

- Score Straightforward Issue Resolution (#19): error context richness, local reproducibility, blast radius

In Scope

- All catch blocks in js/ — inventory empty/console-only vs captureEvent

- All PostHog captureEvent calls — map coverage gaps by feature

- All async operations without .catch() or try/catch

- Error state rendering — what users see when things fail

Out of Scope

- Extension error handling (AUDIT-E3)

- Edge Function error paths (AUDIT-EF2)

- Worker error paths (AUDIT-W2)

Outputs

- Silent failure inventory: count and location of every empty catch, console-only catch, unhandled promise

- PostHog coverage map: features with full coverage vs gaps

- Error transparency score with P0/P1 findings flagged for immediate remediation

Entry Gate

- AUDIT-D1 findings log committed to repo

- git pull

AUDIT-D3 — Dashboard — Performance & Reliability

| Surface | Dashboard: bundle sizes, load strategy, resilience patterns, availability under load |
| --- | --- |
| Duration | 3 hours |
| Primary Pair | Frontend Engineer + DevOps Engineer |
| Pod 4 Reviewer | System Architect — Scalability |

Focus

Does the dashboard load fast, stay fast, and remain functional when dependencies degrade? This session profiles bundle size, load strategy, retry logic, and graceful degradation patterns.

Properties Assessed

- #9 Performance

- #10 Reliability / Resilience

- #20 Sturdy

- #23 Highly Available

Goals

- Score Performance (#9): bundle size, code splitting, cache effectiveness, load time

- Score Reliability/Resilience (#10): retry logic, fallback behaviour, error boundaries, state recovery

- Score Sturdy (#20): input validation, invariant enforcement, resource leak prevention, restart cleanliness

- Score Highly Available (#23): single points of failure, dependency availability risk, CDN coverage

In Scope

- dist/ bundle sizes — gzipped, split, lazy-loaded vs eager

- All Supabase/EF calls — do they have timeouts, retries, fallbacks?

- UI error states — what renders when an API call fails?

- Cloudflare/Vercel CDN configuration for static assets

Out of Scope

- Server-side performance (AUDIT-EF3/4)

- Extension performance (AUDIT-E2)

Outputs

- Bundle size report with code-splitting gap analysis

- Retry/fallback coverage map

- Reliability gap findings with P0/P1 items flagged

Entry Gate

- AUDIT-D2 complete

- git pull

AUDIT-D4 — Dashboard — Security, Testing & Compliance

| Surface | Dashboard: auth checks, RLS surface, test coverage, GDPR/privacy |
| --- | --- |
| Duration | 2 hours |
| Primary Pair | Security Engineer + QA Engineer |
| Pod 4 Reviewer | Chief Architect |

Focus

Security posture of the dashboard client, test coverage health, and privacy/compliance status.

Properties Assessed

- #3 Security

- #6 Testability

- #12 Compliance & Privacy

- #15 Accessibility

Goals

- Score Security (#3): auth enforcement, XSS vectors, CSP, secrets in client code, RLS surface exposure

- Score Testability (#6): test coverage by feature, test quality, flake rate, coverage of payment/auth paths

- Score Compliance & Privacy (#12): data handling, PII exposure in logs/events, cookie consent, data deletion

- Score Accessibility (#15): ARIA, keyboard navigation, colour contrast, screen reader compatibility

In Scope

- Client-side auth checks — what is protected vs exposed without auth?

- tests/ directory — coverage by surface area, quality of assertions

- PostHog events — PII exposure audit (names, emails in event properties)

- Lighthouse accessibility scan on dashboard

Out of Scope

- Edge Function security (AUDIT-EF2)

- Extension security (AUDIT-E1)

Outputs

- Security gap findings — client-side exposure P0/P1 items

- Test coverage gap map by feature area

- PII/compliance findings log

Entry Gate

- AUDIT-D3 complete

- git pull

AUDIT-E1 — Extension — Foundation & Architecture

| Surface | Extension: background.ts, contentScript.ts, interceptor.ts, overlay, popup |
| --- | --- |
| Duration | 3 hours |
| Primary Pair | Frontend Engineer + Security Engineer |
| Pod 4 Reviewer | Chief Architect |

Focus

The extension is the highest-touch user surface — it runs in browser context and automates ATS submissions. This session assesses architectural quality, module boundaries, and security posture.

Properties Assessed

- #1 Proficiency

- #4 Maintainability

- #17 Modularity

- #3 Security

Goals

- Score Proficiency (#1): extension architecture idiom, Manifest V3 compliance, TypeScript discipline

- Score Maintainability (#4): module structure, naming conventions, coupling between background/content/overlay

- Score Modularity (#17): message-passing boundaries, handler isolation, shared state hygiene across contexts

- Score Security (#3): permissions audit, content script injection surface, message origin validation, data exfiltration risks

In Scope

- All extension TypeScript files — background.ts, contentScript.ts, interceptor.ts, overlay, inject

- manifest.json — permissions declared vs actually required

- Message passing architecture — chrome.runtime.sendMessage patterns, origin validation

- Tier gating in extension — is gate enforcement in background (trusted) or content script (untrusted)?

Out of Scope

- Extension error handling (AUDIT-E3)

- Extension reliability (AUDIT-E2)

- Build pipeline (AUDIT-CI1)

Outputs

- Extension architecture assessment with boundary violation map

- Security findings — permission over-grant, message validation gaps

- Modularity gap list

Entry Gate

- AUDIT-D4 complete

- git pull

AUDIT-E2 — Extension — Reliability, Fault Tolerance & Determinism

| Surface | Extension: apply flow, ATS submission routing, worker communication, state management |
| --- | --- |
| Duration | 3 hours |
| Primary Pair | Backend Engineer + Lead Platform Engineer |
| Pod 4 Reviewer | Forward-Looking Developer |

Focus

The extension automates ATS form submissions — the highest-consequence operation in the system. A fault here means a failed or duplicate application. This session stress-tests the extension's failure handling, determinism, and ability to hold its shape under adverse conditions.

Properties Assessed

- #10 Reliability / Resilience

- #21 Fault Tolerant

- #22 Deterministic

- #20 Sturdy

Goals

- Score Reliability/Resilience (#10): apply flow failure modes, retry logic, worker timeout handling

- Score Fault Tolerant (#21): what happens when worker is down, when EF times out, when ATS changes its DOM?

- Score Deterministic (#22): apply flow determinism — can the same action produce different submission outcomes?

- Score Sturdy (#20): input validation before submission, invariant checks, clean restart after crash

In Scope

- proceedToApply() and all downstream paths in background.ts

- _routeToWorker() — timeout handling, failure modes, retry strategy

- applyConfirm handler — all branches (manual, auto, score-gated, answer-review)

- State management in background.ts — what happens if service worker is killed mid-apply?

Out of Scope

- Extension security (AUDIT-E1)

- Worker reliability (AUDIT-W1)

Outputs

- Apply flow fault tree — every failure mode with current handling and gap

- Determinism risk register for apply flow

- Reliability findings log P0/P1

Entry Gate

- AUDIT-E1 complete

- git pull

AUDIT-E3 — Extension — Observability, Error & Testability

| Surface | Extension: error capture, PostHog events, test coverage |
| --- | --- |
| Duration | 2 hours |
| Primary Pair | Frontend Engineer + QA Engineer |
| Pod 4 Reviewer | Lead Platform Engineer |

Focus

Error transparency and observability in the extension context are harder than in the dashboard — errors happen in a sandboxed browser context with no server-side log. This session maps the gap.

Properties Assessed

- #5 Error Transparency

- #16 Observability

- #18 Easy Issue Detection

- #6 Testability

Goals

- Score Error Transparency (#5): empty catches, console-only errors, unhandled promise rejections in service worker

- Score Observability (#16): PostHog event coverage across all extension flow branches

- Score Easy Issue Detection (#18): how would Marston know if the apply flow broke at 2am?

- Score Testability (#6): unit/integration test coverage for extension modules

In Scope

- All catch blocks in extension TypeScript — empty vs captureEvent

- PostHog events in extension — ai_answer_generated, apply flow events, tier block events

- tests/extension*.test.js — what is and isn't covered

- Error propagation from content script → background → PostHog

Out of Scope

- Apply flow reliability (AUDIT-E2)

Outputs

- Extension silent failure inventory

- PostHog extension coverage map

- Test coverage gap list for extension

Entry Gate

- AUDIT-E2 complete

- git pull

AUDIT-A1 — Admin — Foundation, Security & Modularity

| Surface | Admin: admin.html, admin js/ (30+ admin-*.js files) |
| --- | --- |
| Duration | 2 hours |
| Primary Pair | Security Engineer + Engineering Lead |
| Pod 4 Reviewer | Chief Architect |

Focus

The admin surface is the operational control centre — it has elevated access and wide blast radius. This session assesses its structural integrity, security posture, and module quality.

Properties Assessed

- #1 Proficiency

- #3 Security

- #4 Maintainability

- #17 Modularity

Goals

- Score Proficiency (#1): admin JS architecture quality, code organisation

- Score Security (#3): admin access gate, privilege escalation surface, any unauthenticated admin paths

- Score Maintainability (#4): admin module structure, coupling, debt

- Score Modularity (#17): admin module independence, shared state with dashboard

In Scope

- All admin-*.js files — scope, coupling, access control patterns

- Admin auth gate — how is admin access enforced (client and server side)?

- Admin EF calls — which EFs does admin call, are they admin-gated?

- Admin-specific operations: build-extension trigger, content generation, cron management

Out of Scope

- Admin observability (AUDIT-A2)

- EF security (AUDIT-EF2)

Outputs

- Admin access control assessment — P0 security findings

- Admin module coupling map

- Security gap findings log

Entry Gate

- AUDIT-E3 complete

- git pull

AUDIT-A2 — Admin — Observability, Error & Reliability

| Surface | Admin: error handling, observability, resilience patterns |
| --- | --- |
| Duration | 2 hours |
| Primary Pair | Backend Engineer + Frontend Engineer |
| Pod 4 Reviewer | Evolvability Strategist |

Focus

Admin operations are high-consequence — a failed cron trigger or content generation with no feedback is an invisible failure. This session audits error visibility and resilience in the admin surface.

Properties Assessed

- #5 Error Transparency

- #16 Observability

- #10 Reliability / Resilience

- #19 Straightforward Issue Resolution

Goals

- Score Error Transparency (#5): empty catches and console-only handlers in admin JS

- Score Observability (#16): admin operation PostHog events, operational health visibility

- Score Reliability/Resilience (#10): admin UI resilience — what happens when admin EFs fail?

- Score Straightforward Issue Resolution (#19): can admin failures be diagnosed from what is captured?

In Scope

- All catch blocks in admin-*.js — empty vs captureEvent

- Admin operation feedback — do build/generate/cron actions show success/failure state?

- Admin PostHog events — coverage map

- Admin error states in UI — loading states, failure messages

Out of Scope

- Admin security (AUDIT-A1)

Outputs

- Admin silent failure inventory

- Admin observability coverage map

- Reliability gap findings

Entry Gate

- AUDIT-A1 complete

- git pull

AUDIT-EF1 — Edge Functions / Gateway — Architecture & Modularity

| Surface | All 141 EFs + api-gateway/index.ts + _shared/ |
| --- | --- |
| Duration | 3 hours |
| Primary Pair | Backend Engineer + Lead Platform Engineer |
| Pod 4 Reviewer | Chief Architect |

Focus

141 Edge Functions is a large surface. This session assesses whether the gateway architecture is sound, whether EFs are properly modular, and whether the route registry + middleware pipeline are deterministic and extensible.

Properties Assessed

- #2 Scalability

- #17 Modularity

- #7 Deployability / CI/CD

- #22 Deterministic

Goals

- Score Scalability (#2): gateway routing architecture, route registry completeness, middleware pipeline extensibility

- Score Modularity (#17): EF independence, _shared/ usage patterns, direct cross-EF calls vs gateway routing

- Score Deployability (#7): EF deploy process, version tracking, deploy-tracker EF status

- Score Deterministic (#22): gateway routing determinism, idempotency of write EFs, duplicate prevention

In Scope

- api-gateway/index.ts — route registry completeness (141 deployed vs registered)

- _shared/ directory — shared utilities, middleware, type contracts

- Any EF that calls another EF directly (bypassing gateway)

- deploy-tracker EF — is deployment state tracked?

- Idempotency patterns across write EFs (submit-application, billing, reward processing)

Out of Scope

- EF security (AUDIT-EF2)

- EF reliability (AUDIT-EF3)

- EF performance/cost (AUDIT-EF4)

Outputs

- Route registry gap report — EFs deployed but not in gateway

- Direct EF-to-EF call inventory (modularity violations)

- Idempotency gap list for write EFs

- Deploy tracking coverage assessment

Entry Gate

- AUDIT-A2 complete

- git pull

AUDIT-EF2 — Edge Functions / Gateway — Security & Error Transparency

| Surface | All 141 EFs — auth, JWT validation, error handling, PII handling |
| --- | --- |
| Duration | 3 hours |
| Primary Pair | Security Engineer + Backend Engineer |
| Pod 4 Reviewer | Lead Platform Engineer |

Focus

Post-AIS, 141 EFs are deployed. Every single one must have JWT auth (or explicit justification), structured error handling, and no PII leakage. This session audits the full surface.

Properties Assessed

- #3 Security

- #5 Error Transparency

- #12 Compliance & Privacy

- #18 Easy Issue Detection

Goals

- Score Security (#3): JWT auth coverage, service role key usage, unauthenticated paths, RLS enforcement

- Score Error Transparency (#5): empty catches, console.error-only handlers, unstructured errors returned to clients

- Score Compliance (#12): PII in logs, error messages that leak internal data, data retention in EF outputs

- Score Easy Issue Detection (#18): structured errors with enough context to diagnose, PostHog capture on failures

In Scope

- JWT auth check in every EF — missing or bypassed checks

- Service role key usage — which EFs use it and why

- All catch blocks across 141 EFs — classify by type

- Error response shapes — structured vs raw stack traces returned to clients

- PII in error messages, logs, or event properties

Out of Scope

- Gateway architecture (AUDIT-EF1)

- EF reliability (AUDIT-EF3)

Outputs

- Auth gap report — EFs missing JWT check

- Error transparency score across EF surface

- PII/compliance findings log

- P0 security findings for immediate remediation

Entry Gate

- AUDIT-EF1 complete

- git pull

AUDIT-EF3 — Edge Functions / Gateway — Reliability, Fault Tolerance & Availability

| Surface | All 141 EFs — retry logic, circuit breakers, timeout discipline, queue durability |
| --- | --- |
| Duration | 3 hours |
| Primary Pair | Backend Engineer + DevOps Engineer |
| Pod 4 Reviewer | System Architect — Scalability |

Focus

EFs are the backend backbone. A fault in a critical EF (submit-application, stripe-webhook, bulk-apply-queue) has direct user impact. This session stress-tests the fault tolerance of the EF layer.

Properties Assessed

- #10 Reliability / Resilience

- #21 Fault Tolerant

- #23 Highly Available

- #20 Sturdy

Goals

- Score Reliability/Resilience (#10): retry patterns, backoff logic, partial failure handling in batch EFs

- Score Fault Tolerant (#21): circuit breakers on external calls, queue durability, timeout discipline

- Score Highly Available (#23): EF cold start behaviour, rate limit handling, Supabase dependency availability

- Score Sturdy (#20): input validation at EF boundary, schema enforcement, invariant checks

In Scope

- All EFs that call external APIs — timeout wrapping, retry, fallback

- Batch EFs (bulk-apply-queue, batch-resume-scorer, enrich-fcd-batch) — partial failure handling

- queue-worker EF — durability, at-least-once vs exactly-once delivery

- submit-application and stripe-webhook — idempotency, duplicate prevention

- Input validation — Zod or equivalent at EF entry points

Out of Scope

- EF security (AUDIT-EF2)

- EF performance (AUDIT-EF4)

Outputs

- EF fault tolerance gap map — external calls without timeout/retry

- Batch EF partial failure coverage assessment

- Input validation gap list

- Reliability findings log P0/P1

Entry Gate

- AUDIT-EF2 complete

- git pull

AUDIT-EF4 — Edge Functions — Cost, Performance & Observability

| Surface | All 141 EFs — invocation cost, cold start, PostHog coverage, operational visibility |
| --- | --- |
| Duration | 2 hours |
| Primary Pair | Backend Engineer + Data Engineer |
| Pod 4 Reviewer | Evolvability Strategist |

Focus

141 deployed EFs without cost and performance visibility is a runaway risk. This session assesses spend tracking, cold start behaviour, and observability coverage.

Properties Assessed

- #9 Performance

- #11 Cost Efficiency

- #16 Observability

- #19 Straightforward Issue Resolution

Goals

- Score Performance (#9): cold start latency on critical path EFs, payload sizes, Anthropic API call patterns

- Score Cost Efficiency (#11): EF invocation rates, AI API spend per EF, prompt caching usage, idle vs active EFs

- Score Observability (#16): PostHog event coverage per EF, structured logs, EF error rate visibility

- Score Straightforward Issue Resolution (#19): error context richness per EF, correlation IDs, reproducibility

In Scope

- cost-monitor EF — what is it tracking, are alerts configured?

- Anthropic API calls across all EFs — prompt caching adoption, temperature=0 discipline

- EFs with zero PostHog events — blind spots

- capacity-model EF — current capacity estimates vs real usage

- Slow or expensive EFs — enrich-jd-ai, generate-cover-letter, interview-simulate

Out of Scope

- EF architecture (AUDIT-EF1)

- EF reliability (AUDIT-EF3)

Outputs

- Cost risk register — top 10 highest-cost EF invocation paths

- Prompt caching adoption gap

- Observability blind spot list

- Performance findings log

Entry Gate

- AUDIT-EF3 complete

- git pull

AUDIT-W1 — Fly.io Worker — Architecture, Reliability & Fault Tolerance

| Surface | brilliant-jobs-worker: Playwright/Chromium worker, job queue, ATS submission engine |
| --- | --- |
| Duration | 3 hours |
| Primary Pair | Backend Engineer + DevOps Engineer |
| Pod 4 Reviewer | System Architect — Scalability |

Focus

The worker is the most operationally complex component — it runs headless Chromium for ATS automation, has no Supabase Edge Function equivalent of managed infrastructure, and is the critical path for all non-Recruitee ATS submissions. A failure here is a failed application.

Properties Assessed

- #4 Maintainability

- #10 Reliability / Resilience

- #21 Fault Tolerant

- #20 Sturdy

Goals

- Score Maintainability (#4): worker architecture, code organisation, module structure

- Score Reliability/Resilience (#10): worker crash handling, queue recovery, Playwright failure modes

- Score Fault Tolerant (#21): what happens when Chromium crashes, when ATS changes its DOM, when worker OOMs?

- Score Sturdy (#20): input validation on job payloads, clean restart, memory leak prevention

In Scope

- Worker source — full architecture walkthrough

- Job queue implementation — durability, at-least-once delivery guarantee

- Playwright session lifecycle — cleanup, crash recovery, memory management

- fly.toml — machine config, restart policy, health check, memory allocation

- ATS selector handling — what happens when a selector fails?

Out of Scope

- Worker observability (AUDIT-W2)

- Extension-to-worker routing (AUDIT-E2)

Outputs

- Worker architecture assessment

- Fault tree for worker failure modes

- Reliability gap findings P0/P1

- fly.toml configuration gap analysis

Entry Gate

- AUDIT-EF4 complete

- git pull

AUDIT-W2 — Fly.io Worker — Observability, Determinism & Availability

| Surface | brilliant-jobs-worker: logging, error capture, health checks, availability patterns |
| --- | --- |
| Duration | 2 hours |
| Primary Pair | DevOps Engineer + Backend Engineer |
| Pod 4 Reviewer | Lead Platform Engineer |

Focus

The worker runs in a closed loop — no browser console, limited observability by default. This session assesses how much visibility exists into worker health and apply outcomes.

Properties Assessed

- #5 Error Transparency

- #16 Observability

- #22 Deterministic

- #23 Highly Available

Goals

- Score Error Transparency (#5): worker error capture — are failures logged, sent to PostHog, or silent?

- Score Observability (#16): worker health endpoint, Fly.io metrics, PostHog events from worker

- Score Deterministic (#22): apply submission determinism — can same job payload produce different results?

- Score Highly Available (#23): single machine vs multi-instance, auto-restart reliability, cold start behaviour

In Scope

- Worker logging — structured vs unstructured, centralized vs local

- PostHog events from worker — apply success/failure, selector errors, timeout events

- Health check endpoint — /health or equivalent, what does it verify?

- fly.toml min_machines_running, auto_stop_machines, restart policy

- Apply outcome tracking — how does the worker report success/failure back to Supabase?

Out of Scope

- Worker reliability (AUDIT-W1)

Outputs

- Worker observability gap report

- Apply outcome tracking assessment

- Availability configuration findings

- Determinism risk register for worker

Entry Gate

- AUDIT-W1 complete

- git pull

AUDIT-CI1 — CI/CD — Pipeline Completeness & Deployability

| Surface | 7 GitHub Actions workflows, 18 CI gates, build scripts, version bump system |
| --- | --- |
| Duration | 2 hours |
| Primary Pair | DevOps Engineer + QA Engineer |
| Pod 4 Reviewer | Chief Architect |

Focus

The CI/CD pipeline is the safety net for a 100-item sprint. Before that sprint starts, the pipeline must be verified as complete, correct, and trustworthy.

Properties Assessed

- #7 Deployability / CI/CD

- #6 Testability

- #8 Developer Experience (DX)

- #13 Documentation

Goals

- Score Deployability/CI/CD (#7): gate coverage, pipeline speed, rollback capability, preview environments

- Score Testability (#6): which tests run in CI, coverage enforcement, flake rate, test parallelisation

- Score Developer Experience (#8): local setup time, hot reload, pre-commit hooks, script availability

- Score Documentation (#13): pipeline documentation, runbooks, ADRs, HANDOFF accuracy

In Scope

- All 7 workflows — ci.yml, deploy.yml, dry-run.yml, load-test.yml, psi-audit.yml, selector-monitor.yml, workable-xml.yml

- 18 CI gates — verify all are active and enforced

- Version bump system — bump-version.sh, pre-commit-version-check.sh

- Build sequence — build.js, build-admin.js, bundle:css — timing and reliability

- Staging branch sync — is it automated or manual?

Out of Scope

- Security gates (AUDIT-CI2)

Outputs

- Pipeline completeness scorecard — all 18 gates verified

- Deployability gap findings

- DX friction points list

- Documentation gap list

Entry Gate

- AUDIT-W2 complete

- git pull

AUDIT-CI2 — CI/CD — Security Gates, Dependencies & Availability

| Surface | CI security scanning, dependency management, cost and availability of pipeline infrastructure |
| --- | --- |
| Duration | 2 hours |
| Primary Pair | Security Engineer + DevOps Engineer |
| Pod 4 Reviewer | Evolvability Strategist |

Focus

The pipeline itself must be secure, its dependencies current, and its availability reliable enough to support a high-velocity sprint.

Properties Assessed

- #3 Security

- #14 Dependency Management

- #23 Highly Available

- #11 Cost Efficiency

Goals

- Score Security (#3): secrets management in workflows, OIDC vs PAT usage, supply chain risk

- Score Dependency Management (#14): npm audit results, outdated packages, lock file discipline

- Score Highly Available (#23): pipeline reliability — flaky workflows, rate limits, GitHub Actions quotas

- Score Cost Efficiency (#11): workflow run frequency, minutes consumed, unnecessary jobs

In Scope

- All workflow YAML — secrets referenced, permissions scopes, external actions pinned vs floating

- package.json + package-lock.json — outdated, vulnerable, or unused dependencies

- npm audit output — high/critical vulnerabilities

- GitHub Actions usage — minutes per month, which workflows run most frequently

Out of Scope

- Pipeline completeness (AUDIT-CI1)

Outputs

- Security gate assessment — workflow secrets and permissions findings

- Dependency vulnerability report

- Pipeline availability risk findings

- Cost efficiency findings

Entry Gate

- AUDIT-CI1 complete

- git pull

AUDIT-CLOSE — Master Gap Report + Remediation Plan

The closeout session runs after all 20 surface sessions are complete. It is the only session that requires all findings to be available. Full Pod 4 reviews.

| Duration | 4 hours |
| --- | --- |
| Prerequisites | All AUDIT-D1 through AUDIT-CI2 findings committed to docs/audit/system-audit-2026-03/ |
| Reviewers | Full Pod 4: Chief Architect + Lead Platform Eng + System Architect + Forward-Looking Dev + Evolvability Strategist |

## Closeout Deliverables

Master Findings Register

All findings from all 20 sessions consolidated into a single table with ID, severity, surface, property, description, and remediation task.

Gap Heatmap

23 properties × 6 surfaces grid. Each cell: score (0–5), finding count, highest severity. Surfaces/properties that are structurally weak stand out immediately.

P0/P1 Critical Findings List

Every P0 and P1 finding across all surfaces, ranked by blast radius. These are the items that must be addressed before the 100-item sprint completes.

Remediation Plan

Cohesive remediation plan organised by theme (not by surface). Themes: Error Transparency Sweep, Observability Gaps, Security Hardening, Modularity Enforcement, Fault Tolerance Reinforcement, Availability Improvements. Each theme has: tasks, owner, effort estimate (S/M/L), dependency on other tasks, and suggested sprint integration.

Architecture Fitness Assessment

How do the 18 CI fitness functions hold up against the audit findings? Are there new fitness functions that should be added to prevent the gaps from recurring?

Go/No-Go Verdict

A clear verdict for the 100-item sprint: Go (audit findings can be remediated in parallel), Conditional Go (list of blocking items that must close first), or No-Go (structural issues require dedicated remediation before sprint).

# Findings Log Format

Every finding produced in every session uses this format. IDs are globally unique across the audit.

Finding ID Format AUDIT-{SURFACE}-{SESSION_SUFFIX}-{NNN} Examples: AUDIT-D1-001 (Dashboard session 1, finding 1), AUDIT-EF2-017 (EF session 2, finding 17)

| Field | Type | Example | Values | Notes |
| --- | --- | --- | --- | --- |
| ID | String | AUDIT-D1-001 | Auto-increment per session | Globally unique across audit |
| Severity | Enum | P1 | P0 / P1 / P2 / P3 | P0=immediate blocker, P1=fix before sprint close, P2=tracked, P3=nice-to-have |
| Surface | Enum | Dashboard | Dashboard / Extension / Admin / EF / Worker / CI-CD | Which surface cluster |
| Session | String | AUDIT-D1 | Session ID from overview table | Which audit session produced this finding |
| Property | String | #5 Error Transparency | Property number and name | Which of the 23 properties this finding maps to |
| File / Location | String | js/apply-workflow.js:347 | file:line or EF name or workflow name | Precise location for remediation |
| Description | String | Empty catch block swallows ATS timeout error | Free text | What the problem is, not the fix |
| Evidence | String | catch (_) {} at line 347 | Code snippet or observation | Verifiable evidence |
| Remediation Task | String | Replace catch with captureEvent + reportError | Free text | What needs to be done |
| Effort | Enum | S | S / M / L | S=<2h, M=2–8h, L=>8h |
| Dependency | String | None | Finding ID or task name | Must be resolved before this can be fixed |

# Repo Structure for Audit Artifacts

All audit artifacts are committed to the repo. Chat history is not a record.

Directory docs/audit/system-audit-2026-03/ findings/ AUDIT-D1-findings.md AUDIT-D2-findings.md ... (one file per session) MASTER-FINDINGS-REGISTER.md ← populated at closeout GAP-HEATMAP.md ← populated at closeout REMEDIATION-PLAN.md ← populated at closeout GO-NO-GO.md ← populated at closeout

Commit Convention audit(AUDIT-D1): findings log — 12 findings, 2x P1, Dashboard Foundation Health audit(AUDIT-CLOSE): master gap report + remediation plan — 20 sessions, N findings total

# Session Opener Template

Paste this at the start of each audit session chat, substituting the session ID and details.

Session Opener — Copy & Substitute AUDIT SESSION: {SESSION_ID} — {SESSION_NAME} DATE: {DATE} PRODUCT VERSION: v9.69 (at audit start — check HANDOFF.md for current) PRIOR SESSION STATUS: {PRIOR_SESSION_ID} complete. Findings committed to docs/audit/system-audit-2026-03/findings/{PRIOR_SESSION_ID}-findings.md THIS SESSION: Surface: {SURFACE} Properties: {PROPERTIES} Goals: {GOALS FROM SESSION DETAIL} In Scope: {SCOPE} Out of Scope: {OUT_OF_SCOPE} ENTRY GATE: [ ] git pull confirmed [ ] Prior session findings committed [ ] HANDOFF.md read OUTPUT: Findings log committed to docs/audit/system-audit-2026-03/findings/{SESSION_ID}-findings.md FINDINGS FORMAT: ID ¦ Severity ¦ Surface ¦ Session ¦ Property ¦ File/Location ¦ Description ¦ Evidence ¦ Remediation Task ¦ Effort ¦ Dependency