NOTIFICATION SYSTEM

Pod 2 Engineering Handoff

Session 9: Stats, Trends + Market Intelligence (Phase 7)

| Field | Value |
| --- | --- |
| Version | v6.10 |
| Date | March 1, 2026 |
| Roadmap | Phase 7 |
| Blocked On | UNBLOCKED — Pod 1 Batch 6 copy delivered |
| Target | 9 new dark theme email templates + data aggregation EFs |
| Prior Session | v6.09 — Stats Charts Compare Mode + ATS Source (Shipped) |

Session 8 Complete — v6.09 Shipped

Session 8 delivered Stats Charts Compare Mode and ATS Source Breakdown chart. Additionally, Pod 1 completed Batch 6 copy delivery (10 dark theme data email templates) which unblocks Session 9.

v6.09 Deliverables — Completed

| Deliverable | Status |
| --- | --- |
| Stats Compare Mode (aggregate vs dual-series) | ✅ Shipped |
| ATS Source Breakdown donut chart | ✅ Shipped |
| Industry Detail horizontal bars + treemap relabel | ✅ Shipped |
| sourceCounts aggregation in stats.js | ✅ Shipped |
| Compare data fetching (fetchAndRenderCompare) | ✅ Shipped |
| Version bump: v6.08 → v6.09 (all surfaces) | ✅ Done |
| CHANGELOG.md v6.09 entry | ✅ Added |
| Branch sync: dev = staging = main | ✅ All aligned @ dd5ac6c |
| Batch 6 dark theme copy (10 templates) — Pod 1 | ✅ Delivered |
| Dark theme HTML email base template | ✅ Committed to repo |
| SQL seed: v6.09-batch6-dark-theme-templates.sql | ✅ Committed to repo |
| Batch 6 copy spec (docx) | ✅ Committed to docs/ |

Version Compliance — v6.09

| Surface | Value | Status |
| --- | --- | --- |
| js/version.js | v6.09 (BJ_VERSION) | ✅ Done |
| dashboard.html meta | v6.09 | ✅ Done |
| index.html comment | v6.09 | ✅ Done |
| CHANGELOG.md | v6.09 entry (Stats Compare + ATS Source) | ✅ Done |
| Browser console | [BJ] Dashboard v6.09 loaded | ✅ Done |
| Git tag | v6.09 | ⚠️ Pending |
| dev branch | Synced to main HEAD | ✅ Done |
| staging branch | Synced to main HEAD | ✅ Done |

Complete Notification Asset Inventory

Full accounting of all notification system assets in the repository as of v6.09.

Email Templates — 50 Functions in email-templates.ts

All templates live in supabase/functions/_shared/email-templates.ts (1,610 lines).

Account Lifecycle (6) — White Theme — Batches 1-2

| Function | Line | Type | Status |
| --- | --- | --- | --- |
| welcomeEmail | L98 | Transactional | ✅ Deployed |
| accountApprovedEmail | L120 | Transactional | ✅ Deployed |
| passwordResetEmail | L137 | Required Transactional | ✅ Deployed |
| subscriptionConfirmEmail | L153 | Required Transactional | ✅ Deployed |
| subscriptionExpiringEmail | L171 | Configurable Transactional | ✅ Deployed |
| inactivityWarningEmail | L186 | Marketing | ✅ Deployed |

Onboarding Sequence (4) — White Theme — Batch 1

| Function | Line | Type | Status |
| --- | --- | --- | --- |
| onboardWelcomeEmail | L935 | Product | ✅ Deployed |
| onboardResumeNudgeEmail | L986 | Product | ✅ Deployed |
| onboardFilterNudgeEmail | L1014 | Product | ✅ Deployed |
| onboardExtensionNudgeEmail | L1039 | Product | ✅ Deployed |

Integration Adoption (5) — White Theme — Batch 2

| Function | Line | Type | Status |
| --- | --- | --- | --- |
| adoptExtensionReminderEmail | L1070 | Product | ✅ Deployed |
| adoptGmailEmail | L1095 | Product | ✅ Deployed |
| adoptCalendarEmail | L1121 | Product | ✅ Deployed |
| adoptDriveEmail | L1145 | Product | ✅ Deployed |
| adoptIntegrationComboEmail | L1169 | Product | ✅ Deployed |

Application Process (10) — White Theme — Batch 3

| Function | Line | Type | Status |
| --- | --- | --- | --- |
| autoApplyConfirmEmail | L218 | Product | ✅ Deployed |
| applyAlertEmail | L238 | Product (Actionable) | ✅ Deployed |
| pipelineResponseEmail | L271 | Product | ✅ Deployed |
| interviewScheduledEmail | L287 | Product + SMS | ✅ Deployed |
| offerReceivedEmail | L304 | Product + SMS | ✅ Deployed |
| listingClosedEmail | L321 | Product | ✅ Deployed |
| applyAutoSkippedEmail | L726 | Product | ✅ Deployed |
| applyRewritePendingEmail | L748 | Product | ✅ Deployed |
| applyRewriteSubmittedEmail | L774 | Product | ✅ Deployed |
| applyFailedNoResumeEmail | L794 | Product | ✅ Deployed |

CV Score (3) — White Theme — Batch 3

| Function | Line | Type | Status |
| --- | --- | --- | --- |
| scoreHighMatchEmail | L1215 | Product | ✅ Deployed |
| scoreMediumMatchEmail | L1259 | Product | ✅ Deployed |
| scoreLowMatchEmail | L1306 | Product | ✅ Deployed |

Interview + Resume Rewrite (4) — White Theme — Batches 4-5

| Function | Line | Type | Status |
| --- | --- | --- | --- |
| interviewScheduledWhiteEmail | L1367 | Product | ✅ Deployed |
| interviewReminder24hEmail | L1428 | Product | ✅ Deployed |
| interviewReminder1hEmail | L1484 | Product | ✅ Deployed |
| resumeRewriteReadyEmail | L1543 | Product | ✅ Deployed |

Job Intelligence + Network (3) — White/Dark Theme — Batch 3

| Function | Line | Type | Status |
| --- | --- | --- | --- |
| ghostAlertEmail | L341 | Product | ✅ Deployed |
| companyNewRolesEmail | L359 | Product | ✅ Deployed |
| networkMatchEmail | L377 | Product + SMS | ✅ Deployed |

Digest + Summary (2) — White/Dark Theme — Batches 3-5

| Function | Line | Type | Status |
| --- | --- | --- | --- |
| dailyDigestEmail | L407 | Product | ✅ Deployed |
| weeklySummaryEmail | L432 | Product | ✅ Deployed (needs dark theme upgrade) |

Monetization + Upgrade (7) — White Theme — Batches 4-5

| Function | Line | Type | Status |
| --- | --- | --- | --- |
| creditLowEmail | L511 | Product | ✅ Deployed |
| autoRefillSuccessEmail | L530 | Product | ✅ Deployed |
| autoRefillFailedEmail | L547 | Product | ✅ Deployed |
| creditExhaustedEmail | L560 | Product | ✅ Deployed |
| upgradeStarterEmail | L583 | Marketing | ✅ Deployed |
| upgradeProEmail | L601 | Marketing | ✅ Deployed |
| resumeDecayEmail | L622 | Product | ✅ Deployed |

Retention + Misc (6) — White Theme — Batches 4-5

| Function | Line | Type | Status |
| --- | --- | --- | --- |
| resumeImproveEmail | L642 | Product | ✅ Deployed |
| exclusionOverrideEmail | L659 | Product | ✅ Deployed |
| reengagementEmail | L681 | Marketing | ✅ Deployed |
| seoNurtureEmail | L701 | Marketing | ✅ Deployed |
| applyBulkCompleteEmail | L815 | Product | ✅ Deployed |
| leaderboardRewardEmail | L849 | Product | ✅ Deployed |

Batch 6: Dark Theme Data Emails (9 NEW) — Dark Theme

Copy delivered. HTML base template committed. SQL seed committed. Implementation pending — this is Session 9 scope.

| Function (to create) | Template ID | Theme | Status |
| --- | --- | --- | --- |
| monthlyPipelineReportEmail | monthly_pipeline_report | Dark | 🔲 TODO |
| pipelineBenchmarkEmail | pipeline_benchmark | Dark | 🔲 TODO |
| marketPulseEmail | market_pulse | Dark | 🔲 TODO |
| trendAnomalyEmail | trend_anomaly | Dark | 🔲 TODO |
| filterTrendEmail | filter_trend | Dark | 🔲 TODO |
| ghostReportWeeklyEmail | ghost_report_weekly | Dark | 🔲 TODO |
| upgradeRoiSummaryEmail | upgrade_roi_summary | Dark | 🔲 TODO |
| creditCostComparisonEmail | credit_cost_comparison | Dark | 🔲 TODO |
| rewriteBatchSummaryEmail | rewrite_batch_summary | Dark | 🔲 TODO |

Note: weeklySummaryEmail (L432) already exists but uses white theme. Session 9 should refactor it to use the dark theme base template with the updated Batch 6 copy and data sections.

SMS Templates — 4 Functions in sms-templates.ts

| Function | Max Chars | Status |
| --- | --- | --- |
| applyAlertSms | ≤160 | ✅ Deployed |
| interviewReminderSms | ≤160 | ✅ Deployed |
| offerReceivedSms | ≤160 | ✅ Deployed |
| creditAlertSms | ≤160 | ✅ Deployed |

Edge Functions — 8 Notification-Specific

| Function | Trigger | Status |
| --- | --- | --- |
| send-notification | Called by other functions | ✅ Deployed |
| account-lifecycle | Signup, approval events | ✅ Deployed |
| apply-on-notification | New job match + filter config | ✅ Deployed |
| handle-notification-response | Email click / SMS reply | ✅ Deployed |
| escalation-checker | pg_cron every 15 min | ✅ Deployed |
| daily-digest | pg_cron 8am ET | ✅ Deployed |
| weekly-summary | pg_cron Mon 8am ET | ✅ Deployed |
| job-intelligence | pg_cron 5am UTC | ✅ Deployed |

Repository File Map

| Path | Description |
| --- | --- |
| supabase/functions/_shared/email-templates.ts | 50 email template functions (1,610 lines) |
| supabase/functions/_shared/sms-templates.ts | 4 SMS template functions (59 lines) |
| supabase/functions/_shared/dark-theme-email-base.html | Dark theme HTML base (Batch 6) |
| sql/v6.07-interview-reminder-crons.sql | Session 6 migration |
| sql/v6.08-extension-heartbeats.sql | Session 7 migration |
| sql/v6.09-batch6-dark-theme-templates.sql | Batch 6 template + A/B config seeds |
| docs/NOTIFICATION_BATCH6_DARK_THEME_COPY.docx | Complete Batch 6 copy spec |

Pod Status Matrix

Pod 2 (Engineering) Status

| Item | Done | Started | Blocked |
| --- | --- | --- | --- |
| Session 1: Foundation Schema + Admin Console | ✅ Done | — | — |
| Session 2: Double Opt-In + Preferences | ✅ Done | — | — |
| Session 3: Onboarding Sequence (4 templates) | ✅ Done | — | — |
| Session 4: Integration Adoption (5 types) | ✅ Done | — | — |
| Session 5: CV Score Approval Flow | ✅ Done | — | — |
| Session 6: Interview + Rewrite Templates | ✅ Done | — | — |
| Session 6 cont'd: Cron Jobs + Rewrite Callback | ✅ Done | — | — |
| Session 7: Extension Notifications + Heartbeat | ✅ Done | — | — |
| Session 8: Stats Compare Mode + ATS Source | ✅ Done | — | — |
| Session 9: Dark Theme Templates + Data Agg EFs | □ | □ | UNBLOCKED |
| Session 10: Pipeline Verification Loop | □ | □ | 🚫 Batch 7 |
| Sessions 11-15: Remaining phases | □ | □ | 🚫 Pod 1 batches |

Pod 1 (Growth/Copy) Status

| Item | Done | Started | Blocked |
| --- | --- | --- | --- |
| Batch 1-2: Onboarding + Adoption Copy | ✅ Done | — | — |
| Batch 3: CV Score Templates Copy | ✅ Done | — | — |
| Batch 4: Interview + Rewrite Copy | ✅ Done | — | — |
| Batch 5: Extension Templates Copy | ✅ Done | — | — |
| Batch 6: Stats/Trends + Dark Theme Design | ✅ Done | — | — |
| Batch 7: Pipeline Verification + Inline Buttons | □ | □ | Not blocked |
| Batch 8: Referral (9 templates) | □ | □ | Not blocked |
| Batch 9: Billing (8 templates) | □ | □ | Not blocked |
| Batch 10: Community + Upgrade + Re-engagement (12) | □ | □ | Not blocked |

Combined Summary

| Category | Pod 2 | Pod 1 | Total |
| --- | --- | --- | --- |
| Done | 9 | 5 | 14 |
| Started + Blocked | 0 | 0 | 0 |
| Started + Not Blocked | 0 | 0 | 0 |
| Not Started + Blocked | 2 | 0 | 2 |
| Not Started + Unblocked | 1 | 4 | 5 |
| TOTAL | 12 | 9 | 21 |

Session 9 Scope — Dark Theme Templates + Data Aggregation

STATUS: UNBLOCKED — Pod 1 Batch 6 copy delivered March 1, 2026

Inputs Available

| Asset | Location | Contains |
| --- | --- | --- |
| Copy Spec | docs/NOTIFICATION_BATCH6_DARK_THEME_COPY.docx | Subject lines (A/B), preheaders, section layouts, stat cards, data tables, CTAs, tier gates, variable maps for all 10 templates |
| HTML Base | supabase/functions/_shared/dark-theme-email-base.html | Production dark theme email shell: header, stat card pattern, data table pattern, chart image pattern, CTA buttons, footer. 600px, responsive, Outlook-compatible. |
| SQL Seed | sql/v6.09-batch6-dark-theme-templates.sql | INSERT for 10 types into notification_templates + admin_notification_config with A/B weights. Default preferences matrix by tier/region. |
| Existing weeklySummary | email-templates.ts L432-510 | Current white-theme implementation. Refactor to dark theme using base template + Batch 6 copy. |

Deliverables

1. Template Functions (9 new + 1 refactor)

Add 9 new export functions to email-templates.ts using the dark theme base template. Refactor existing weeklySummaryEmail to dark theme. Each function receives typed parameters and returns { subject: string; html: string }.

| # | Function | Data Source | Complexity |
| --- | --- | --- | --- |
| 1 | weeklySummaryEmail (refactor) | notification_log + notification_actions + ats_jobs | Medium — exists, theme swap + data sections |
| 2 | monthlyPipelineReportEmail | notification_log + notification_actions aggregated monthly | High — MoM comparison + funnel chart |
| 3 | pipelineBenchmarkEmail | Aggregated community stats vs user stats | Medium — percentile calculations |
| 4 | marketPulseEmail | ats_jobs filtered by user filters | High — trend sparklines + hiring surge |
| 5 | trendAnomalyEmail | ats_jobs 4-week rolling average vs current | Medium — anomaly detection |
| 6 | filterTrendEmail | ats_jobs per saved filter, weekly delta | Medium — per-filter table |
| 7 | ghostReportWeeklyEmail | notification_actions + pipeline staleness | Low — table of ghost apps |
| 8 | upgradeRoiSummaryEmail | notification_log + notification_actions + billing | Medium — ROI math + tier-gated |
| 9 | creditCostComparisonEmail | credit_transactions + plan info | Low — usage table + projection |
| 10 | rewriteBatchSummaryEmail | resume_rewrites batch results | Low — score table |

2. Data Aggregation Edge Functions

New EFs or additions to existing weekly-summary / job-intelligence to compute the data required by dark theme templates.

| Function | Purpose | Schedule |
| --- | --- | --- |
| weekly-summary (extend) | Add market pulse data, filter trends, ghost report aggregation to existing Monday 8am send | pg_cron Mon 8am ET (existing) |
| monthly-report (new) | Monthly pipeline report + benchmark + ROI summary + credit comparison. Run on 1st of month. | pg_cron 1st of month 8am ET |
| trend-anomaly-detector (new) | Compare current week vs 4-week rolling avg per filter. Fire trend_anomaly notification if deviation >25%. | pg_cron daily 6am UTC |

3. SQL Migration

Run sql/v6.09-batch6-dark-theme-templates.sql in Supabase SQL Editor to seed notification_templates and admin_notification_config.

4. Version Bump

Target version: v6.10. All surfaces per VERSION_METHODOLOGY.docx.

Alternative Unblocked Work (if Session 9 deferred)

| Task | Reference | Priority | Status |
| --- | --- | --- | --- |
| Stripe/monetization integration | Backlog | High | Unblocked |
| Survey system hardening | Backlog | Medium | Unblocked |
| RLS audit on remaining tables | Backlog | Medium | Unblocked |
| Extension heartbeat pg_cron deployment | v6.08 migration SQL | Low | Unblocked |

Session Version History

| Version | Scope | Status |
| --- | --- | --- |
| v6.01 | Session 1: Foundation Schema + Admin Console | ✅ Shipped |
| v6.02 | Session 2: Double Opt-In + Preferences | ✅ Shipped |
| v6.03 | Session 3: Onboarding Sequence | ✅ Shipped |
| v6.04 | Session 4: Integration Adoption System | ✅ Shipped |
| v6.05 | Session 5: CV Score Notification Flow | ✅ Shipped |
| v6.06 | Session 6: Interview + Rewrite Templates + EF | ✅ Shipped |
| v6.07 | Session 6 cont'd: Cron Jobs + Rewrite Callback | ✅ Shipped |
| v6.08 | Session 7: Extension Notifications + Heartbeat | ✅ Shipped |
| v6.09 | Session 8: Stats Compare Mode + ATS Source + Batch 6 Copy | ✅ Shipped |
| v6.10 | Session 9: Dark Theme Templates + Data Agg EFs | 🔲 Pending — UNBLOCKED |

Session 8 complete. v6.09 shipped. Batch 6 copy delivered and committed to repo. Pod 2 can begin Session 9 immediately. Roadmap Reference: Phase 7 — Stats, Trends + Market Intelligence. VERSION_METHODOLOGY.docx compliance required for all version surface updates.