BRILLIANT JOBS

Overlay Pipeline — Session 10 Handoff

Polish + Dashboard Pipeline Tab Integration + Overlay Analytics Drilldown Fix

Version: v7.05  |  Date: 2026-03-04  |  Session: 10 of 10  |  Status: COMPLETE — deployed to production

# Full 10-Session Scope

Source of truth for the Overlay Pipeline workstream. All 10 sessions complete.

| Ses | Name | Scope | Status | Ver |
| --- | --- | --- | --- | --- |
| S1 | Pipeline Table Migration + Backfill | DB: pipeline table, enums, indexes, RLS, overlay_analytics, backfill | ✅ COMPLETE | v6.95 |
| S2 | Dashboard Pipeline JS Wiring + localStorage Migration | pipeline.js: loadNewPipelineFromSupabase(), saveToNewPipeline(), dual-write | ✅ COMPLETE | v6.96 |
| S3 | AutoTracker → Unified Pipeline Dual-Write | autoTracker.js v3.10.0: _writeToNewPipeline() dual-writes on auto-apply | ✅ COMPLETE | v6.97 |
| S4 | Toolbar Shell | toolbar-overlay.js: persistent bottom toolbar on 7 platforms, job meta parsing, Save button | ✅ COMPLETE | v6.98 |
| S5 | pipeline-write Edge Function | Server-side EF: auth, upsert on (user_id, source_url), stage advancement, activity_log append | ✅ COMPLETE | v6.99 |
| S6 | Match Score Overlay Badge | match-score-overlay EF: Haiku scoring, pipeline cache, async badge | ✅ COMPLETE | v7.00 |
| S7 | Fraud + AI Content Score Display | Fraud label + AI content score in toolbar. Read from pipeline entry. | ✅ COMPLETE | v7.01 |
| S8 | Save/Apply CTA + Stage Picker | Split Save/Stage button. ▾ chevron opens dropdown: Saved/Applied/Interview/Offer. Forward-only. | ✅ COMPLETE | v7.02 |
| S9 | overlay_analytics Instrumentation + Analytics Sub-Page | 3 new events: picker_opened, match_score_viewed, toolbar_dismissed. New overlay-analytics.js module. Overlay Analytics tab in Stats page. | ✅ COMPLETE | v7.03 |
| S10a | Polish + Dashboard Pipeline Tab Integration | Pipeline tab for overlay entries, unified view, dual-write exposure, drill-down link from analytics. | ✅ COMPLETE | v7.04 |
| S10b | Overlay Analytics Drilldown Fix | Moved #oa-drilldown-link from Pipeline page to Stats Overlay Analytics tab. Bundle rebuild + deploy. | ✅ COMPLETE | v7.05 |

# What Was Built (Sessions 10a + 10b)

## Session 10a — v7.04: Pipeline Tab + Drill-Down Integration

- js/pipeline-overlay-tab.js (new) — Overlay Pipeline tab module. Renders entries from the pipeline table in a new "Overlay Pipeline" view inside the Pipeline page.

- 4 stat cards: Overlay Entries, Applied+, Avg Match, Flagged Jobs.

- Stage-grouped table: title (linked), company, platform, source, match score, fraud score, AI content score, saved/applied dates, last activity. Collapsible stage sections.

- Pipeline page view toggle: Legacy Pipeline / Overlay Pipeline buttons switch between user_pipeline (legacy) and pipeline table (overlay) entries.

- pipeline.js — initPipeline() now calls loadNewPipelineFromSupabase() to pre-warm overlay cache. Exposes window._newPipelineCache and window._newPipelineLoaded for the new module.

- overlay-analytics.js — Added drillDownToOverlayPipeline() call-site: renders "View Overlay Pipeline Entries →" button in #oa-drilldown-link.

- build.js — pipeline-overlay-tab.js added to jsFiles bundle array (29 files total).

## Session 10b — v7.05: Overlay Analytics Drilldown Fix

- #oa-drilldown-link placement bug: The div was incorrectly placed inside #pl-view-overlay (Pipeline page) instead of #stats-tab-content-overlay (Stats page Overlay Analytics tab).

- overlay-analytics.js renders the drilldown button into #oa-drilldown-link — with the element in the Pipeline page, the button was invisible when viewing the Stats page overlay tab.

- Fix: removed #oa-drilldown-link from Pipeline page; added it inside #stats-tab-content-overlay between oa-stat-cards and oa-charts-grid.

- Bundle rebuilt (29 files, acorn validated). All version surfaces bumped to v7.05.

# Deliverables

| Deliverable | Detail | Status |
| --- | --- | --- |
| js/pipeline-overlay-tab.js (new) | Overlay Pipeline tab: 4 stat cards, stage-grouped table, collapsible sections, title links, match/fraud/AI scores, rel-time activity. switchPipelineView() toggle. | ✅ v7.04 |
| dashboard.html — Pipeline view toggle | Legacy Pipeline / Overlay Pipeline toggle buttons. #pl-view-overlay container for overlay tab content. | ✅ v7.04 |
| pipeline.js | initPipeline() pre-warms overlay cache. Exposes window._newPipelineCache + window._newPipelineLoaded. | ✅ v7.04 |
| overlay-analytics.js | drillDownToOverlayPipeline() drill-down button rendered in #oa-drilldown-link. | ✅ v7.04 |
| build.js | pipeline-overlay-tab.js added after overlay-analytics.js (29 files total). | ✅ v7.04 |
| dashboard.html — #oa-drilldown-link fix | Moved #oa-drilldown-link from #pl-view-overlay (Pipeline page) to #stats-tab-content-overlay (Stats page). Drilldown button now renders correctly. | ✅ v7.05 |
| dist/dashboard.min.js rebuilt | 29 files bundled. Acorn syntax validation PASSED. | ✅ v7.05 |
| js/version.js → v7.05 |  | ✅ |
| js/app.js console → v7.05 |  | ✅ |
| dashboard.html ?v= → v7.05 |  | ✅ |
| index.html → v7.05 |  | ✅ |
| CHANGELOG.md v7.05 entry |  | ✅ |
| roadmap.html updated | v7.05 drilldown fix card added; S10 complete. | ✅ |
| Git tag v7.05 |  | ✅ |
| Vercel deploy verified live | curl https://brilliantjobs.app/js/version.js → v7.05 ✅ CONFIRMED | ✅ |

# Files Changed (v7.04 + v7.05)

| File | Change |
| --- | --- |
| js/pipeline-overlay-tab.js | NEW (v7.04) — Overlay Pipeline tab module (170 lines). switchPipelineView(), renderOverlayPipelineTab(), stat cards, stage table, drill-down. |
| js/overlay-analytics.js | v7.04: Added drillDownToOverlayPipeline() call into #oa-drilldown-link. v7.05: no change (element placement fix was in HTML). |
| js/pipeline.js | v7.04: initPipeline() calls loadNewPipelineFromSupabase(); exposes window._newPipelineCache + window._newPipelineLoaded. |
| build.js | v7.04: pipeline-overlay-tab.js added to jsFiles array after overlay-analytics.js (29 files). |
| dist/dashboard.min.js | v7.04: 29 files rebuilt. v7.05: rebuilt after version bump. |
| dashboard.html | v7.04: Pipeline view toggle + #pl-view-overlay container. v7.05: #oa-drilldown-link moved to #stats-tab-content-overlay; ?v= bumped to v7.05. |
| js/version.js | v7.04: v7.04. v7.05: v7.05. |
| js/app.js | v7.04: console → v7.04. v7.05: console → v7.05. |
| index.html | v7.05: version → v7.05. |
| CHANGELOG.md | v7.04 + v7.05 entries added. |
| roadmap.html | S10 complete; v7.05 drilldown fix card added. |

# Architecture Notes

## Overlay Pipeline Tab Module (pipeline-overlay-tab.js)

- switchPipelineView(view) — toggles between #pl-view-legacy and #pl-view-overlay, manages active CSS classes on toggle buttons.

- renderOverlayPipelineTab() — async; ensures loadNewPipelineFromSupabase() has run if window._newPipelineLoaded is false; groups entries by stage; renders stat cards and stage-grouped table.

- _renderOverlayStats(entries) — renders 4 stat cards into #pl-overlay-stats.

- drillDownToOverlayPipeline() — navigates to Pipeline page via showPage("pipeline") then calls switchPipelineView("overlay") after 150ms timeout.

- _ovRelTime(iso) — relative time helper (just now / Xm ago / Xh ago / Xd ago).

## Overlay Analytics Drilldown (overlay-analytics.js)

- #oa-drilldown-link div is inside #stats-tab-content-overlay in dashboard.html.

- _oaRender() populates #oa-drilldown-link with "View Overlay Pipeline Entries →" button that calls drillDownToOverlayPipeline() on click.

- drillDownToOverlayPipeline() is defined in pipeline-overlay-tab.js, loaded as part of dist/dashboard.min.js bundle.

# Verification

Live version: curl -s https://brilliantjobs.app/js/version.js → var BJ_VERSION = 'v7.05'; ✅ CONFIRMED

Git tag: v7.05 on main @ 9dac916

Bundle: 29 files → 1098.0KB → 798.5KB minified (27% smaller), acorn validated

✅ Overlay Pipeline Workstream COMPLETE — All 10 sessions shipped (v6.95–v7.05)

docs/OVERLAY_PIPELINE_SESSION10_HANDOFF.md  |  github.com/marston-gould/brilliant-jobs